REHABILITATION MANAGEMENT GUIDELINES FOR WATER RESOURCES

VOLUME 1: RIVERS

July 2023

Version 3.3

Published by

The Department of Water and Sanitation 
Private Bag X313
Pretoria, 0001
Republic of South Africa

Tel: (012) 336 7500/ +27 12 336 7500
Fax: (012) 336 6731/ +27 12 336 6731

Copyright Reserved

No part of this publication may be reproduced in any manner 
without full acknowledgment of the source.

This report should be cited as: Department of Water and Sanitation, 2022. Rehabilitation Management Guidelines. Rehabilitation Management Guidelines for Rivers. Report 2.1. Sources Directed Studies. Report No: RDM/RMG/00/IHP/SDS/0122. Pretoria, South Africa

##### Document Index

| REHABILITATION MANAGEMENT GUIDELINES FOR WATER RESOURCES |  |  |
| --- | --- | --- |
| REPORT SERIES | REPORT TITLE | DWS REPORT NUMBER |
| - Project Planning Reports |  |  |
| 1.1 | Project Plan | RDM/RMG/00/IHP/SDS/0120 |
| 1.2 | Gap Analysis Report | RDM/RMG/00/IHP/SDS/0220 |
| 1.3 | Framework Document | RDM/RMG/00/IHP/SDC/0121 |
| 1.4 | ToR for PSC members | RDM/RMG/00/IHP/SDS/0221 |
| 1.5 | Inception Report | RDM/RMG/00/IHP/SDS/0321 |
| 1.6 | Situation Assessment Report | RDM/RMG/00/IHP/SDS/0422 |
| - Development of Rehabilitation Management Guidelines |  |  |
| 2.1 | Rehabilitation Management Guidelines for Rivers | RDM/RMG/00/IHP/SDS/0122 |
| 2.2 | Rehabilitation Management Guidelines for Wetlands | RDM/RMG/00/IHP/SDS/0222 |
| 2.3 | Rehabilitation Management Guidelines for Estuaries | RDM/RMG/00/IHP/SDS/0123 |
| 2.4 | Rehabilitation Management Guidelines for Lakes and Dams | RDM/RMG/00/IHP/SDS/0223 |
| 2.5 | Rehabilitation Management Guidelines for Groundwater resources | RDM/RMG/00/IHP/SDS/0323 |
| - Implementation Report |  |  |
| 3.1 | Guidelines into Practice | RDM/RMG/00/IHP/SDS/0423 |
| - Project Administration Reports |  |  |
| 4.1 | Capacity Building Report | RDM/RMG/00/IHP/SDS/0523 |
| 4.2 | Stakeholder Engagement: Issues and Response Register | RDM/RMG/00/IHP/SDS/0623 |
| 4.3 | Technical Close-Out Report | RDM/RMG/00/IHP/SDS/0723 |

##### Departmental Approval

Authors:		Mr Kgotso Mahlahlane, Dr Mampolelo Photolo, Ms Mmaphefo Thwala,

Mr Samkele Mnyango, Ms Tovhowani Nyamande

Contributors:		Sub-Technical Task Team, Technical Task Team, Project Management

Committee, and Project Steering Committee

Project Name:                  Rehabilitation Management Guidelines for Rivers

Report No:		RDM/RMG/00/IHP/SDS/0122

Status of Report:	Draft 3.0

Report Version: 	Version 3.3

Date:			July 2023

_________________________________________________________________________________

Department of Water and Sanitation

Chief Directorate: Water Ecosystems Management

Recommended for Approval by:

……………………………………………..

Scientific Manager: Sources Directed Studies

Ms Mmaphefo Thwala (Project Manager)

Approved for DWS by:

…………………………………………….

Director: Sources Directed Studies

Ms Tovhowani Nyamande (Project Leader)

…………………………………………….

Chief Director: Water Ecosystems Management

Ms Ndileka Mohapi

##### Acknowledgments

| DWS Project Administration Committee (PAC) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Ms | Tovhowani Nyamande | Director: Sources Directed Studies | Project Leader |  |
| Ms | Mmaphefo Thwala | Scientific Manager: Sources Directed Studies | Project Manager |  |
| Mr | Kgotso Mahlahlane | Production Scientist: Source Directed Studies | Project Coordinator |  |
| DWS Sub- Technical Task Team (Sub-TT). Ms; Tovhowani Nyamande; Director: Sources Directed Studies; Project Leader. Ms; Mmaphefo Thwala; Scientific Manager: Sources Directed Studies; Project Manager. Mr; Kgotso Mahlahlane; Production Scientist: Source Directed Studies; Project Coordinator. Mr; Musawenkosi Kunene; Production Scientist: Strategy – Disaster Management; Member. Ms; Rachel Mpe; Production Scientist: Northwest Regional Office; Member. Mr; Samkele Mnyango; Production Scientist: Source Directed Studies; Member. Ms; Naomi Fourie; Scientific Manager: Compliance Monitoring - Afforestation; Member. Mr; Sazi Mthembu; Production Scientist: Resource Quality Information Services; Member. Mr; Stanley Nzama; Production Scientist: Reserve Determination - Groundwater; Member. Ms; Shaddai Daniel; Water Resource Management – Western Cape Regional Office; Member. Ms; Dikeledi Baloyi; Environmental Officer Specialised Production: Resource Protection and Waste; Member. Ms; Adaora Okonkwo; Scientific Manager: Water Resource Classification; Member. Ms; Joyce Machaba; Production Scientist: Reserve Determination-Surface Water; Member. Mr; Pieter Ackerman; Landscape Architect: Water Abstraction and In-Stream Use; Member. Ms; Nombuyiselo Mgca; Institutional Establishment – Eastern Cape; Member. Mr; Lindelani Lalumbe; Production Scientist: Surface and Groundwater Information; Member. Dr; Mampolelo Photolo; Resource Quality Information Services; Member. DWS Technical Task Team (TTT) Ms; Tovhowani Nyamande; Director: Sources Directed Studies; Project Leader. Ms; Mmaphefo Thwala; Scientific Manager: Sources Directed Studies; Project Manager. Mr; Kgotso Mahlahlane; Production Scientist: Source Directed Studies; Project Coordinator. Mr; Elijah Mogakabe; Scientific Manager: Resource Quality Information Services; Member. Mr; Washington Tunha; Chief Engineer: Implementation Support – Micro Planning; Member. Ms; Thivhafuni Nemataheni; Scientific Manager: Water Use Efficiency; Member. Mr; Musawenkosi Kunene; Production Scientist: Strategy – Disaster Management; Member. Ms; Rachel Mpe; Production Scientist: Northwest Regional Office; Member. Mr; Samkele Mnyango; Production Scientist: Source Directed Studies; Member. Ms; Naomi Fourie; Scientific Manager: Compliance Monitoring - Afforestation; Member. Mr; Sazi Mthembu; Production Scientist: Resource Quality Information Services; Member. Mr; Stanley Nzama; Production Scientist: Reserve Determination - Groundwater; Member. Ms; Shaddai Daniel; Water Resource Management – Western Cape Regional Office; Member. Ms; Dikeledi Baloyi; Environmental Officer Specialised Production: Resource Protection and Waste; Member. Mr; Rendani Ndou; Control Environmental Officer: Resource Protection and Waste; Member. Ms; Adaora Okonkwo; Scientific Manager: Water Resource Classification; Member. Ms; Esther Lekalake; Production Scientist: Water Resource Classification; Member. Ms; Dephney Kabini; Planning and Information – Free State Regional Office; Member. Mr; Stanford Macevele; Institutional Establishment – Mpumalanga Regional Office; Member. Ms; Jeanette Nyama; Institutional Establishment – Gauteng Regional Office; Member. Ms; Mahadi Mofokeng; Deputy Director: Strategy Coordination; Member. Dr; Wietsche Roets; Specialist Scientist: Water Abstraction and In-Stream Use; Member. Ms; Abashoni Nefale; Deputy Director: Compliance Monitoring - Irrigation; Member. Mr; Tendamudzimu Rasikhanya; Director: Institutional Establishment; Member. Ms; Lumka Kuse; Production Scientist: Water Abstraction and In-Stream Use; Member. Ms; Morongwa Seko; Deputy Director: Compliance Monitoring & Enforcement; Member. Ms; Joyce Machaba; Production Scientist: Reserve Determination-Surface Water; Member. Mr; Pieter Ackerman; Landscape Architect: Water Abstraction and In-Stream Use; Member. Ms; Nombuyiselo Mgca; Institutional Establishment – Eastern Cape; Member. Mr; Lindelani Lalumbe; Production Scientist: Surface and Groundwater Information; Member. Dr; Mampolelo Photolo; Resource Quality Information Services; Member. Mr; Joseph Phasha; Control Engineering Technician; Member. DWS Project Management Committee (PMC) |
| Ms | Tovhowani Nyamande | Director: Source Directed Studies |  | Chairperson |
| Ms | Mmaphefo Thwala | Scientific Manager: Source Directed Studies |  | Project Manager |
| Mr | Kgotso Mahlahlane | Production Scientist: Sources Directed Studies |  | Project Coordinator |
| Mr | Samkele Mnyango | Production Scientist: Source Directed Studies |  | Member |
| Ms | Abashoni Nefale | Deputy Director: Compliance Monitoring - Irrigation |  | Member |
| Ms | Dephney Kabini | Planning and Information – Free State Regional Office |  | Member |
| Ms | Rachel Mpe | Production Scientist: Northwest Regional Office |  | Member |
| Mr | Stanford Macevele | Institutional Establishment – Mpumalanga Regional Office |  | Member |
| Ms | Jeanette Nyama | Institutional Establishment – Gauteng Regional Office |  | Member |
| Ms | Nombuyiselo Mgca | Institutional Establishment – Eastern Cape |  | Member |
| Ms | Khumbuzile Moyo | Scientific Manager: Water Use Efficiency |  | Member |
| Ms | Thivhafuni Nemataheni | Scientific Manager: Water Use Efficiency |  | Member |
| Mr | Kwazikwakhe Majola | Scientific Manager: Reserve Determination |  | Member |
| Mr | Lindelani Lalumbe | Production Scientist: Surface and Groundwater Information |  | Member |
| Ms | Lusanda Agbasi | Deputy Director: Sanitation Services Support |  | Member |
| Mr | Molefi Mazibuko | Production Scientist: Reserve Determination |  | Member |
| Ms | Mahadi Mofokeng | Deputy Director: Strategy Coordination |  | Member |
| Mr | Musawenkosi Kunene | Production Scientist: Strategy – Disaster Management |  | Member |
| Ms | Naomi Fourie | Scientific Manager: Compliance Monitoring - Afforestation |  | Member |
| Mr | Elijah Mogakabe | Scientific Manager: Resource Quality Information Services |  | Member |
| Mr | Sazi Mthembu | Production Scientist: Resource Quality Information Services |  | Member |
| Mr | Washington Tunha | Chief Engineer: Implementation Support – Micro Planning |  | Member |
| Mr | William Mosefowa | Deputy Director: Resource Protection and Waste |  | Member |
| Mr | Stanley Nzama | Production Scientist: Reserve Determination - Groundwater |  | Member |
| Ms | Joyce Machaba | Production Scientist: Reserve Determination-Surface Water |  | Member |
| Ms | Adaora Okonkwo | Scientific Manager: Water Resource Classification |  | Member |
| Mr | Fanus Fourie | Scientific Manager: Water Resource Planning Systems |  | Member |
| Ms | Shaddai Daniel | Water Resource Management – Western Cape Regional Office |  | Member |
| Ms | Esther Lekalake | Production Scientist: Water Resource Classification |  | Member |
| Mr | Tendamudzimu Rasikhanya | Director: Institutional Establishment |  | Member |
| Mr | Pieter Viljoen | Scientist Manager: Water Resource Planning Systems |  | Member |
| Dr | Wietsche Roets | Specialist Scientist: Water Abstraction and In-Stream Use |  | Member |
| Mr | Pieter Ackerman | Landscape Architect: Water Abstraction and In-Stream Use |  | Member |
| Ms | Dikeledi Baloyi | Environmental Officer Specialised Production: Resource Protection and Waste |  | Member |
| Mr | Rendani Ndou | Control Environmental Officer: Resource Protection and Waste |  | Member |
| Ms | Lumka Kuse | Production Scientist: Water Abstraction and In-Stream Use |  | Member |
| Ms | Morongwa Seko | Deputy Director: Compliance Monitoring & Enforcement |  | Member |
| Mr | Siyabonga Buthelezi | Scientific Manager – Kwazulu Natal Regional Office |  | Member |
| Ms | Nolusindiso Jafta | Deputy Director: Integrated Water Resource Management |  | Member |
| Mr | Isaac Ramukhuba | Environmental Officer Specialised Production: Water Use Licensing |  | Member |
| Mr | Michael Munzhelele | Environmental Officer Specialised Production: Water Use Licensing |  | Member |
| Mr | Bashan Govender | Mine Water Management |  | Member |
| Dr | Christa Thirion | Scientific Manager: Resource Quality Information Services |  | Member |
| Ms | Lerato Mokhoantle | Northern Cape Provincial Office |  | Member |
| Mr | Jaco Roelofse | Northern Cape Provincial Office |  | Member |
| Dr | Mampolelo Photolo | Resource Quality Information Services |  | Member |
| Mr | Joseph Phasha | Control Engineering Technician |  | Member |
| Project Steering Committee Members (PSC) |  |  |  |  |
| DWS Representatives |  |  |  |  |
| Ms | Tovhowani Nyamande | Director: Source Directed Studies |  | Chairperson |
| Ms | Mmaphefo Thwala | Scientific Manager: Source Directed Studies |  | Project Manager |
| Mr | Kgotso Mahlahlane | Production Scientist: Sources Directed Studies |  | Project Coordinator |
| Mr | Samkele Mnyango | Production Scientist: Source Directed Studies |  | Member |
| Ms | Barbara Weston | Scientific Manager: Reserve Determination |  | Member |
| Mr | Kwazikwakhe Majola | Scientific Manager: Reserve Determination |  | Member |
| Mr | Yakeen Atwaru | Director: Reserve Determination |  | Member |
| Ms | Adaora Okonkwo | Scientific Manager: Water Resource Classification |  | Member |
| Ms | Nolusindiso Jafta | Deputy Director: Water Resource Classification |  | Member |
| Ms | Lebogang Matlala | Director: Water Resource Classification |  | Member |
| Ms | Anet Muir | Director: Bulk Potable Water Pricing Regulation |  | Member |
| Ms | Abashoni Nefale | Deputy Director: Compliance Monitoring - Irrigation |  | Member |
| Ms | Dephney Kabini | Planning and Information – Free State Regional Office |  | Member |
| Ms | Rachel Mpe | Production Scientist: Northwest Regional Office |  | Member |
| Mr | Stanford Macevele | Institutional Establishment – Mpumalanga Regional Office |  | Member |
| Ms | Jeanette Nyama | Institutional Establishment – Gauteng Regional Office |  | Member |
| Ms | Nombuyiselo Mgca | Institutional Establishment – Eastern Cape |  | Member |
| Ms | Khumbuzile Moyo | Scientific Manager: Water Use Efficiency |  | Member |
| Ms | Thivhafuni Nemataheni | Scientific Manager: Water Use Efficiency |  | Member |
| Mr | Lindelani Lalumbe | Production Scientist: Surface and Groundwater Information |  | Member |
| Ms | Lusanda Agbasi | Deputy Director: Sanitation Services Support |  | Member |
| Mr | Molefi Mazibuko | Production Scientist: Reserve Determination |  | Member |
| Ms | Mahadi Mofokeng | Deputy Director: Strategy Coordination |  | Member |
| Mr | Musawenkosi Kunene | Production Scientist: Strategy – Disaster Management |  | Member |
| Mr | Elijah Mogakabe | Scientific Manager: Resource Quality Information Services |  | Member |
| Mr | Sazi Mthembu | Production Scientist: Resource Quality Information Services |  | Member |
| Mr | Washington Tunha | Chief Engineer: Implementation Support – Micro Planning |  | Member |
| Mr | William Mosefowa | Deputy Director: Resource Protection and Waste |  | Member |
| Dr | Stanley Nzama | Production Scientist: Reserve Determination - Groundwater |  | Member |
| Ms | Joyce Machaba | Production Scientist: Reserve Determination-Surface Water |  | Member |
| Mr | Fanus Fourie | Scientific Manager: Water Resource Planning Systems |  | Member |
| Ms | Esther Lekalake | Production Scientist: Water Resource Classification |  | Member |
| Mr | Pieter Viljoen | Scientist Manager: Water Resource Planning Systems |  | Member |
| Dr | Wietsche Roets | Specialist Scientist: Water Abstraction and In-Stream Use |  | Member |
| Mr | Pieter Ackerman | Landscape Architect: Water Abstraction and In-Stream Use |  | Member |
| Ms | Dikeledi Baloyi | Environmental Officer Specialised Production: Resource Protection and Waste |  | Member |
| Mr | Rendani Ndou | Control Environmental Officer: Resource Protection and Waste |  | Member |
| Ms | Lumka Kuse | Production Scientist: Water Abstraction and In-Stream Use |  | Member |
| Ms | Morongwa Seko | Deputy Director: Compliance Monitoring & Enforcement |  | Member |
| Mr | Bashan Govender | Mine Water Management |  | Member |
| Dr | Mampolelo Photolo | Resource Quality Information Services |  | Member |
| Dr | Christa Thirion | Scientific Manager: Resource Quality Information Services |  | Member |
| Mr | Isaac Ramukhuba | Environmental Officer Specialised Production: Water Use Licensing |  | Member |
| Mr | Michael Munzhelele | Environmental Officer Specialised Production: Water Use Licensing: Kwazulu Natal Regional Office |  | Member |
| Mr | Siyabonga Buthelezi | Scientific Manager: Kwazulu Natal Regional Office |  | Member |
| Ms | Lerato Mokhoantle | Northern Cape Provincial Office |  | Member |
| Mr | Jaco Roelofse | Northern Cape Provincial Office |  | Member |
| Ms | Shaddai Daniel | Water Resource Management: Western Cape Regional Office |  | Member |
| Ms | Melissa Lintnaar-Strauss | Scientist Manager: Western Cape Regional Office |  | Member |
| Mr | Tendamudzimu Rasikhanya | Director: Institutional Establishment: Northern Cape |  | Member |
| Water Sector Representatives |  |  |  |  |
| Dr | Andrew Wood | Principal Scientist: SRK Consulting SA (Pty) Ltd |  | Member |
| Mr | Lehlohonolo Phadima | General Manager: Scientific Services: Ezemvelo KZN Wildlife |  | Member |
| Ms | Thembisa Torch | Assistant Director: DWS: Berg-Olifants Proto-CMA |  | Member |
| Dr | Eddie Riddell | Water Resources Manager: South African National Parks |  | Member |
| Mr | Ntsikelelo Wiseman Dlulane | Acting Chief Executive Officer: Ezemvelo KZN Wildlife |  | Member |
| Mr | Phil McLean | Task Manager: Western Cape Department of Environmental Affairs and Development Planning, Pollution and Chemicals Directorate |  | Member |
| Mr | Stanley Tshitwamulomoni | Director: Water Sources and Wetlands Conservation |  | Member |
| Dr | Dhiraj Rama | Executive Director: Association of Cementitious Material Producers (ACMP) |  | Member |
| Mr | Kobus Fell | Advisor: National Water Monitor Non-Profit Company |  | Member |
| Ms | Thembela Bushula | Freshwater Ecologist: Breede-Gouritz Catchment Management Agency |  | Member |
| Mr | Donovan Gillman | President: Institute for Landscape Architecture in South Africa |  | Member |
| Mr | Reginald Mabalane | Policy Analyst: Mineral Council of South Africa |  | Member |
| Ms | Busisiwe Mahlangu | Control Environmental Officer: Inkomati-Usuthu Catchment Management Agency |  | Member |
| Mr | Sihle Ximba | Acting Water Care Manager: Ezemvelo KZN Wildlife |  | Member |
| Mr | Bonani Madikizela | Research Manager: Water Research Commission |  | Member |
| Ms | Elkerine Rossouw | Water Use Specialist: Breede-Gouritz Catchment Management Agency |  | Member |
| Ms | Hermien Oberholzer | Senior Principal Engineer: Anglo American Platinum |  | Member |
| Ms | Stephinah Mudau | Head Environment: Minerals Council of South Africa |  | Member |
| Mr | Matome Makwela | Senior Policy Analyst: Minerals Council of South Africa |  | Member |
| Ms | Jenifer Zungu | Project Leader: South African National Biodiversity Institute |  | Member |
| Mr | Douglas Macfarlane | Chief Scientist: Eco-Pulse Environmental Consulting Services |  | Member |
| Mr | Andre Beegte | Implementation Manager – Wetlands: Department of Forestry, Fisheries, and the Environment |  | Member |
| Ms | Debbie Muir | Biodiversity Officer Control: Department of Forestry, Fisheries, and the Environment |  | Member |
| Ms | Kate Snaddon | Senior Consultant: Freshwater Consulting |  | Member |
| Dr | Yolandi Schoeman | Postdoctoral Scientist and Ecological Engineer: University of the Free State |  | Member |
| Dr | Chantel Petersen | Senior Professional Officer: City of Cape Town |  | Member |
| Dr | Vhahangwele Masindi | Research and Development Manager: Magalies Water |  | Member |
| Ms | Kim Hodgson | Scientist – Water Quality Management: Umgeni Water |  | Member |
| Ms | Lilian Siwelane | Control Environmental Officer: DWS: North West, Institutional Management |  | Member |
| Mr | Mashudu Rafundisani | Senior Specialist - Catchment Management: City of Johannesburg Municipality |  | Member |
| Ms | Mpho Zwane | Senior Specialist - Water Quality Management: City of Johannesburg Municipality |  | Member |
| Ms | Esmeralda Ramburran | Deputy Director - Operational Support and Planning: Department of Forestry Fisheries and the Environment |  | Member |
| Mr | Norman Nokeri | Manager - Strategy and Planning: Lepelle Northern Water |  | Member |
| Mr | Pule Makena | Specialist - Catchment Management: City of Ekurhuleni Metropolitan Municipality |  | Member |
| Mr | Reveck Hariram | Senior Water Quality Advisor: Rand Water |  | Member |
| Mr | Theolin Naidoo | Senior Scientist: Institute of Natural Resources NPC |  | Member |
| Mr | Wiseman Ndlala | Senior Specialist - Water Quality and Catchment Management: City of Johannesburg |  | Member |
| Mr | Roger Bills | Senior Curator: South African Institute for Aquatic Biodiversity (SAIAB) |  | Member |
| Mr | Fazel Sheriff | Chief Engineer: Municipal Infrastructure Support Agent |  | Member |
| Mr | Themba Dladla | Provincial Programme Manager: Municipal Infrastructure Support Agent |  | Member |
| Dr | Kobus Du Plessis | Managing Director: Envirokonsult Scientific Services (Pty) Ltd |  | Member |
| Ms | Mulala Sundani | Environmental Impact Management: Department of Forestry, Fisheries, and the Environment (DFFE) |  | Member |
| Dr | Elizabeth Day | Director: Liz Day Consulting (Pty) Ltd |  | Member |
| Dr | Heidi van Deventer | Principal Researcher: Council for Scientific and Industrial Research |  | Member |
| Mr | Lubabalo Luyaba | Specialist – Water and Sanitation: South African Local Government Association |  | Member |
| Mr | Vhangani Silima | Coordinator Environmental Rehabilitation: Rand Water |  | Member |
| Ms | Phumelele Sokhulu | Environmental Officer: Umgeni |  | Member |
| Mr | Robert Siebritz | Senior Professional Officer: City of Cape Town |  | Member |
| Mr | Eddy Tshabalala | Control Environmental Officer: Sedibeng District Municipality |  | Member |
| Mr | Rodney February | MEL Coordinator: World Wide Fund for Nature |  | Member |
| Mr | Ruwen Pillay | Control Environmental Officer: Estuaries Management: DFFE |  | Member |
| Ms | Yolokazi Galada | Control Environmental Officer: DFFE |  | Member |
| Mr | Stephen Midzi | Manager: Biodiversity Conservation SANParks |  | Member |
| Dr | Thakane Ntholi | Manager: Water and Environment: Council for Geoscience |  | Member |

##### List of Acronyms

| AMD CARA CD: WEM CMA DALRRD DCOGTA DEA DEA&DP DEDTEA DFFE ECA ELU EWR SDS DWS EIA GIS IWQM IWRM WRC M & E | Acid Mine Drainage Conservation of Agricultural Resources Act Chief Directorate: Water Ecosystems Management Catchment Management Agency Department of Agriculture, Land Reform and Rural Development Department of Cooperative Governance and Traditional Affairs Department of Environmental Affairs Department of Environmental Affairs and Development Planning Department of Economic Development, Tourism and Environmental Affairs Department of Forestry, Fisheries and Environment Environment Conservation Act Existing Lawful Use Ecological Water Requirements Directorate: Sources Directed Studies Department of Water and Sanitation Environmental impact Assessment Geographic Information System Integrated Water Quality Management Integrated Water Resource Management Water Research Commission Monitoring and Evaluation |
| --- | --- |
| MPRDA | Mineral and Petroleum Resources Development Act |
| NEMA NEM: BA NEM: WA NEM: PAA | National Environmental Management Act National Environmental Management: Biodiversity Act National Environmental Management: Waste Act National Environmental Management: Protected Areas Act |
| NHRA | National Heritage Resources Act |
| NWA | National Water Act |
| NWRS | National Water Resource Strategy |
| NW&SMP PES RAM RQOs | National Water and Sanitation Master Plan Present Ecological State Risk Assessment Matrix Resource Quality Objectives |
| RDM SANBI SWSAs SFR | Resource Directed Measures South African National Biodiversity Institute Strategic Water Source Areas Streamflow reduction |
| SDCs WDCS WML WULA WUL | Sources Directed Controls Waste Discharge Charge System Waste Management License Water Use License Application Water Use License |
| WWTW | Wastewater Treatment Works |

##### Contents

Document Index	iii

Departmental Approval	iv

Acknowledgments	v

List of Acronyms	xii

Contents	xiii

List of Figures	xiv

List of Tables	xiv

executive summary	xv

1.	INTRODUCTION	1

1.1	Background	1

1.2	REHABILITATION CONCEPTS AND DEFINITIONS	2

1.3	Purpose FOR DEVELOPMENT OF THE REHABILITATION MANAGEMENT GUIDELINES FOR RIVERS	3

1.4	GUIDING PRINCIPLES and approach FOR DEVELOPMENT OF THE GUIDELINES	4

1.4.1	Guiding Principles	4

1.4.2	Approach	5

1.5	INTENDED USERS of the guidelines	6

1.6	STRUCTURE OF THE GUIDELINES	6

2.	LEGAL FRAMEWORK	7

2.1	OVERArCHING LEGAL FRAMEWORK	7

2.2	ALIGNMENT WITH POLICIES, STRATEGIES and principles	10

3.	CHARACTERISTICS OF WATERCOURSES	11

3.1	DEFINITION OF WATERCOURSES	11

3.2	INTRODucTION TO CHARACTERISTICS OF WATERCOURSES	11

3.3	LINK BETWEEN WATER RESOURCES AND CHARACTERISTICS OF WATERCOURSES	12

4. WATER RESOURCE IMPACTS	13

4.1	RIVER ECOSYSTEM STATUS AND DEGRADATION IMPACTS	13

5.	GUIDELINES FOR CHARACTERISTICS OF WATERCOURSES	14

5.1	hydrology	14

5.1.1	Components of the Hydrological Cycle	15

5.1.2	Definitions of the components of the Hydrological Cycle	15

5.1.3	Surface Flow/Runoff Impacts	16

5.1.4	Interflow Impacts	17

5.1.5	Groundwater Flows	18

5.1.6	Rehabilitation Management Guidelines for Interflow	20

5.1.7	Special considerations to be applied for Rehabilitation of Alien Vegetation	25

5.2	gEOMORPHOLOGY	25

5.2.1	Description	25

5.2.2	Factors Influencing Fluvial Geomorphology Impacts	27

5.2.3	Rehabilitation Management Guidelines for Geomorphology	27

5.3	WATER QUALITY	31

5.3.1	Description	31

5.3.2	Types of Water Quality Impacts	32

5.3.3	Rehabilitation Management Guidelines for Water Quality	33

Consideration must be given to the passive treatment methods to include constructed wetlands and nature-based solutions.	38

5.4	HABITAT	38

5.4.1	Description	38

5.4.2	Types of Habitat Impact	38

5.4.3	Rehabilitation Management Guidelines for Habitat	39

5.4.4	Special considerations to be applied for Rehabilitation of Habitat	41

5.5	BIOTA	41

5.5.1	Description	41

5.5.2	Types of Biota Impacts	41

5.5.3	Rehabilitation Management Guidelines for Biota	42

5.5.4	Special considerations to be applied for Rehabilitation of Biota	45

5.  recommendations and way forward	47

Reference List	49

Appendices	52

##### List of Figures

Figure 1: The distinction between rehabilitation (towards natural), restoration (the achievement of the natural or historical condition) and remediation (select mitigation of degradation) (WRC, 2016a)	3

Figure 2: Guiding Rehabilitation Steps (Adapted Rountree et. al.,2007)	4

Figure 3: The Ecological Water Requirements of the Reserve including drivers and responses (Beechie and Bolton, 1999).	12

Figure 4: Diagram depicting the link between water resources and characteristics of watercourses	13

Figure 5: Schematic illustration of the three main broad categories of impacts on river systems	14

Figure 6: Illustration of the Hydrological cycle (WRC, 2004)	15

Figure 7: Components of the Hydrological Cycle (adapted from WRC, 2004)	15

Figure 8: Conceptual diagram for flow alteration (US EPA, 2021)	16

Figure 9:  Illustration of a Perched Aquifer and water table (Fitts, 2002)	18

Figure 10: Illustrative diagram depicting stream/river-aquifer interactions – (a) connected gaining stream (b) connected losing stream (Winter et al., 1998).	19

Figure 12: Alien vegetation clearing and control methods (WRC, 2016)	24

Figure 13: Simplified representation of the fluvial system and human interference (Charlton, 2008)	26

Figure 14: Methods used for the rehabilitation of culverts (Bruce and Leagjeld, 2014)	29

Figure 15: Key landscape characteristics affecting water quality (Lintern, 2017)	32

Figure 16: Passive and Active Treatment Methods for rehabilitation of decanting opencast pit.	37

##### List of Tables

Table 1:  Approach to be followed for development of Rehabilitation Guidelines for Characteristics of Watercourses	6

Table 2: Legislative Tools Applicable for River Rehabilitation	7

Table 3: Factors and Impacts affecting groundwater flow (Tóth, 1970; Sophocleous, 2002)	19

Table 4: Geomorphological Characteristics of Rivers and Impacts (adapted from Wetzel, 2001)	26

Table 5: Types of factors influencing the habitat.	38

Table 6: Summary of human induced disturbances on biota	41

Table 7: Key biological, ecological, and physical parameters prescribed for monitoring (WRC, 2007)	45

##### executive summary

There has been an increase in river rehabilitation interest and research efforts over the last two decades in South Africa by the Water Research Commission (WRC). To date, the WRC have developed and produced comprehensive River Rehabilitation Guidelines and manuals that are readily available for providing locally appropriate rehabilitation interventions which enable effective protection and management of our rivers systems.

In 2020, the Department of Water and Sanitation (DWS) Directorate: Sources Directed Studies (SDS) initiated an in-house project for the development of the Rehabilitation Management Guidelines (RMG) for Water Resources in South Africa. The project responds to one of the objectives of the Chief Directorate: Water Ecosystem Management to conduct sources directed studies. In the interest of efficiency, the DWS acknowledges all river rehabilitation work completed to date and is not duplicating efforts; however, the project aims to address the fragmentation of efforts across different projects, programmes, and initiatives due to separate mandates and various institutions responsible for this work. Most of the river programmes do not address all characteristics of watercourses. It is for this reason that the DWS is developing River RMG to address characteristics of watercourses, namely surface flow, interflow, groundwater flows, geomorphology, water quality, habitat, and biota through following a phased approach viz, diagnostic, planning and assessment, setting of the rehabilitation objectives, execution, and monitoring phases. The following are key aspects covered to address the shortcomings of each characteristic of watercourses:

- Description of the specific characteristic of watercourses;

- Types of impacts for each characteristic of watercourse – a brief overview and description of the impacts that gives rise to the degradation of the watercourses to better understand the problem and subsequently develop effective rehabilitation guidelines;

- Legal Considerations - applicable legislation to be considered for undertaking site-specific rehabilitation activities on a particular characteristic of a watercourse; and

- Development of Rehabilitation Guidelines - Step by step guidelines on rehabilitation measures/interventions for executing rehabilitation - planning, design, implementation, and monitoring.

Afforestation activities and alien vegetation clearing are the main impacts on interflow. Over-abstraction of groundwater within perched aquifers also has impacts on interflow including the lowering of groundwater tables resulting in decoupling of the groundwater and surface water systems.  Agriculture, and river diversions are some of the other poor land management activities contributing to impacts on interflow. Rehabilitation Management Guidelines for hydrology – surface flow and interflow have been developed with a focus on rehabilitation of afforestation activities and alien vegetation clearing.

Human interventions have an influence on modification of river systems. Activities such as scouring of the channel bed deepens the channel, therefore channel engineering, deforestation, vegetation clearing, agriculture, and mining activities affects the flow of water and production of sediment. Rehabilitation Management Guidelines for geomorphology with a focus on rehabilitation of improperly designed culverts and incised river channels have been developed.

Water quality is affected by both point source and non-point source pollution. Point source pollution emanates mainly from industries and Wastewater Treatment Works (WWTWs). Inadequately treated effluent from WWTWs poses a health risk to humans. Non-point source pollution is caused by activities such as irrigation, mining and urban development. Acid mine drainage (AMD) is one of the most serious and potentially enduring environmental problems for the mining industry. Rehabilitation Management Guidelines have been developed to address point and non-point source pollution affecting water resources.

Anthropogenic activities have the potential to change channel dimensions by altering high discharge frequency. These activities also affect bedload and can change channel gradient. Channelization is another factor that can directly alter effective channel gradient.  Rehabilitation Management Guidelines have been developed for habitat with a focus on rehabilitation of disturbed river channels.

The presence of existing instream barriers to migration in rivers (weirs, dams, road bridges, causeways, etc) is a major factor responsible for the reduction in numbers and range of many migratory fish and invertebrate species throughout South Africa. Most indigenous fish species carry out annual migrations within river systems to optimise feeding, to promote dispersal, avoid unfavourable conditions and to enhance reproductive success (WRC, 2007). Rehabilitation Management Guidelines have been developed for biota with specific reference to re-establishing species migratory routes.

# INTRODUCTION

## Background

South Africa is a water-scarce country with a significant demand on limited water resources from agricultural, industrial, mining, and land-based activities. River ecosystem condition declined by 11% between 1999 and 2011. Of the 222 river ecosystem types assessed, 64% were found to be threatened (43% Critically Endangered, 19% Endangered and 2% Vulnerable). River ecosystem types are also Poorly Protected with only 13% considered Well Protected and 42% Not Protected (SANBI, 2018). Driver et al., (2004) also argued that impacts on rivers are not only a result of anthropogenic activities along riverbanks, but also the result of the management issues related to land and water throughout the river catchment.

To address the impacts on South African river systems, the Directorate Sources Directed Studies (SDS) within the Department of Water and Sanitation (DWS) initiated an in-house project for the development of Rehabilitation Management Guidelines for Water Resources (i.e., rivers). The project responds to one of the objectives of the Chief Directorate Water Ecosystems Management (CD: WEM) which is to conduct sources directed studies to ensure water resource protection.

In the Situation Assessment Phase of the project, it was found that a great deal of research has been conducted in South Africa to understand the discipline of river rehabilitation and to provide locally and site-specific rehabilitation interventions. Below is a list of the main findings from the review conducted:

- The Comprehensive Manual for River Rehabilitation (WRC, 2016a) and Buffer Zone Guidelines for Rivers, Wetlands and Estuaries (WRC, 2017) are river rehabilitation guidelines currently in place to provide technical methods for undertaking rehabilitation activities. These guidelines provide overarching legislative framework to consider for planning, designing, implementation and monitoring phases of rehabilitation interventions.

- The Buffer Zone Guidelines does not take into consideration the hydrological functions of a river which has a direct impact on rehabilitation effect.

- There are several programmes and initiatives that are currently in place to ensure natural river rehabilitation improvement and management. The impacts on rivers were also clearly identified and contextualised for each of the studies reviewed. A range of management options have been implemented to address the various impacts identified.

The Situation Assessment Phase concluded that the existing guidelines, manuals, or best practices suffice in protection and management of rivers, with the below main gaps identified.

- Most of the river programmes do not address all characteristics of watercourses namely surface flow, interflow, groundwater flow, geomorphology, water quality, habitat, and biota.

- Efforts across different Departments, projects, programmes, and initiatives are fragmented due to separate mandates and various institutions conducting rehabilitation work.

- Rehabilitation initiatives conducted, experienced challenges with the interpretation of the legislation and compliance and enforcement which is inconsistent within the various branches of the authorising agencies.  It is not always possible to obtain consistent opinion from the relevant Departments on what needs to be complied with and by when. This presents a huge risk for users, especially landowners given the large fines associated with contravention of the Acts. There are also non-compliance issues related to rehabilitation and/or duty of care.

## REHABILITATION CONCEPTS AND DEFINITIONS

The concept of rehabilitation has been studied, explored, and defined by many authors around the globe. Various descriptions and definitions have been documented from several studies.

Rutherfurd et al., (2000) defined rehabilitation as the process of restoration/return/recovery to natural or former state/conditions in which part of the original ecosystem elements have not been recovered.

WRC (2016a) defined rehabilitation as the process of promoting the recovery of ecosystem functions and values in a degraded system to regain some of the values of the system previously had to society.

The two most commonly used concepts on rehabilitation of water resources are rehabilitation and restoration. In most literature, both are aiming for the same outcome, the return of the structure and function of a degraded ecosystem to the closest achievable approximation of its natural (pre-impact) state (WRC, 2003a). Several authors (NRC, 2002; Roni et al., 2008; Åberg and Tapsell, 2013) have since defined restoration of the components of an ecosystem as rehabilitation. The main difference between rehabilitation and restoration is the perceived end-point. For instance, restoration aims to achieve close to natural conditions whereas rehabilitation aims to achieve an endpoint to a pre-impact condition.  What that pre-impact condition is will depend on the nature of the project.

Restoration on the other hand, is different from rehabilitation and refers to the manipulation of a site to revert the watercourse back to its full range of natural (historic) processes and functions. Restoration attempts to restore habitats back to their natural (historic also known as the Reference State) conditions. In the South African context, this means restoring rivers back to an A Reference State Ecological Category whilst Rehabilitation, by comparison, only aims to improve aspects of the degraded state such as some of the identified assets and processes of a system (WRC, 2016a).

In general, the term gaining favour in Britain and Australia is rehabilitation (Rutherfurd et al., 2000), while restoration remains preferred in the United States. Rutherfurd et al., (2000) argued that to achieve true restoration, the natural range of water quality functioning, natural sediment and flow regime, natural channel geometry and stability, natural riparian communities and native aquatic plants and animals would have to be fulfilled.

There is no consensus on the strict definitions of the descriptions and distinctions between river restoration, rehabilitation, and remediation internationally (WRC, 2016a). All these terms indicate activities undertaken to improve or enhance river ecosystems in some way or the other. Figure 1 below illustrates the different concepts as generally understood in the South African rehabilitation perspective.

Figure 1: The distinction between rehabilitation (towards natural), restoration (the achievement of the natural or historical condition) and remediation (select mitigation of degradation) (WRC, 2016a)

The term remediation is appropriate in cases where it is not possible to rehabilitate due to ecosystems being irretrievably degraded, or where a system has been fundamentally altered in character but has, over time, adjusted and achieved a state of dynamic equilibrium. The aim of remediation is to improve the ecological condition of the ecosystem, while not aiming for an outcome which resembles its original condition (WRC, 2004).

Other concepts such as enhancement, improvement, mitigation, ecological reclamation, and habitat creation, are part of restoring an ecosystem to its natural condition (Roni et al., 2002). In case when these activities do not completely restore an ecosystem, they are referred to as rehabilitation (Stanford et al., 1996; Roni et al., 2005).

In this River Rehabilitation Guidelines, the term rehabilitation has been adopted, with the goal of rehabilitation being the process of improvement of important aspects of the ecosystem, with the aim of the system eventually resembling its pre-impact state, which resonates with DWS goal for sustainable usage of water resources.

## Purpose FOR DEVELOPMENT OF THE REHABILITATION MANAGEMENT GUIDELINES FOR RIVERS

The primary objectives of the guidelines are to:

- Develop Rehabilitation Management Guidelines for Rivers that address characteristics of watercourses, namely; hydrology (surface flow and interflow), groundwater flows geomorphology, water quality, habitat, and biota; and

- Integrate, align, and harmonize river rehabilitation work across various disciplines and institutions.

## GUIDING PRINCIPLES and approach FOR DEVELOPMENT OF THE GUIDELINES

The current Rehabilitation Management Guidelines will be developed for characteristics of watercourses, namely; hydrology (surface flow and interflow), groundwater flows, geomorphology, water quality, habitat, and biota.

The following are aspects to be covered under each characteristic of watercourse:

- Description of the specific characteristic of watercourse;

- Types of impacts for each characteristic of watercourse – brief overview and description of the impacts that gives rise to the degradation of the watercourses to better understand the problem and subsequently develop effective rehabilitation guidelines;

- Legal Considerations - applicable legislation to be considered for undertaking site-specific rehabilitation activities on a particular characteristic of watercourse; and

- Development of Rehabilitation Guidelines - Step by step guidelines on rehabilitation measures/interventions for executing rehabilitation - planning, design, implementation, and monitoring.

    - Guiding Principles

According to Rountree et al., (2007), guidance for rehabilitation planning can be applied to the river rehabilitation context derived from the South African National Working for Wetlands Programme. Some important aspects of guidance provided in Figure 2 below.

Figure 2: Guiding Rehabilitation Steps (Adapted Rountree et. al.,2007)

The need for rehabilitation arises due to degradation. Although interventions may not be able to reinstate water resources to a natural state, a functional state must be the aim of ecosystem recovery initiatives. King et al., (2003) and WRC (2016) recommended the following key principles for rehabilitation:

- Defining Rehabilitation Objectives;

- The objectives for rehabilitation should be clear, explicit and be defined by the principles listed above;

- Rehabilitation must direct the system back towards a more natural state, and work in harmony with the major abiotic drivers of ecosystem;

- Undertaking rehabilitation should be seen as an interdisciplinary activity, recognising that rehabilitation may be necessary over a range of spatial and temporal scales;

- Rehabilitation should aim at treating causes rather than symptoms;

- Given that ecosystems are dynamic and can naturally exist in alternative metastable states, it should be remembered that it is easier to cross a degradation threshold than to return over it;

- Monitoring should be an essential component of rehabilitation.

Below is a list of some key importance and applicability of the above-mentioned principles:

- Ecosystem-based approach

- Re-instating natural processes

- Enhancing biodiversity and habitat diversity

- Improving water quality:

- Flood mitigation and erosion control

- Stakeholder engagement and community involvement

- Long-term sustainability

    - Approach

The development guidelines are the core of this report. The River Rehabilitation Guidelines to be developed aim to provide guidance to the water users on step-by-step rehabilitation measures/interventions to be followed for executing rehabilitation with specific attention to and consideration to planning, design, implementation, and monitoring for the identified impacts. Table 1 below depicts the approach to be followed for development of the river guidelines.

Stakeholder Engagement

Table 1:  Approach to be followed for development of Rehabilitation Guidelines for Characteristics of Watercourses

| Phase | Description |
| --- | --- |
| PHASE 1: Diagnostic Phase | - The characteristics will be diagnosed to identify the cause/source of impact; determine the level of modification and rehabilitation measures will be recommended to reinstate the conditions of the drivers. - Determine the conditions and the type, size, extent of impacts and vegetation cover/ species on characteristics of watercourses |
| PHASE 2: Planning & Assessment Phase | - Conduct planning and assessment to ensure the desired rehabilitation outcomes are achieved - Assess and collate available information from maps & datasets on the affected watercourses - Review and assess legal considerations |
| PHASE 3: Define the Rehabilitation Objectives | - Identify and define the objectives of rehabilitation to ensure the impacts on the characteristics of watercourses are addressed |
| PHASE 4: Execution | - Recommend techniques and methods to address impacts identified. Consider protection of water resources ecosystem |
| PHASE 5: Monitoring and Evaluation (M & E) | - Monitor the results of the techniques and methods employed for rehabilitation to determine whether objectives are being achieved and whether there are any additional interventions required - Evaluate the effectiveness of interventions against achievement of rehabilitation objectives and outcomes - Determine maintenance objectives |

## INTENDED USERS of the guidelines

The Rehabilitation Management Guidelines for Rivers is a set of tools developed to ensure that clear and practical steps are provided on a wide range of rehabilitation measures/interventions related to characteristics of watercourses which take cognisance of legal, social, economic, and ecological issues and aspects. The guidelines are intended for all Government Departments (National, Provincial and Local), Catchment Management Agencies (CMAs), sectoral institutions (i.e., higher education institutions), civil society members, non-governmental entities, private sector (agriculture, industries, mining) and all interested and affected parties involved in the water sector. The guidelines are developed at a National scale for implementation at a Catchment scale/level.

## STRUCTURE OF THE GUIDELINES

The guideline is divided into six main sections as follows:

- The opening sections contain the document signatories, document index and status, acknowledgements, table of contents, list of figures, tables, acronyms, and executive summary.

- Section 1 provides the background of the development of the guidelines, purpose, approach, intended users and structure of the guidelines.

- Section 2 provides the overarching legal framework for river rehabilitation.

- Section 3 describes the characteristics of watercourses and their linkage to water resources .

- Section 4 provides the overarching water resource impacts and impacts associated characteristics of watercourses.

- Section 5 provides step by step Technical Rehabilitation Guidelines for characteristics of watercourses.

- Section 6 provides recommendations and way forward.

- The last section presents the bibliography and list of appendices.

# LEGAL FRAMEWORK

## OVERArCHING LEGAL FRAMEWORK

Section 24 of the Constitution of the Republic of South Africa (Act 108 of 1996) makes provision to the right of an environment that is not harmful to their health or well-being; and have the environment that is protected for the benefit of present and future generations, through reasonable legislative and other measures that (i) prevent pollution and ecological degradation; (ii) promote conservation; and (iii) secure ecologically sustainability. There is a variety of legal tools (i.e., acts, gazettes) that need to be considered when undertaking river rehabilitation activities. The two main pieces of overarching legislation in South Africa are the National Water Act (NWA) (Act 36 of 1998) and National Environmental Management Act (NEMA) (Act 107 of 1998). These two legislative tools in some instances give provision for some small-scale rehabilitation activities to be undertaken without prior authorization (NEMA) or are eligible for General Authorization (under the NWA). Medium to large scale rehabilitation activities may require different types of approvals prior to commencement, such as licenses, environmental authorizations, permits or rights. The various types of environmental approvals are discussed below. There are other related environmental legislations that can apply to river rehabilitation activities depending on the cause for rehabilitation and different activities of rehabilitation that may need to be carried out. The overarching pieces of legislation applicable to river rehabilitation are as follows:

- Constitution of the Republic of South Africa, Act 108 of 1996;

- National Water Act, 1998 (Act 36 of 1998) (NWA);

- National Environmental Management Act, 1998 (Act 107 of 1998) (NEMA);

- National Heritage Resources Act, Act 25 of 1999 (NHRA);

- National Environmental Management: Waste Act, 2008 (Act 59 of 2008) (NEM: WA);

- National Environmental Management: Biodiversity Act, 2004 (Act 10 of 2004) (NEM: BA)

- National Environmental Management: Protected Areas Act, 2003 (Act 57 of 2003) (NEM: PAA);

- Conservation of Agricultural Resources Act, 1993 (Act 43 of 1983) (CARA); and

- Mineral and Petroleum Resources Development Act, 2002 (Act 28 of 2002) (MPRDA).

- Municipal by-laws

Table 2 provides a summary of Legislative Tools Applicable to River Rehabilitation.

Table 2: Legislative Tools Applicable for River Rehabilitation

| Institution | Legislative Tool | Sections | Process |
| --- | --- | --- | --- |
| DWS | National Water Act, 1998 (Act 36 of 1998) | 21, 36, 40, 41, 43, 19 | Water Use License Application (WULA), Waste Discharge Charge System (WDCS), General Authorization (GA) |
|  | Government Notice (GN. 704) | 21 (j), (g), Reg 4(c) | GN.704 Exemption Application for backfilling activities |
|  | GN 509 | 21(c) and (i) | GN509 allows water users to apply for Section 21(c) & (i) under a General Authorisation (GA), as opposed to a full WULA. These water uses may include general construction, maintenance and/or emergency work, river and stormwater management activities and undertaking river rehabilitation works within the regulated area of a watercourse. In order for a water use (or potential) to qualify for a GA under GN 509, the proposed water use/activity must be subject to analysis by a suitably qualified natural scientist that is professional registered with the South Africa Council for Natural Scientific Professions (SACNASP) using the DWS Risk Assessment Matrix (RAM). Note: GN509 does not exempt the water user from compliance with any other provision of the Act or from any other applicable legislation, regulation, ordinance, or by-law. |
|  | GN 1198 | 21(c) and (i) | GN1198 relieves a water user from the need to apply for a license for impeding or diverting the flow of water in a watercourse in terms of section 21(c) or altering of the bed, banks, characteristics of watercourses in terms of section 21 (i) of the NWA for the purpose of rehabilitation, provided that the use is within the provision set out in the Notice. Note: GN1198 does not exempt the water user from compliance with any other provision of the Act or from any other applicable legislation, regulation, ordinance, or by-law. GA 1198 authorizes the Working for Wetlands Program and as a result, the DFFE does its submission in terms of that to DWS. This is the current approach that is followed by DFFE in order to obtain authorization. |
| DALRRD | Conservation of Agricultural Resources Act, 1983 (Act 43 of 1983) | 6, 7, 12 | Application for consent Section 12 |
| DFFE | Mountain Catchment Areas Act, 1970 (Act 63 of 1970) | 2, 3, 4(1), 11, 14 | - |
|  | Environment Conservation Act, 1989 (Act 73 of 1989) | 26 | Scoping |
|  | National Environmental Management: Biodiversity Act, 2004 (Act 10 of 2004) | 52, 53, 56, 57, 65, 66, 67, 69, 70, 71, 73, 75, 76, 88, 89, 90, 91, 92, 93 | Environmental Impact Assessment (EIA), Basic Assessment Report (BAR) |
|  | National Environmental Management Act, 1998 (Act 107 of 1998) | Section 28, Regulation 386, Activity 1 (m) gazetted in terms of Section 24 | EIA, BAR, Environmental Management Plan/Programme (EMP) |
|  | National Environmental Management: Waste Act, 2008 (Act 59 of 2008) | 45 | Water Management License (WML), Licence in terms of section 45 |
| South Africa Heritage Resources Agency (SAHRA) | National Heritage Resources Act, 1999 (Act 25 of 1999) | 34(1), 35, 36, 38, 45, 28, | Permit in terms of section 48 |
| Department of Minerals Resources and Energy (DMRE) | Mineral and Petroleum Resources Development Act, 2002 (Act 28 of 2002) | 5A, 22, 23, 27, 38A, 98, 99, 106 | Permit in terms of section 27 or right in terms of section 23 |
| Municipalities | By-laws | Sanitation, Land use Management, Waste Management, Stormwater Management, Diffuse Water Quality Management by-laws | Applicable (per area) municipal by-laws need to be considered by every person(s) undertaking rehabilitation. |

Note: The DWS GA 509 was published for 60 days Public Review with a due date of 09 May 2023. The GA makes provision for rehabilitation work in general that will enhance the PES of watercourses/ water resources. In general, the RMGs do not only concentrate on water use authorisations for new applications but also on historic activities that were undertaken without proper authorization.

Note:

- The DWS does not authorize rehabilitation, but it authorizes the impeding, diverting, or changing of bed/banks of characteristics of watercourses; and if any of those activities in terms of rehabilitation constitute those water uses, they need to get authorized accordingly.

- The RMGs provide guidance to other external persons (i.e., private) for any rehabilitation activities that may impede, divert, and change the bed/banks of characteristics of watercourses; if these other person(s) are impeding, diverting, and changing the bed/banks then they should apply for authorization for which there is a provision for within the DWS.

## ALIGNMENT WITH POLICIES, STRATEGIES and principles

Various policies, strategies and principles inform River Rehabilitation Management in South Africa, and these include, but not limited, to the items:

Policies and Strategies

- National Development Plan (NDP);

- The National Water Resource Strategy (NWRS II) (2013)

- The National Water and Sanitation Master Plan (NW&SMP) (2018)

- The Draft Environmental Rehabilitation Policy (2014)

- National Biodiversity Strategy and Action Plan

- National Biodiversity Assessment

- National Freshwater Ecosystem Priority Areas (NFEPA)

The NFEPA maps and supporting information form part of a comprehensive approach to sustainable and equitable development of South Africa’s scarce water resources. For integrated water resources planning, NFEPA provides guidance on how many rivers, wetlands and estuaries, and which ones, should remain in a natural or near-natural condition to support the water resource protection goals of the National Water Act (Act 36 of 1998) (WRC,2011).

- The Integrated Water Quality Management (IWQM) Policies (2016) and Strategies for South Africa (2017)

- Eutrophication Management Strategy for South Africa – Second Edition (2022)

- The implementation of Gazetted Resource Directed Measures (RDM), particularly the Reserve, Resource Quality Obsessives (RQOs), Water Resource Classification and Sources Directed Controls (SDCs)

- The Catchment Management Strategy is informed by the National Water Policy and promotes the sustainable balance between utilisation and protection of water resources in a catchment.

Principles

- Integrated Water Resource Management (IWRM)

- Sustainable Development Goals (SDGs)

- Social-Ecological System – consideration of water resources as socio-ecological systems.

# CHARACTERISTICS OF WATERCOURSES

## DEFINITION OF WATERCOURSES

In terms of the definition contained within the National Water Act, (Act 36 of 1998), a watercourse means:

- A river or spring;

- A natural channel which water flows regularly or intermittently;

- A wetland, dam, or lake into which, or from which, water flows; and

- Any collection of water which the Minister may, by notice in the Gazette, declare to be a watercourse; and

- A reference to a watercourse includes, where relevant, its bed and banks.

## INTRODucTION TO CHARACTERISTICS OF WATERCOURSES

A comprehensive process of water resources rehabilitation requires attention to be given across the board for characteristics of watercourses, namely; hydrology (surface flow and interflow), geomorphology, water quality, habitat, biota, and groundwater flows.

For all the above-mentioned characteristics, rehabilitation of watercourses is limited, and a practical case is that some dams in the country do not have proper operating rules for ecological releases/discharges. Generally, rehabilitation concerning shaping, re-vegetation, and alien eradication is limited under the NWA. Rehabilitation interventions and practices that focus and include water quality issues such as pollution from Wastewater Treatment Works (WWTWs) is also limited. There are multiple concerns around issues of rehabilitation and the main factors are mines, WWTWs as well as poor legislation in terms of buffers to watercourses. Therefore, the need to develop rehabilitation guidelines with a focus on characteristics of watercourses is enormous. To this end, it is important to consider factors (drivers and responses) that underpin water ecosystem condition and functionality including the interactions between the physical patterns, products (e.g., ecosystem services) and materials (e.g., aquatic ecosystems). Figure 3 below depicts the Ecological Water Requirements (EWRs) components for ecosystems. This figure demonstrates that water flow and water quality are the main drivers of EWRs and whilst habitat (vegetation, geomorphology, beds, banks, and bottom substrate) and biota (fauna i.e., animals and flora., plants) are responses. It is important to note that all the above-mentioned characteristics of watercourses are interlinked.

Figure 3: The Ecological Water Requirements of the Reserve including drivers and responses (Beechie and Bolton, 1999).

## LINK BETWEEN WATER RESOURCES AND CHARACTERISTICS OF WATERCOURSES

The rehabilitation of water resources is directly linked to the rehabilitation of the characteristics of watercourses (drivers and responses) because impacts on water resources may be as equally prevalent on all these characteristics of watercourses. A point in case is that instream dams are considered as water resources as well as part and parcel of the watercourses because all characteristics of watercourses come into play when dealing with a dam e.g., surface flow, interflow, water quality, geomorphology, habitat, and biota. The other reason is that dams share the same characteristics as lakes and/or rivers with similar operating rules, ecological flow releases, hydrological and geomorphological connectivity, whilst alien species, habitat, and buffers around them are as equally important. Figure 4 below illustrates the link between water resources and characteristics of watercourses.

Figure 4: Diagram depicting the link between water resources and characteristics of watercourses

# 4. WATER RESOURCE IMPACTS

## RIVER ECOSYSTEM STATUS AND DEGRADATION IMPACTS

There are 222 river ecosystem types in South Africa of which 64% were found to be threatened (SANBI, 2018). Generally, river ecosystems are mainly threatened and impacted by flow and physico-chemical alterations which are regarded as a major impact to river ecosystems. Flow alteration is driven by activities such as unlawful damming, irrigation, and poor catchment management; continuous and excessive amounts of pollutants from domestic, agricultural, and industrial sources upstream; and infestation and encroachment of alien invasive plants.

Figure 5 below provides a schematic illustration of the three main broad categories of impacts on river systems that are reported by WRC (2003b), namely physical disturbance associated with invasive alien species and land use either within the broader catchment or the river channel itself; hydrological manipulations due to agricultural and afforestation activities; and chemical disturbances which relate to the variation of water quality in rivers due to irrigation return flows, discharge of effluent and  decanting AMD water.

Figure 5: Schematic illustration of the three main broad categories of impacts on river systems

# GUIDELINES FOR CHARACTERISTICS OF WATERCOURSES

The layout of the Guidelines to be developed will be identical for each of the characteristics and structured according to some of the following components:

- A detailed description of each characteristic.

- What steps must be taken to undertake each?

- What special consideration apply?

- What assessment study support may be required?

- Who should be involved in Rehabilitation of each?

## hydrology

The hydrological cycle is the circulation of water within the earth's hydrosphere, involving changes in the physical state of water between liquid, solid, and gas phases and the exchange of water between atmosphere, land, surface, and subsurface waters. Figure 6 below illustrates the interaction between different components of the hydrological system and water movement and storage.

Figure 6: Illustration of the Hydrological cycle (WRC, 2004)

    - Components of the Hydrological Cycle

The hydrological cycle is divided into various components. These components are illustrated in Figure 7 below and they form an important part of the development of the guidelines.

Figure 7: Components of the Hydrological Cycle (adapted from WRC, 2004)

    - Definitions of the components of the Hydrological Cycle

The below two components of the hydrological cycle will be the focus of the guidelines. The components are described below as follows:

- Surface flow/surface runoff - all surface and subsurface flow from a catchment, which in practice refers to the flow into a river i.e., excludes groundwater not discharged into a river (WRC, 2004)

- Interflow - the rapid flow of water along the unsaturated/vadose zone flow paths and has the potential to infiltrate the subsurface and move both vertically and laterally before discharging into other water bodies (WRC, 2004).

    - Surface Flow/Runoff Impacts

Humans have long been fascinated by having access to free-flowing water of good quality. Yet we have been persistently altering and degrading rivers which directly impact on water supply, flood control, power generation and agricultural activities. There is a growing concern about an extensive ecological degradation and loss of biological diversity due to river exploitations around the globe. Flow alteration (by construction of dams, weirs, abstractions, diversions etc.) is one of the key impacts by humans on freshwater ecosystems and ultimately the ecosystem services they provide. Anthropogenic activities can significantly alter flow and may lead to biological impairment. Flow alteration (Figure 8) refers to modification of flow characteristics, or natural conditions which may lead to changing of biotic community composition. Flow alterations is closely linked to temporal variability and regional flow characteristics such as the variance in rainfall patterns, vegetation, development, geology, and other catchment characteristics. Figure 8 provides a schematic diagram of flow of alteration, showing linkages between drivers and responses.

Figure 8: Conceptual diagram for flow alteration (US EPA, 2021)

According to Rolls and Bond (2017) flow regime change is evident in terms of altered baseflows, reduced flooding magnitude and frequency, reduced floodplain inundation, and altered flow variability; however, the extent to which these hydrological components are altered depends on the river hydrological change. It is, therefore, crucial to understand that characteristics of ecological responses differ in response to change across hydrological components and are strongly determined by local factors such as hydroclimatic region, biological traits of organisms, and how flow regime change is manifest in terms of stream hydraulics. In general, the main factors affecting the runoff from a catchment area are:

- Precipitation characteristics (type of precipitation, rainfall intensity, rainfall amount and duration)

- Shape and size of catchment

- Topography

- Geologic characteristics

- Meteorological characteristics

- Storage characteristics of a catchment linked to geology and land cover/use.

    - Interflow Impacts

Afforestation and alien vegetation impacts:

Afforestation and alien vegetation impact runoff i.e., interflow and/or stream flow. Alien vegetation impacts are notably linked to water quality and geomorphological impacts. Section 36(2) of the National Water Act (Act No. 36 of 1998) (NWA) states that a stream flow reduction activity is any activity that is likely to reduce the availability of water in a watercourse to the Reserve, to meet international obligations, or to other water users significantly (DWAF,1999). Afforestation has been declared as a streamflow reduction activity, the only activity declared thus far by the DWS.

Stream flow reduction (SFR) activities produces less runoff (or outflow) than it would have produced if it were a natural area (WRC, 2011). SFR activities are in general, easily visualised as wooded areas within a catchment, but it may also be alien vegetation or an afforestation area (e.g., commercial and eucalyptus plantation). As such, there may be many different stream flow reduction activities within a catchment, each with their own characteristics.

Afforestation plants are usually also declared alien invasive species as per the NEMBA Alien Invasive Species list of 2020. Species, clones, and hybrids from the genera of Eucalyptus, Pinus and Acacia are usually planted for commercial purposes. However, due to the fact that they are deep rooted, evergreen, have higher evapotranspiration, and highly invasive, they have to be closely managed and their spread controlled.

Over-abstraction and water loss impacts:

Over-abstraction of surface water from a river has a direct impact on interflow. Similarly, these impacts are encountered when there is relationship between interflow and groundwater - interflow often occurs in the perched shallow water table. A perched water table occurs when the groundwater level is located above the main water table in the unsaturated zone formed as a result of a discontinuous impermeable layer.  Figure 9 depicts perched water bodies (aquifers) and water tables.

Figure 9:  Illustration of a Perched Aquifer and water table (Fitts, 2002)

Over-abstraction of groundwater within perched aquifers also impacts interflow. The consequences of overexploitation are confirmed by Knüppe, (2011) as lowered groundwater tables resulting in a decoupling of the groundwater and surface water systems, including water exchange between rivers, wetlands, and springs. Poor Land Use Management activities such as agriculture, river diversions and developments interrupt flow paths and connectivity between stream channels and groundwater which causes water losses.

Below is a list of poor Land Use Management Impacts on interflow.

- Forestry Impacts - forestry uses interflow and impact surface water and groundwater resources by lowering both surface water and groundwater levels.

- Agricultural Impacts - changes in soil properties due to changing land use include ploughing (loosening), compaction (densification), imported material (variable properties), cut-and-fill (interruption of flow paths) and change processes and the associated movement of ions and fines (WRC, 2014). The above changes encountered in soil properties impact interflow negatively since it occurs in shallow soils.

- River Diversion and Developments - connectivity between stream channels and groundwater may be lost due to interruption of the continuous water supply or through canalisation of such channels. Downstream ecosystems are inevitably influenced, and groundwater recharge may be significantly decreased due to increased evaporation from sealed surfaces and removal of water through stormwater systems.

- Poorly sited graves – interflow can be impacted from a quality perspective due to gravesite that are poorly located in areas dominated by shallow groundwater levels. WRC (2014) confirmed that interaction and interflow are possible between proximate graves, and/ or contaminated water may enter the vadose zone below the grave bottom.

    - Groundwater Flows

Groundwater is an important contributor to baseflow. Baseflow is defined as the portion of water that contributes to the stream by delayed sources and groundwater (Hall 1968), and it is considered the lowest discharge of the stream in the dry season. Below are some of the factors/impacts that affect contribution of groundwater flows to rivers and streams.

Groundwater Impacts:

According to Tóth (1970) and Sophocleous (2002), groundwater flows are influenced by three main hydrogeological factors described in Table 3, namely topographical, geological, and climatic effects – these factors have effects on groundwater flows as water flows from high elevation to low elevation and high pressure to low pressure. Groundwater depth remains connected to topography, i.e., water table (Hubbert 1940).

Table 3: Factors and Impacts affecting groundwater flow (Tóth, 1970; Sophocleous, 2002)

| Factors/Impacts | Description |
| --- | --- |
| Topographical effects | - Topography affects groundwater contribution to baseflow when the elevation of the water table is higher than the river water for groundwater to contribute to surface water |
| Geological effects | - Unconfined aquifers contribute water to surface water when high porosities exist in the subsurface - Confined aquifers require fractures and faults to contribute water to surface water - Groundwater flows into surface water when the streambed is permeable enough to permit water flows into the river. |
| Climatic effects | - Groundwater contribution to surface water is affected by climatic changes - High precipitation levels result in increased recharge, contributing to baseflow and maintaining river flows during dry seasons - Temperature changes and precipitation alter regional climatic and hydrologic systems |

Groundwater and Surface Water Interaction:

Groundwater and Surface Water Interaction occurs when groundwater contributes to surface water or when the river recharges groundwater. The flow of water between the groundwater in aquifers and surface water is largely controlled by following factors:

- Hydraulic gradient between the surface water level and the groundwater level;

- Hydraulic properties of the aquifer; and

- The geological properties of the material separating the aquifer from the surface water resource.

Groundwater can discharge to a stream/river in some places and leak back into the groundwater system in others. Figure 10 is an illustrative diagram depicting the interaction between groundwater and streams/rivers.

Figure 10: Illustrative diagram depicting stream/river-aquifer interactions – (a) connected gaining stream (b) connected losing stream (Winter et al., 1998).

Anthropogenic activities in the catchment affect groundwater contribution to baseflow. These activities are abstraction for various purposes reducing river-aquifer water exchange fluxes, reduction in connectivity between groundwater and surface water, and organic and inorganic contamination. Contamination emanating between the river-aquifer must be investigated and suitable mitigation measures implemented.

There are numerous methods and techniques used to quantify and detect groundwater and surface water interaction in South Africa and on a global scale. These methods and techniques are well established in literature, and the most commonly used method include the following:

- Hydrochemistry;

- Hydrochemical analysis;

- Environmental tracers (isotopes);

- Hydrograph separation of the baseflow;

- Direct seepage measurements using seepage meters; and

- Hydraulic tests using mini-piezometers.

Quantifying groundwater and surface water mechanisms is critical in groundwater resource-directed measures. The above methods and techniques will be explored in more detail in the upcoming Rehabilitation Management Guidelines for Groundwater, later in the current RMG project.

    - Rehabilitation Management Guidelines for Interflow

SCENARIO 1: AFFORESTATION

PHASE 1: Diagnostic Phase:

Step 1: Identify areas where there are afforestation plants (like Eucalyptus) that need to be removed.

Either due to being unlawful plantations, or areas where plantation species have spread to

(invaded), or sensitive areas (like riparian areas and wetlands) with established plantations

that need to implement buffers.

Step 2:  At a desktop level, employ available tools such as Google Earth/Engine, satellite images, GIS,

QGIS ArcMap, and Remote Sensing to map out the targeted areas and their extent.

Step 3:  Using Google Earth, satellite imagery, mapping techniques and Remote Sensing, and other

available information, describe in detail the area identified, proximity to water resources,

natural vegetation type, soil type that produces less runoff/inflow (or outflow) than it would

have produced if it were a natural area. Consider including the following in the descriptions:

- Step 3.1: Visual description of the SFR areas i.e., wooden area, swath of vegetation or

dense sugar cane

- Step 3.2: Provide an indication on whether the affected area is at a catchment, sub-

catchment, or quaternary scale?

- Step 3.3: Describe the extent or type of the infestation of the affected area i.e., patchy or dense

- Step 3.4: Describe the conditions upstream, downstream, and in the vicinity of the affected area. This will depend on the scale in Step 3.2.

PHASE 2: Planning and Assessment

Step 1: Conduct a ground truthing survey (e.g., use drones) to accurately identify and ascertain area(s)

affected by Afforestation.

Step 4: Based on all the above information obtained in Step 1 above, identify the type of afforestation

you’re dealing with. Afforestation can be categorized into one of the following three groups,

namely, Pines, Eucalypts and Wattle.

Step 2: Map and delineate the area clearly indicating the category and extent of the area(s) affected.

This step must also consider upstream and downstream conditions of the area(s)affected.

Step 3: Existing maps (topographic and/or orthophoto) must also be considered and used to ascertain

the following:

- Existing afforestation activities – this must also be inclusive of site-specific area(s) and specie(s) type(s)

- Proposed afforestation activities - this must include site-specific area(s) and specie(s) type(s)

- Existing surrounding land use activities indicating site-specific area(s) and specie(s)

- Existing and proposed infrastructure – this may include but is not limited to roads and dams

- Existing natural landscape features, such as rivers.

PHASE 3: Identify & Define the Rehabilitation Objectives

The objectives of rehabilitation of SFR activities must be clear from onset. These objectives must be informed by the information and data collated in Phase 1 and 2 above. In general, some of the common aims and objectives of rehabilitating SFR activities which must be defined and highlighted are to:

- To improve dry season streamflow by managing streamflow reduction activities on small river systems that are often stressed during dry season.

- To improve access of flow of water (during both low and high flow seasons) to rivers and allow natural infiltration process.

PHASE 4: Execution

Afforestation plants are usually also declared alien invasive species as per the NEMBA Alien Invasive Species list of 2020. Therefore, below is a list of available methods of control:

- Physical control such as uprooting, felling, cutting, or burning;

- Treatment with a weed killer that is registered for use in connection with such plants in accordance with the directions for the use of such weed killer;

- Biological control carried out in accordance with the stipulations of the Agricultural Pests Act, 1983 (Act 36 of 1983), the Environment Conservation Act, 1989 (Act 73 of 1989) and any other applicable legislation.

Box 1

Note:

- A combination of one or more methods recommended in the execution phase might be employed

- A weed control plan should be developed and included in or on the Land Use Plan

- Progress in weed control should be documented or photographed

- Do not disturb biological control agents when they are effective with other control methods to the extent that the agents are destroyed or become ineffective

- Control options should form part of an ecological risk assessment

PHASE 5: Monitoring and Evaluation

Monitoring

Monitoring of areas must be undertaken to:

- Ensure that treatment methods employed are adequate and effective to ensure that no additional measures are required.

- Allow learning from past practices, so that ongoing initiatives are constantly improving and are in accordance applicable legislation.

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes.

- Determine maintenance objectives.

SCENARIO 2: ALIEN VEGETATION

PHASE 1: Diagnostic Phase

Step 1: Identify the areas infested by alien vegetation

Step 2: At a desktop level, employ available tools such as Google Earth, satellite images and Remote

Sensing to identify the areas affected.

Step 3: Using information obtained from Google Earth satellite images and Remote Sensing, describe

in detail areas identified that produces less runoff/inflow (or outflow). Consider including

the following in the description:

- Step 3.1: Visual description of the areas affected

- Step 3.2: Is the affected area at a catchment, sub-catchment, or quaternary scale?

- Step 3.3: Is the area affected at a localized non-localized scale?

- Step 3.4: Describe the extent of the infestation of the affected area

- Step 3.5: Describe the conditions upstream or downstream of the affected area

Step 4: Based on all the above information acquired, categorize the type of alien vegetation affecting your area of concern. Two types of alien vegetation are dealt with, namely:

- Riparian and

- Non-riparian.

Other examples of known aquatic species include water hyacinth, water Lettuce, and kariba weed

Alien vegetation can further be categorized into one of three groups, namely:

- Short trees (1.5 – 2m); and

- Tall trees (>2m).

- Tall shrubs (<2.5m).

Other examples of known vegetation species include climbers, creepers, grasses, and reeds.

PHASE 2: Planning and Assessment

The below is a summarised list of steps to be followed during the planning and assessment phase of alien vegetation clearing:

- Identify priority invasive plant species for control

- Identify sensitive indigenous vegetation that should be protected during invasive plant clearing operations

- Mark individual trees or stands of vegetation to guide workers on site during invasive alien plant clearing and prevent accidental damage. Danger tape or paint markings can be used for marking

- Identify areas that should be protected from mechanical disturbance – in some areas (e.g., fynbos renosterveld)

- Identify the most appropriate clearing method or combination of methods, that take account of the species requiring control, the specific conditions of the site and the circumstances of the landowner

- Identify and obtain the necessary field and personal protective equipment for the selected clearing method(s), including herbicides

- Identify training needs for clearing workers and supervisors (e.g., herbicide application, use of chain saws, etc.)

- Identify approaches and areas for the disposal of cleared plant material

- Prepare an accurate estimate of the financial costs of clearing and ensure that there are sufficient funds to achieve a successful outcome.

PHASE 3: Identify & Define the Rehabilitation Objectives

The objectives of rehabilitation of alien vegetation must be defined and be clear at the start. These objectives must be informed by the information and data collated in Phase 1 and 2 above. Below is a list of common aims and objectives:

- To create space in which to address bank erosion by managing eroding banks and sites and reaches where down-cutting or incising occurs

- To increase space for flood alleviation by clearing vegetation to increasing the conveyance or the natural flow of water.

- To rehabilitate a more natural river flow regime by releasing trapped sediments and allowing erosion processes to restore natural river levels

- To prevent erosion as a result of channel confinement and bank undercutting;

- To improve biodiversity by allowing the establishment / generation of natural indigenous riverine flora

- To revitalise the natural disturbance regime of a river and allow natural erosion of sediments that otherwise accumulate against encroaching alien plants.

PHASE 4 – Execution:

Alien vegetation clearing and control methods are divided into three main categories, namely physical (or mechanical) control, chemical control, and biocontrol as illustrate in Figure 12. A combination of approaches may however be recommended in the case of some invasive plant species. These three methods have been prescribed and comprehensively covered in the River Rehabilitation Guidelines/Manual developed by WRC.

Figure 12: Alien vegetation clearing and control methods (WRC, 2016)

Box 2 contains information on other known methods that should be considered for the clearing and control of alien vegetation.

Box 2

Cultural Control Methods focus on altering the environmental conditions to discourage the growth and spread of invasive plants i.e., altering water levels, modifying soil conditions, implementing proper land management practices, or promoting the growth of native plant species to outcompete invasives.

Preventive Measures includes early detection and rapid response to new infestations, implementing strict biosecurity measures to prevent the introduction and spread of invasive plants, and promoting awareness and education about the risks associated with invasive species.

PHASE 5 – Monitoring and Evaluation

Monitoring

Monitoring of rehabilitated areas must be undertaken to:

- Ensure that treatment methods employed are adequate and effective to ensure that no additional measures are required

- Allow learning from past practices, so that ongoing invasive alien plant clearing initiatives are constantly improving and are in accordance with seasonal changes.

The following monitoring suggestions are recommended by WRC:

- A fixed-point photographic record should be compiled, showing the river in its affected reaches before, during and at regular time periods after initial alien clearing has taken place

- Historical Google Earth images should be used over time, to provide a spatial record of clearing extent and effects

- Records should be kept of the time and costs required for each clearing intervention, and the approximate volume and life stage (e.g., seedling or mature plant) of the bulk of material removed on each occasion. This information will allow quantification of the costs of invasive alien removal, show landscape changes resulting from invasive alien removal and potentially inform decisions that are required around changes in clearing frequency, area, or approach.

- Remote sensing and GIS

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objectives

    - Special considerations to be applied for Rehabilitation of Alien Vegetation

Alien vegetation must be replaced with the appropriate indigenous vegetation to enable ecological functionality and reinstate ecosystem service. This is especially important when trees are removed, indigenous species must be brought in. Furthermore, alien management must be in a phased approached both eradication and revegetation.

## gEOMORPHOLOGY

    - Description

Geomorphology is a science focused on understanding earth surface processes and landscape evolution (Keller, et.al., 2020).  Geomorphological understanding is central to environmental flows because it is the interaction between flow, form, and substrate that influences habitat type, condition, availability and biotic use across space and time (Meitzen et. al., 2013). The sub-discipline of geomorphology that specifically deals with landforms related to processes of erosion and deposition by flowing water is called the fluvial geomorphology. It focuses on river channels and its associated riparian zones as well as the catchment that generates the runoff, sediment and other materials transported by the river (WRC, 2013).

According to Guano (2021), fluvial geomorphology is one of the principal landscapes of the world and its processes greatly influence landscape modification. The long-term geomorphological evolution of rivers is strictly controlled by the interplay of tectonic activity and climate changes, and close to coastal zones, sea-level oscillations also contribute to modifying this natural system, as well as anthropogenic activities, which also contribute to the modification of river ecosystems (Figure 13).

Figure 13: Simplified representation of the fluvial system and human interference (Charlton, 2008)

Where moderate to rapid flow predominates, rivers erode, deposit silt and organic particles in areas of slow current, and their channel features are constantly altering in relation to discharge, width, depth, substrata, and sediment transport (Wetzel, 2001). It is therefore very important to note that fluvial geomorphology is an important aspect that needs to be considered when doing river rehabilitation. Table 4 provides some of the common geomorphological characteristics of rivers.

Table 4: Geomorphological Characteristics of Rivers and Impacts (adapted from Wetzel, 2001)

| Properties | Characteristics |
| --- | --- |
| Drainage basins | Many small tributaries coalesce into trunk stream; and drainage area are high in relation to surface area |
| Shape | Long, meandering, and linear river elongate as drainage basins increase in size |
| Mean depth | Shallow in headwaters and increases to mouth |
| Depth gradient | Increases from headwaters to mouth |
| Shoreline erosion and substrata distribution | Extensive, induced by water currents and gravity driven |
| Shoreline development | Great and astatic |
| Sediment loading | High with large drainage basin area |
| Deposition of sediments | Determined by water current; and highly variable with precipitation events |
| Sediment suspended in water | High and variable |

    - Factors Influencing Fluvial Geomorphology Impacts

Scale is an important consideration in fluvial geomorphology, with process-form interactions occurring over a huge range of space (spatial scale) and time (temporal scale) (Charlton, 2008). The two considerations for river management that come from geomorphology is time and space. Therefore, it is important to note that the change along a river channel and river system does not happen at once. As such, rivers and streams continuously shape and reform their channel through erosion of their bed and banks. Riverbed and bank erosion are a major environmental problem that is associated with fluvial geomorphology. Such that, once the topsoil has been removed, the lower soil layers are exposed. These layers have poor structure and are low in organic matter and nutrients, as a result they are less permeable leading to increased overland flows which increases the sedimentation supplied to rivers (Freeman and Rowntree, 2005). Sediment depositions reduces the depth and lead to the formation of channel bars.

Human interventions on the other hand have had an influence on modification of river systems for many years. Anthropogenic activities can lead to events such as scouring or channel bed incision. Activities such as scouring of the channel bed deepens the channel, therefore channel engineering, deforestation, vegetation clearing, agriculture, and mining activities affects the flow of water and production of sediment.

    - Rehabilitation Management Guidelines for Geomorphology

SCENARIO 1: Rehabilitation of deteriorated culverts to manage upstream floods and promote free flows

Culvert rehabilitation can be described as the practice of extending or restoring the service life of a culvert without removal of the existing culvert. Culvert rehabilitation process involves a number of steps starting with problem identification (diagnostic), causes of deterioration, impacts, and evaluation of stream conditions (assessment) and ending with maintenance (monitoring) after rehabilitation. Culvert deterioration results from many causes such as improperly designed (loading exceeding the design capacity) or poorly maintained culverts (leading to increased soil elevation) which poses a serious threat to fish by disrupting their habitat and endangering spawning success and may be problematic for migratory species, which may lead to fragmentation of resident populations, as well as lead to flash floods due to clogged culverts.

The following steps can be used to rehabilitate deteriorated culverts and should be complemented by other available nature-based solutions to reinstate ecological functions:

Phase 1: Diagnostic Phase

Step 1: The first and most important step is to develop a vision and realistic goal for rehabilitating that

specific river before setting specific objectives and undertaking any planning or assessment

work. This must be done in consultation with all the affected parties.

For example, a vision may be developed as follows: to restore river x to its pre-impact dynamic equilibrium state, or to rehabilitate all the poorly designed culverts as well as to maintain all culverts along river x to allow water to flow unobstructed and to prevent flooding. Whereas a goal may be set as follows: To improve the instream and riparian biodiversity within the stream corridor and to make it a safe, attractive, and indigenous recreational green belt.

It is also important before starting out to determine what the ecological condition of the water is and coupled with human and natural systems status quo assessment to ensure so that the rehabilitation measures planned do not negatively impact on the ecological condition.

Step 2: Choose a site that has more than one poorly designed or maintained culvert using tools such

as Google Earth, existing maps, and ground truthing.

Phase 2: Planning and Assessment

Step 1: Map all culverts identified along the channel. A Specialist with an understanding of

geomorphology needs to be present to describe natural (or pre-impact) state. The estimated

water velocity needs to be included as part of description. Makris et. al. (2012) in their study

applied the Manning’s formula (Equation 1) to estimate the water velocity.

V=(1n)R2/3S1/2	(1)

Step 2: Channel classification - channel classification is important as it assist with understanding the

connection between the individual characteristics and the common features of different

rivers. One of the recommended tools for classifying channels is the Geomorphology Driver

Index Assessment (GAI), developed by WRC, 2013. The GAI is a rule-based model used to

assess geomorphic Ecological Category (EC).

Step 3: Describe the river conditions including the features which have not changed from the natural	conditions, assess all impacts and problems associated with degradation. This exercise

informs areas that needs to be prioritised (Focus Areas) in the river. Once problems have been identified, the next step is to categorise them according to their priorities. Priorities can be categorised into classes from low priority (such as nuisance problems which have minor effect on the biotic community) to high priority (such as damages to low water bridges due to blocked culverts and fatal problems which may include removing of fauna and flora from a reach).

Phase 3: Identify & Define the Rehabilitation Objectives

The objectives of rehabilitation must be informed by the vision and goal, as well as data collected during the assessment phase. This process must include conditions and prioritisation of areas/segments of the river as identified in the assessment phase. The most common objectives may include: the prevention of degradation, improvement of water ways/ environment, or/and fixing the present problems (as identified in the assessment phase). Each prioritized area may have its own distinct objective, which is set based on any of these categories: Ecological, Infrastructural, social, or recreational.

The identified objectives must be checked if they are feasible and affordable, and there must be a reasonable timeframe set to allow the river to respond to the rehabilitation actions. For instance, WRC (2004) adopted Rutherfurd et. al.’s (2000) method of setting a timeframe: short-term objective for the completion of the rehabilitation output and a long-term objective for evaluation of the effect of the work.

Phase 4: Execution

This step involves providing detailed designs for structure to be built or actions to be taken. It is important to determine the level of deterioration the culvert has sustained. Thereafter, decide on whether to repair, rehabilitate or replace the culvert taking into consideration the cost involved and level of problems to be addressed. Figure 14 presents some of the common methods to use when undertaking the rehabilitation of culverts.

Figure 14: Methods used for the rehabilitation of culverts (Bruce and Leagjeld, 2014)

In addition, it is important for effective environmental management that the applicant /developer is aware of the general principles upon which sound environmental management is based and that these principles are considered in all aspects before the commencement of the activity. NEMA general framework for environmental management principles have been summarised in SANRAL.

Phase 5: Monitoring and Evaluation

Monitoring

It is required that there be routine and systematic inspection of the culverts and the flow of the stream using the established condition assessment rating to determine whether the conditions are degrading; and if the original priorities need to be modified.

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objectives

SCENARIO 2: Rehabilitation of changed and incised watercourses to facilitate natural processes

PHASE 1: Diagnostic Phase:

Step 1: Identify the areas within the watercourse channel that are incised or impacted by erosion

Step 2:  At a desktop level, employ available tools such Remote Sensing to identify the areas impacted

by erosion and their extent. Soil erosion mapping can also be undertaken to ascertain the

extent of the impacted areas

Step 3:  Using Remote Sensing, describe in detail areas impacted and the type of erosion impacts

observed. Some of the examples of erosion that might be prevalent:

- Sheet or interrill erosion

- Rill erosion

- Gully erosion

- Tunnel erosion

- Stream channel/bank erosion

PHASE 2: Planning and Assessment

Step 1: Conduct a ground truthing survey to accurately identify the factors causing erosion impacts on

the identified areas. Some of the common factors are as follows:

- Rainfall erosivity

- Soil erodibility

- Topography

- Vegetation cover

Step 2: Map and delineate the areas impacted and clearly show the extent of the areas impacted

Step 3: Describe in detail the factors causing erosion and the type of erosion that is prevalent. This

information is important and will inform the rehabilitation methods or techniques to be

employed

PHASE 3: Identify & Define the Rehabilitation Objectives

The objectives of rehabilitation of incised or eroded river channels must be clear from onset. These objectives must be informed by the information and data collated in Phase 1 and 2 above. In general, some of the common aims and objectives of rehabilitating incised or eroded rivers include:

- To enhance the stability of the river and improve flow of water within the river channels

- To improve support and improve other life forms that belong in the habitat and enhance the biodiversity status of the general river environment.

PHASE 4: Execution

Step 1: Identify and employ the appropriate rehabilitation methods or techniques based on the site-

specific extent of erosion, type of erosion and factors contributing to the impacted areas

Step 2: Employ one or a combination of the below available direct and indirect methods and

techniques available for rehabilitation:

| Direct Method (Addressing erosion where the intervention is slightly remote from the site of the problem) | Indirect Method where the problem is addressed indirectly (i.e., something covers the soil to prevent it from eroding). |
| --- | --- |
| - Bank stabilization using the below groyne structures to reduce flow velocities: - permeable groyne - solid groyne, - micro-groynes - Iowa vanes groyne | - Bank Reshaping: - landscaping and re-vegetation |
|  | - Bank shaping and armouring - coir or geo-filter rolls |
|  | - Bank shaping and armouring - flexible concrete block mats |
|  | - Bank stabilization - riprap (rock) |
|  | - Bank stabilization with below longitudinal river training structures - logs and tree stumps - green gabions - rock gabions - concrete block retaining walls, - used-tyre retaining walls, reinforced concrete retaining walls |

Step 3: The above methods/techniques must be designed and constructed according to the approved

engineering standards.

PHASE 5: Monitoring and Evaluation

Monitoring

Undertake routine and systematic inspection of the rehabilitated areas to determine whether the flow and habitat conditions are improving or further degrading. Additional management measures must be implemented in the event the conditions do not improve.

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objectives

## WATER QUALITY

    - Description

Water quality is a concept that refers to the condition of water using various parameters such as chemical, physical, and biological (Giri and Qiu, 2016; Camara et al., 2019). These parameters indicate levels that pose no risk to human and/or impose restrictions or limitations on the use of water, depending on the purpose of the water usage. Accordingly, there are various criteria for water quality standards such as safety for human consumption, agricultural usage, fishery, recreational, and sustainability of natural aquatic ecosystems.

    - Types of Water Quality Impacts

Water quality is influenced by several factors depicted on Figure 15 which includes precipitation (rainfall), climate, type of soil, geology, vegetation, groundwater, flow conditions and anthropogenic activities (Charalampous et al., 2015).

Figure 15: Key landscape characteristics affecting water quality (Lintern, 2017)

Water quality is affected by both point source and non-point source pollution. Point sources of pollution are directly discharged to receiving water resources at a discrete location, such as pipes and ditches from WWTWs, industrial sites and confined intensive livestock operations. Non-point source/diffuse sources of pollution are indirectly discharged to receiving water resources, via overland and subsurface flow and atmospheric deposition to surface waters and leaching through the soil structure to groundwater during periods of rainfall and irrigation (Reese, 2020).

The biggest threat to water quality is posed by point source pollution from industries and wastewater treatment plants (Herbig and Meissner, 2019). Inadequately treated effluent from wastewater treatment plants poses a health risk to humans (Manickum and John, 2014). In South Africa this is a very serious problem and should be emphasised more. Though, AMD is also a big problem however, WWTWs cause a much larger problem as it is prevalent throughout the country while the AMD and mining impacts are much more localised and limited to only certain areas of the country. Activities such as mining and urban development also have an impact on water quality. Acid mine drainage (AMD) is one of the most serious and potentially enduring environmental problems for the mining industry (Manders et al., 2009). Mining, in its nature, is a major water quality issue as it adversely impacts the environment and water resources. Furthermore, AMD causes a reduction in water resource pH, which increases the availability of dissolved metals for uptake by benthic organisms and fish (Dhir, 2018). This in turn becomes a major pathway for their introduction into the human food chain. Non-point sources of pollution on the other hand involve pollution that originates from runoff over a relatively large area. Diffuse pollution sources can be divided into source activities related to either land or water use, including nutrients (mainly nitrogen and phosphorus from sources like pesticides and fertilizers through agricultural runoff), sediments and toxic contaminants (Volk et al., 2016; Islam et al., 2018).  This also includes contaminants and pathogens of emerging concern.

Another concern is the change in temperature due to confluence between rivers which impact river ecology and Dissolved oxygen (DO) - the amount of oxygen that is present in the river. Water bodies receive oxygen from the atmosphere and from aquatic plants. There are also several toxicants and chemicals that are of concern to river ecology in South Africa.

    - Rehabilitation Management Guidelines for Water Quality

SCENARIO 1: Rehabilitation of poor water quality attributed to effluent discharge from WWTW into Rivers

PHASE 1: Diagnostic Phase

Step1: Identify WWTW negatively impacting on the water resource.

Step 2: Use GIS & Google Earth maps to identify land use changes associated with changes in water

quality

Step 3: Conduct ground truthing to identify for visible signs of water quality changes such as extremely

foul odour, dead fish, leached plants (loss of biodiversity), visible clumps of sewage in the

river and algae growth and presence.

PHASE 2: Planning and Assessment – the planning and assessment phases will be discussed separately

The following steps must be undertaken during the Planning Phase:

Step 1: Request local government officials (including DWS regional office i.e., responsible catchment

manager) and community forums responsible to assist with identifying point source and

providing guidance on available regulatory processes

Step 2: Investigate other sources of pollution and water quality e.g., non-point sources of pollution

The following steps must be undertaken during the Assessment Phase:

Step 1: Collect the final effluent water samples from the source i.e., WWTW

Step 2: Collect representative water quality samples from the resource i.e., River.  In addition, collect the below samples:

- 1 upstream of the WWTW discharge point;

- 1 downstream of the WWTW discharge point;

- Collate historical monitoring water quality data for chemistry and microbiology including flow data where available.

Step 3: The samples collected in Step 1 and 2 above should be analysed at an accredited laboratory to determine the water quality at the source and resource, respectively. Alternatively, monitoring data can be requested from DWS.

Step 4: Compare laboratory-generated water quality data to the expected state for the identification of areas of concern. Data analysis should be compared against the RQOs/ RWQOs, or water quality standards if RQOs/ RWQOs have not yet been established for that catchment.

PHASE 3: Identify & Define the Rehabilitation Objectives

The intervention objectives must be explicit and appropriate to all stakeholders. Generally, common aims and objectives for the rehabilitation of water quality activities which should be highlighted are to:

- Develop a sustainable and reliable approach for managing wastewater treatment residues.

- Identify problems and challenges based on WWTW management and assess whether the current practices in wastewater treatment complied with various legislation e.g., NWA, National Environmental Management: Waste Act (NEM: WA) and other relevant waste management legislation

- Based on best practices, recommend future wastewater treatment management strategies, which include areas of further research and skill requirements, as well as aspects of monitoring and quality assurance that water utilities should implement and utilise.

PHASE 4: Execution

The following steps must be followed by practitioners for the rehabilitation of water quality activities:

Step 1: To ensure stakeholder buy-in to an environmentally and financially sustainable solution to

WWTW management, communication and participation are needed within the water

sector, and between DEA and other relevant government departments.

Step 2: Contain and temporarily store the effluent from the identified and confirmed point sources

localities for treatment prior to discharge.

Step 3: Implement surface water management around the WWTW. This can be achieved through (but

not limited) to installing cut off trenches around the WWTW to divert surface runoff to drain

back into the natural drainage lines and the natural environment.

Note: Consideration must be given an integrated approach with nature-based solutions in these areas where surface runoff will be diverted in. This would assist in the treatment of contaminants in surface runoff and complement the rehabilitation activities.

Step 4: Construct temporary berms along the river to prevent further offsite migration/discharge of

effluent ending into the river

Step 5:  Apply for a WUL to obtain a license for Section 21(f) activity for the discharge of the treated

effluent. Note must be taken that the quality and quantity of the water to be discharge must

be in compliance with the set standards and be approved by DWS prior to being discharged

Step 6: Apply for a Waste Management License (WML) for the treatment of other waste material that

might be recovered from the WWTW. This process is administered by DFFE and DWS

The primary response however should be to improve the efficacy and capacity of the WWTW, to avoid non-compliant effluent.

Box 3 contains information on other known methods that should be considered for poor water quality associate with effluent discharge from WWTW.

Box 3

Complementing treatment at WWTW running at capacity or having treatment challenges with floating treatment wetlands, constructed wetlands, microbial treatment, and algae as phytoremediation to be integrated upon feasibility investigation.

PHASE 5: Monitoring and Evaluation

Monitoring

Monitoring will be required depending on the volume discharge daily, local municipal bylaws and the type of permit allowed. Continuously monitor WWTW to assist with defining the quality of the water and extend to which treatment is required (records of up to a year are desirable to characterise the state of the WWTW).

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objectives

SCENARIO 2: TREATMENT OF ACID MINE DRAINAGE (AMD)

AMD can simply be explained as the water that is polluted from being in contact with mining activities and footprints. It is characterised by the increase in acidity (low pH), increased metal concentrations, increased sulphate concentrations (depending on what mineral is mined), and/or increased suspended solids. Below are some of the known impacts of AMD on water resources:

- AMD decanting into rivers and streams and impacting aquatic ecosystems

- Corrosion of metal equipment and appliances

- Coloured waters in streams i.e., yellow = iron oxides, white = aluminium, black = manganese

- Water unsuitable for use without treatment

The main sources of AMD are open cast coal mines, exposed coal seams and gold mines. To date, some of the known affected areas are Mpumalanga (Witbank, Middelburg, etc.), Northern KwaZulu Natal (Vryheid, Paulpietersburg) and Gold mining areas (East & West rand).

Scenario 1: Rehabilitation of AMD water decanting from opencast workings into rivers

PHASE 1: Diagnostic Phase

Step 1: Identify the source of AMD i.e., AMD decanting from opencast pit

Step 2: At a desktop level and from existing information, assess the conditions of the opencast pit

to determine the following:

- Dewatering rates (if there is such an activity taking place)

- Seepage rate into the opencast pit

- Recharge rate into the opencast

- Groundwater levels

- Lowest topographic level (where regional piezometric head of the aquifer intersects the topographical setting – This is important because decant/seepage point(s) are normally located here.

Step 3: Collect groundwater samples from the opencast in question and submit them to an accredited

lab for groundwater quality analysis. The results from the analysis will inform the treatment

methods/options to be employed for water that will be dewatered from the opencast pit

Step 4: Collect waste rock material samples for geochemical assessment. The results of the assessment

will inform whether the backfill material is suitable to be used for backfilling the opencast pit

the material to be used for backfilling must be non-acid generating

PHASE 2: Planning and Assessment

The rehabilitation of AMD emanating from the opencast pit triggers Section 21 water uses which require a WULA process to be followed and a WUL to be obtained from the DWS. The applicant therefore has to apply for applicable water uses such as:

- Section 21 (j) – dewatering of the opencast pit

- Section 21 (g) – temporary storage of the water pumped from the pit for treatment

- Section 21 (f) - for discharging the treated water.

- Exemption from Regulation 4(c) of GN704 for backfilling of the pit

In order for the DWS to make an informed decision from the assessment of the WULA, the applicant must amongst others, submit the following documentation:

- Geohydrological Report detailing the status quo of the opencast pit in terms of the geology, aquifers, inflows and outflow rates, and groundwater levels

- Groundwater flow and transport model to confirm the expected decant volumes, qualities, rates, and points predicted in Phase 1

- Geochemical/Waste Classification Assessment Report to determine the Waste Type to be used for backfilling

PHASE 3: Identify & Define the Rehabilitation Objectives

Define clear rehabilitation objectives based on information gathered in Phase 1 & 2. Below are some of the common aims and objectives of the rehabilitation of opencast pit which decants into water resources:

- Pump water from the opencast pit to reduce and maintain groundwater levels below decanting levels

- Treat AMD water to acceptable standards and reuse

- Backfill the opencast pit and use the rehabilitated land for other purposes i.e., agricultural purposes

PHASE 4: Execution

Figure 16 presents both passive and active methods that can be employed for rehabilitation of decanting opencast pit.

Other known prevalent method for treating AMD contamination is the addition of alkaline reagents such as lime, limestone, sodium carbonate or sodium hydroxide. This treatment aims at neutralizing acidic water and the precipitation of heavy metals.

Figure 16: Passive and Active Treatment Methods for rehabilitation of decanting opencast pit.

PHASE 5: Monitoring and Evaluation

Monitoring

- Pump and/or Dewatering – Monitor the water levels within the opencast pit daily and report to the DWS on a monthly basis

- Seepage Interception – monitor the quality of water at the trenches and downstream of the constructed wetland to assess the changes in quality of water over time

- Backfilled opencast area - Develop and implement a dedicated monitoring programme to monitor the groundwater level recovery and pit water quality of the rehabilitated/backfilled area.

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objectives

    - Special considerations to be applied for Rehabilitation using Passive Treatment Methods

#### Consideration must be given to the passive treatment methods to include constructed wetlands and nature-based solutions.

## HABITAT

    - Description

Habitat encompasses all the physical, chemical, and biological characteristics that impact or sustain the organisms in an ecosystem. Physical habitat excludes the physiochemical characteristics of the stream water, i.e., water chemistry, clarity, temperature, quantity, and light intensity (Belletti et al., 2017). Instead, it includes geomorphologic and biological characteristics that determine habitat structure and thus, have an impact on energy inputs.  According to Kaufmann et al., (1999), six characteristics are the primary determinants of physical habitat structure provided by rivers, namely stream size and channel dimensions; channel gradient; channel substrate size and type; habitat complexity and cover; vegetation and structure in the riparian zone; and channel-riparian interactions.

    - Types of Habitat Impact

Table 5: Types of factors influencing the habitat.

| Properties | Type of Impacts |
| --- | --- |
| Stream size and channel dimensions | Anthropogenic activities can change channel dimensions by altering high discharge frequency i.e., floods |
| Channel gradient | Anthropogenic activities affecting bedload, or factors affecting stream, can change channel gradient. Additionally, channelization can directly alter effective channel gradient |
| Channel substrate size and type | Anthropogenic activities that cause an increase in upland erosion which can result in an increase in sediment supply to stream channels. The increase in fine sediments decreases mean substrate size, which leads to channel destabilization, leading to channel aggradation and accelerated channel migration. |
| Habitat complexity and cover | Geomorphologic units (such as pool-riffle and step-pool sequences), channel sinuosity and hydraulic roughness contribute to processes that dissipate energy of water flow in stream channels. Additionally, plants and woody debris along the stream banks also contribute to energy dissipation. |
| Vegetation and structure in the riparian zone | Overgrazing in the riparian zone can alter vegetation type, as well as the amount of cover and forage, increase erosion and introduce more nutrients and faecal coliform microorganisms to the stream through manure. Other factors include development (e.g., housing), logging and dams. |
| Channel-riparian interactions | Anthropogenic stream channel changes such as riprap, bank armouring structures and culverts are candidate causes. These alter flow, erosion, and deposition patterns, which result in habitat alterations. |

    - Rehabilitation Management Guidelines for Habitat

SCENARIO 1: CHANNEL GRADIENT, DIRECTION AND SIZE DISTURBANCE DUE TO ANTHROPOGENIC

ACTIVITIES

PHASE 1: Diagnostic Phase

Step 1:  Identify the cause of the channel disturbance/change i.e., at the site, upstream of

the site or within the broader catchment

Step 2: Investigate the history and the rate of change over the years. This can be achieved through

communicating with residents within the area.

Step 3: Obtain historical data such as aerial photographs to evaluate the geomorphological and

vegetation issues (e.g., erosion and invasive alien vegetation)

Step 4: Use GIS and Google Earth to obtain more recent images dating for the last 10 to 20 years

for certain areas.

Step 5: Obtain historical flow data from DWS for an indication of long-term flow changes.

PHASE 2: Planning and Assessment - the planning and assessment phases will be discussed separately

The following steps must be undertaken during the Planning Phase:

Step 1: Minimization of impacts from the anthropogenic construction activities

Step 2: Developed areas are reshaped and levelled to reassemble pre-construction environments as

precisely as possible

Step 3: Riverbank reconstruction to tie in with existing riverbanks

Step 4: Re-vegetation of disturbed areas

Step 5: Upon decommissioning, all construction material must be removed from riparian areas

Step 6: Re-profiling and sloping of areas vulnerable to erosion and incision as an outcome of

construction activities.

The following steps must be undertaken during the Assessment Phase:

Note:

- Assessment should consider the larger scale impacts that may affect rehabilitation measures

- The specific scale would be dependent on the site-specific conditions

Step 1: Note of current activities impacting on riparian areas must be taken, as well as historical

impacts and those that may potentially further affect the riparian zone due to river crossing

construction/development activities

Step 2: Aspects such as topography, vegetation and alluvial soils should be utilized to delineate

riparian areas

Step 3: Special attention should be paid to re-vegetation within the watercourse

Step 4: For aquatic assessment, a visual consideration of the condition must be noted

Step 5: Habitat integrity and suitability for aquatic macro-invertebrates and fish assemblages both up

and downstream should also be assessed.  Water quality should also be considered as the

habitat may be rehabilitated but poor water quality will lower biodiversity or absence

thereof.

PHASE  3: Identify & Define the Rehabilitation Objectives

Straightforward intervention objectives must be defined and set. Common aims and objectives required for ecological management can be highlighted as to:

- Provide immediate rehabilitation measures, such as bank stabilization and reprofiling, restoration of topographical sequences and levelling, restoration/protection of indigenous vegetation to be implemented immediately after the construction of river crossings

- Provide the implementation of management measures during the post-rehabilitation phases of the development in order to ensure that there are no ongoing impacts i.e., incision and erosion due to construction activities

- Put measures in place for the control of alien vegetation and soil integrity

- Ensure riparian vegetation cover within the watercourse and allow for suitable vegetation to be reinstated within riparian and terrestrial areas adjacent to the river crossing which was affected by construction activities

- To provide suitable monitoring guidelines to ensure the long-term sustainability and determine the overall rehabilitation success of the rehabilitation works.

PHASE 4: Execution

Step 1: Communication and collaboration between the water sector, DFFE and other relevant

governmental departments must be ensured.

Step 2:  Apply for a WUL in terms of NWA, 1998 (Act 36 of 1998) to obtain authorization of any

activities within the riparian zone.

Step 3:  Similarly, obtain an environmental authorization (through carrying out a Basic Assessment

and Environmental Impact Assessment) from DFFE in terms of NEMA to ensure compliance

with regulations relating to restriction of conducting activities within the riparian zone.

PHASE 5: Monitoring and Evaluation

Monitoring

Upon the completion/implementation of the rehabilitation work, a suitably qualified specialist should continue monitoring habitat [channel modification, habitat cover, vegetation cover (indigenous vs. alien invasive) and encroachment] monthly for three months.

Subsequently, one monitoring site visit after 6 months of rehabilitation works completion is recommended. Lastly, final sign-off of rehabilitation works should be completed after one year. Monitoring should include the following parameters:

- Determine if the reprofiled areas are compatible with the natural environment

- Assess surface and slope stability and adequate functioning of the rehabilitation structures

- Determination of erosion levels

- Ground cover percentage calculation within revegetated areas including vegetation basal cover, litter, and rock

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objective

    - Special considerations to be applied for Rehabilitation of Habitat

Consideration must be given to the below list during the rehabilitation of the habitat:

- Scientific buffer zones (i.e., 1:100-year floodline);

- Plant Species plans must be drawn up by landscape architect or botanist and terrestrial ecologist, submitted for approval and implemented;

- Constructed wetlands.

## BIOTA

    - Description

Biota/aquatic biota is described as the community of plants and animals with a biotic integrity, which reflect the health, community structure and distribution, which is dependent on habitat (DWAF, 1999).

    - Types of Biota Impacts

The impacts to riparian biota are primarily a result of three changes, namely;

- Changes to the river flow pattern;

- Change in suspended sediment; and

- Damage to riparian vegetation

According to WRC (2016a), the most common form of human‐induced disturbance of sediment processes is the construction of features/barrier that alter the hydraulics and geomorphic characteristics of the river channel and flood plain which negatively impacting upon the lateral and longitudinal connectivity of watercourses. These features/barriers also alter the flow velocities which cause changes in the physical habitats (hydraulic biotopes) upon which biota depend. Table 6 below summarizes human induced disturbances on biota.

Table 6: Summary of human induced disturbances on biota

| Human Induced Disturbances | Description |
| --- | --- |
| Dams and Weirs | - Dams and weirs create barriers to the migration of instream biota up and down the river - Dams and weirs have effects on physical habitat and biota immediately above the dam; and connectivity, habitat, and biota below the dam - Weirs have negative impact on the ecology of a stream when they prevent the migration of biota up and down the river. This can be mitigated by including a “fishway”, a channel carrying the low flow with a lot of baffle plates to slow down the velocity of the water that biota can still migrate over the weir - Other major impact (physical habitat) is that there is scouring and armouring downstream of the structure and sedimentation upstream of the structure. This change in habitat have major impacts on the biota, both instream and riparian and also impacts flora. |
| River diversions | - River diversions cause disconnection from natural floodplains, loss of biodiversity and loss of natural habitat diversity, and also give rise to serious flooding to adjacent areas |
| Roads, Drifts and Bridges | - Similarly, to dams and weirs, these structures create migration barriers to biota |
| Bank protection structures | - Eroding, undercutting banks and/or migrating active channels are often engineered and stabilised. These stabilised banks can prevent the natural migration of the active channel, and thereby reduce physical habitat diversity and dynamics and reduces allochthonous production. |
| Grazing and trampling | - Excessive grazing and trampling of the riparian areas reduces vegetation and habitat complexity and is usually associated with a reduction in vegetation robustness |
| Sand and gravel mining | - Sediment removal disturbs the riverbed and banks, degrading habitat condition, especially where the sediment is being removed from the active channel and marginal zone - In the case the frequency of removal exceeds recovery rate, the zone of removal will remain a disturbed, degraded area that often supports only disturbance tolerant weedy species, with low levels of faunal diversity |

    - Rehabilitation Management Guidelines for Biota

Weirs, dams, road bridges and causeways are some of the identified major existing migration barriers in rivers. The construction and in some instances the removal/upgrading of some of these structures/features cause reduction in numbers and distribution of many migratory fish and invertebrate species throughout South Africa. According to WRC (2007), most indigenous species in the country carry out annual migrations within river systems amongst others, to:

- Optimise feeding;

- Promote dispersal;

- Avoid unfavourable conditions; and

- Enhance reproductive success.

In the guidelines to be developed, guidance will be provided to water resource managers (using the below scenarios) to address the following impacts:

- Scenario 1: Impacts of barriers on biota migratory routes which can often be addressed through fishways/ladders and fish lifts at old and new structures

SCENARIO 1: RE-ESTABLISH BIOTA MIGRATORY ROUTES (i.e., fishways)

PHASE 1: Diagnostic Phase

Step 1: Determine whether the river affected is an inland or coastal river denoting them using A and

B respectively

Step 2: At a desktop level, identify the river in which the biota migratory routes are affected

Step 3: Describe the specific details of the river affected - Primary or Secondary River

Step 4: Describe the specific reach of the river affected – Upper, Middle and Lower reaches

Step 5: Describe the migratory region in which the affected river is located, according to the following

regions;

Inland Migratory Regions (A):

- Orange-Vaal region

- Upper Limpopo region

- Lower Limpopo, Inkomati and Pongola region

- KZN inland region

- Cape inland region

Coastal Migratory Regions (B):

- South-East region

- South Coast region

- West Coast region

Step 6: Describe the types of migratory aquatic biota species affected by instream barriers, specifying

whether they are inland or coastal species. Below are examples of some of the common

inland and coastal species:

| Inland Species (A) | Coastal Species (B) | Description of Inland and Coastal Species |
| --- | --- | --- |
| - Potamodromous - Catadromous - Diadromous - Amphidromous | - Potamodromous - Catadromous | - Potamodromous - entire life cycle and migration is completed within freshwater zones for spawning, feeding, dispersion after spawning, colonisation after droughts - Diadromous - migrate between fresh water and the sea or saline waters. Within this category, there are two forms of diadromy found in South African coastal rivers. They include: - Catadromous - species which spend most of their lives in fresh water and migrate to the sea (or estuaries) as adults to breed. - Amphidromous - diadromous species, which migrate both as adults and juveniles between fresh water and the sea (and vice versa) |

PHASE 2: Planning and Assessment

Step 1: Assess the ecological need for a fishway at an instream barrier

Step 2: In the event there is no need for a fishway, consider the following alternatives and mitigation

measures:

- Artificial spawning beds

- Captive breeding

- Capture and transport

Below are some of the reasons to consider other alternatives or mitigation options:

- Excessive height or poor design of the structure

- High financial costs due to length of fishway required

- Biological and/or physical constraints of migrants

Note: Fishways tend to be expensive and time consuming.  If there is a migration barrier and a fishway is not feasible you have to bear in mind that these mitigation measures are not a once-off.  These measures are more applicable when a species has been removed from a system such as after a spill, and you want to re-introduce them to where they occurred previously.

Step 3: If there is a need for a fishway, quantify the ecological impact of the instream barrier on

migratory species present – i.e., importance of providing a fishway at the barrier

Step 4: Once the need and importance are identified and determined, conduct a cost benefit analysis

of an effective fishway to be designed and constructed at the instream barrier

Step 5: Prepare a motivation and secure appropriate funding

PHASE 3: Identify & Define the Rehabilitation Objectives

The objectives of rehabilitation of the impacts of instream barriers on biota migratory routes must be clearly defined and set. The objectives for rehabilitation must be informed by the data collated in Phase 1 and 2 above. Some of the most common aims and objectives of rehabilitation of instream barriers are to:

- Provide migration routes to some species for spawning, feeding, dispersion after spawning, colonisation after droughts

- Provide migration routes between fresh water and the sea or saline waters

PHASE 4: Execution

Step 1: Based on the information gathered, the Engineer must design the fishway.

Step 2: The fishway to be designed will depend on the site conditions. Based on the conditions, the

Engineer must design the fishway - coastal or inland fishway – based on the below general

hydraulics

| Inland Fishway (A) |  |  |  |
| --- | --- | --- | --- |
| Target species and size range | Maximum Turbulence (Watts/m3) | Maximum drop between pools (mm) | Maximum water velocity (m/s) |
| Very small catadromous fish (25 – 40 mm) within 50 km of the estuary | 150 | 75 | 1.2 |
| Small fish, including catadromous species and other (> 40 mm) and weak swimmers, 50 to 120 km from the estuary | 180 | 100 | 1.4 |
| Costal Fishway (B) |  |  |  |
| Target species and size range | Maximum Turbulence (Watts/m3) | Maximum drop between pools (mm) | Maximum water velocity (m/s) |
| Very small fish (<40 mm) and/or weak swimmers | 150 | 100 | 1.4 |
| Small to medium sized fish (40 - 100 mm) and/or moderate swimmers | 180 | 150 | 1.7 |
| Large sized fish (>100 mm) and/or strong swimmers | 220 | 200 | 2.0 |

Step 3:  The fishway designs must be informed by the following key factors for both inland and coastal

species:

- Species composition

- Types of migration

- Season/time period species are functional

- Swimming ability of species

- Swimming speed of species

- Endurance of species

- Physiological factors of species i.e., aerobic vs anaerobic muscles

- Current velocities and turbulence factors

Step 3: The fishway design process must be supported by and include the following:

- Ecological, Hydrological and Engineering Studies

- Analysis of the barrier hydraulics

- Selection of a suitable location for the proposed fishway

- Hydraulic analysis of the selected fishway type(s)

- Provision for maintenance of the fishway

Step 4: Identify the appropriate fishway design suitable for the site-specific conditions (inland and

coastal regions) i.e., vertical slot, notched weir/or orifice, sloping baffle.

Step 5: The fishway must be constructed according to the approved engineering standards and must

be informed by the selected designs, dimensions and all the results of analysis conducted in

Step 3.

PHASE 5: Monitoring and Evaluation

Monitoring

Table 7 contains the key biological/ecological and physical parameters prescribed by WRC  which must be monitored downstream and upstream of the fishway.

Table 7: Key biological, ecological, and physical parameters prescribed for monitoring (WRC, 2007)

| Biological/Ecological Parameters | Physical Parameters |
| --- | --- |
| - Size and numbers of species that successfully pass through the fishway - Size and numbers of species that attempt to use the fishway (i.e., are actively migrating and enter the down-stream end of the fishway) - Size and numbers of species that actively migrate but are blocked by the barrier in question - Proportion of species that enter the fishway | - Water discharge rates down the fishway - Internal hydraulics in the fishway i.e., speed, turbulence and depths - The change of discharge down the fishway - Levels of streamflow or stages of the flood hydrograph where peak migrations in the river take place - The time of day/night/season) when migrations of the various species occur - Water quality i.e., temperature, conductivity, pH, turbidity - Barometric pressure, air temperature, |

Evaluation

- Evaluate the effectiveness of interventions against the achievement of rehabilitation objectives and outcomes

- Determine maintenance objectives

    - Special considerations to be applied for Rehabilitation of Biota

Consideration must be given to the below list during the development of the Guidelines for biota:

- Include importance of protected species areas and consider connections between areas as corridors establishment.

- The developed lists of priority for each characteristic such as NFEPA and Strategic Water Resources

- Methods of fishing within river systems should be properly controlled. In addition, deserted fish nets that pose a threat to all water users should also be removed.

# 5.  recommendations and way forward

The River Rehabilitation Management Guidelines have been developed to address characteristics of watercourses, namely surface flow, interflow, groundwater flows, geomorphology, water quality, habitat, and biota through a phased approach. In implementing these guidelines, the following are recommended to users of the guidelines:

Hydrology – surface flows and interflow:

- Rehabilitation of impacts relating to flow regime such a surface flow and interflow must also include the reinstatement of flow drivers in the landscape.

- Alien vegetation must be replaced with the correct indigenous vegetation. This is especially important when trees are removed, indigenous tree species must be brought in. Furthermore, alien plant management must be conducted in a phased approached both for eradication and revegetation. Revegetation and Re-planting Plans must be compiled and submitted to the DWS for approval

Geomorphology:

- The identified objectives must be checked for feasibility and affordability. There must be a reasonable timeframe set to allow the river to respond to the rehabilitation actions. For instance, WRC (2004) adopted the Rutherfurd et. al. (2000) method of setting a timeframe: short-term objective for the completion of the rehabilitation output and a long-term objective for evaluation of the effect of the work.

Water Quality:

- Rehabilitation activities relating to impacts on water quality must consider the priority areas which are sensitive and must be protected. These priority areas that must be protected are Strategic Water Source Areas and NFEPA wetland.

- Scientific buffer zones (1:100-year floodline) around must be determined and implemented for water quality and biodiversity protection – when determining these buffers zones the user must consult the Buffer Zone Guidelines (WRC, 2017).

- Scientific buffer zones should ideally be integrated into the storm water management system to address issues relating to debris and litter.

Habitat and Biota:

Consideration must be given to the below list during the rehabilitation of the habitat and biota:

- Scientific buffer zones – when determining these buffers zones the user must consult the Buffer Zone Guidelines (Buffer Zone Guidelines for Rivers, Wetlands and Estuaries compiled by WRC, 2017) - guidelines provide guidance for activities planned around and adjacent to rivers, wetlands, and estuaries. They are to be used and applied as part of a broader suite of tools to ensure that water resource management is appropriately integrated into development planning and land use management

- Plant Species Plans must be compiled by the relevant specialist within the field

- Constructed wetlands must be considered and their status must not be affected by the rehabilitation activities undertaken. The passive treatment methods i.e., constructed wetlands should include nature-based solutions.

General:

- Rehabilitation of Rivers should consider maintaining of Category A or B rivers/watercourses management units in almost pristine conditions and serve as Reference Conditions based on the available resources and budget

- Compliance, monitoring and enforcement must be strengthened in terms of human resources and capacity for all rehabilitation work to be undertaken

- Remote Sensing and GIS must be considered and employed instead of only relying on fixed-point photographs for monitoring aspects of rehabilitation work completed

- Priority must be given to protected areas like national parks and nature reserves.

- Gathering of data and information from the databases (i.e., Green drop) within the DWS must be considered before exploring options of the monitoring and collecting data from new proposed sites. These datasets can be made available by the DWS to users upon request

- Gathering of historical data and information from the databases to assess causes related to changes, which led to the required rehabilitation efforts

- Collaboration between the DWS, other government departments and private institutions is recommended to find the best way possible to assist each other in implementing rehabilitation

- Capacity building and funding must be linked to existing policy statements regarding departmental funding or charges

- Consideration must be given to translating the guidelines to be developed into Policy.

- Although the aspects are dealt with separately in guidelines, one should keep in mind that the aspects are interrelated and therefore a systems approach should be followed. All these aspects should be taken into account during a rehabilitation project and cannot be considered in isolation. Therefore, monitoring data is important

- Although the objectives define the endpoint of rehabilitation projects, an essential aspect of this is to ensure that ecosystem services are provided/or returned to a river system. The ecosystem services are a product of the interactions between the drivers and response variables.

- It may not be possible to rehabilitate a river system to its former state and even alien vegetation could still provide ecosystem services as an example. This should be considered in the light of shifting perceptions of what naturally functioning rivers are.

##### Reference List

Belletti, B., Rinaldi, M., Bussettini, M., Comiti, F., Gurnell, A.M., Mao, L., Nardi, L. and Vezza, P. 2017. Characterizing physical habitats and fluvial hydromorphology: A new system for the survey and classification of river geomorphic units. Geomorphology, 283: 143–157.

Bruce D.W and Leagjeld E. E. 2014. Culvert Repair Best Practices, Specifications and Special Provisions – Best Practices Guidelines. CNA Consulting Engineers, 2800 University Avenue Southeast Minneapolis, MN 55414

Charalampous N., Kindou A., Vlastos D., Tsarpali V., Antonopoulou M., Konstantinou, I. and Dailianis S. 2015. A multidisciplinary assessment of river surface water quality in areas heavily influenced by human activities. Arch. Environ. Contam. Toxicol. 69: 208–222.

Charlton R.O. 2008. Fundamentals of Fluvial Geomorphology. Routledge. Canada

Department of Water Affairs and Forestry (DWAF).1999. Stream Flow Reduction Activities Combined licensing and authorisation guidelines.

Department of Water Affairs and Forestry (1999).  Resource Directed Measures for Protection of Water Resources.  Volume 2: Integrated Manual, Version 1.0. Pretoria, South Africa.

Giano, S.  (2021). Fluvial Geomorphology and River Management. Journal of Water. https://doi.org/10.3390/w13111608

Freeman, N.M and Rowntree, K. 2005. Our Changing Rivers: An Introduction to the Science and Practice of Fluvial Geomorphology. WRC Report TT 238/05

Fitts, C.R. 2002. Groundwater Science. Elsevier Science Ltd. ISBN 0-12-257855-4

Hall, F. R. (1968). Base‐flow recessions—A review. Water resources research, 4(5), 973-983.

Herbig, F.J.W. and Meissner, R. 2019. Talking dirty - effluent and sewage irreverence in South Africa: A conservation crime perspective. Cogent Social Sciences. 5:1

Hubbert, M. K. (1940). The theory of groundwater motion. The Journal of Geology, 48(8, Part 1), 785-944.

Islam, F., Lian, Q., Ahmad, Z. U., Zappi, M. E. and Gang, D. D. 2018. Nonpoint Source Pollution. Water Environment Research. 90: 1872-1898.

Keller, A., Adamaitis, C., Alessi on, P., Anderson, S., Got, E., Gray, S., Gurrola, L. and Morell, K. 2020. Application in Geomorphology. Mendeley. https://dx.doi.org/10.1016/j.geomorph.2019.04.001

Knüppe, K. 2011. The challenges facing sustainable and adaptive groundwater management in South Africa. Journal of Water SA, 37(1), 67-79. https://doi.org/10.4314/wsa.v37i1.64110

Kaufmann, P.R., Levine, P., Robinson, E.G.,, Seeliger, C. and Peck, D.V. 1999. Quantifying Physical Habitat in Wadeable Streams. U.S. Environmental Protection Agency, Washington DC. EPA/620/R-99/003.

Lintern, A. et. al. 2017. Key factors influencing difference in stream water quality across space. WIREs Water. 5(1). https://doi.org/10.1002/wat2.1260

Meitzen, K.M., Doyle, M.W., Thoms, M.C., and Burns, C.E. 2013. Geomorphology within the interdisciplinary science of environmental flows. Geomorphology.  https://doi.org/10.1016/j.geomorph.2013.03.013

Reese, M., 2020. A look at acid rain and the farm phosphorus conundrum with water quality. Ohio State University (College of Food, Agriculture and Environmental Science) Country Journal.

Rolls, R.J. and Bond, N.K. 2017. Chapter 4 – Environmental Flows and Ecological Effects of Flow Alteration in Surface Water Ecosystems. Water for the Environment. Pg. 65-82.  https://doi.org/10.1016/B978-0-12-803907-6.00004-8

South African National Biodiversity Institute (SANBI). 2014. South Africa’s Fifth National Report to the Convention on Biological Diversity.

South African National Biodiversity Institute (SANBI). 2018. The status of South Africa’s ecosystems and biodiversity. Synthesis Report. South African National Biodiversity Institute, an entity of the Department of Environment, Forestry and Fisheries

South African National Roads Agency SOC Limited (SANRAL). 2021. The Upgrading of National Route 1 Section 17 Between Westleigh (KM 77.8) and Heuningspruit (KM 101.6). Final Basic Assessment Report. DFFE Reference-14-12-16-3-3-1-2312

Sophocleous, M. (2002). Interactions between groundwater and surface water: the state of the science. Hydrogeology journal, 10(1), 52-67.

Tóth, J. (1970). A conceptual model of the groundwater regime and the hydrogeologic environment. Journal of Hydrology, 10(2), 164-176.

Volk, M., Bosch, D., Narasimhan, B. and Nangia, V. 2016. SWAT: Agricultural water and nonpoint source pollution management at a watershed scale. Agricultural Water Management. 175: 1-	3.

Water Research Commission (WRC). 2003b. River Rehabilitation: Literature Review, Case Studies and Emerging Principles. Water Research Commission Project (WRC Project No.: 1161/1/03).

Water Research Commission (WRC). 2004. Surface Water – Groundwater Interaction in a Southern African Context – A Geohydrological Perspective. Water Research Commission Project (WRC Project No.: TT 218/03).

Water Research Commission. 2004. A River Rehabilitation Planning Pilot Trial: The Ihlanza River, East London, South Africa. Based on the Australian River Rehabilitation Guidelines

Water Research Commission. 2006. Reservoirs and their Management: A review of the literature since 1990. Water Research Commission Project (WRC Report No.: KV173/06).

Water Research Commission. 2007. Guidelines for the planning, design, and operation of fishways in South Africa. Water Research Commission Project (WRC Report No TT 287/07).

Water Research Commission. 2007. Twin - Channel Vertical – Slot Fishway Designs and Tests. Water Research Commission Project (WRC Report No:KV197/07).

Water Research Commission (WRC).  2011. Water Resources of South Africa Study: User’s Guide Version 2. Water Research Commission Project (WRC Report No. TT 513/11).

Water Research Commission (WRC).  WRC. 2011. Atlas of Freshwater Ecosystem Priority Areas in South Africa: Maps to support sustainable development of water resources (WRC Report No. TT 500/11)

Water Research Commission (WRC).  2014. Vadose Zone Hydrology: Concepts and Techniques. Water Research Commission Project (WRC Report No. TT 584/13).

Water Research Commission (WRC).  2016a. The Development of a Comprehensive Manual for River Rehabilitation in South Africa. Water Research Commission Project (WRC Report No. TT 646/15).

Wetzel, R.G. 2001. Limnology: Lake and River Ecosystems. 3rd Ed. Pg. 39

Winter, T.C., Harvey, J.W., Franke, O.L. & Alley, W.M. 1998. Ground water and surface water: a single resource (Vol. 1139). Diane Publishing.

##### Appendices

Ecological Risk Assessment (EcoRA) involves the assessment of the risks posed by the presence of substances released to the environment by man, in theory, on all living organisms in the variety of ecosystems which make up the environment.

Water Research Commission (WRC). 2016. The Development of a Comprehensive Manual for River Rehabilitation in South Africa.

WRC. 2016. The Development of a Comprehensive Manual for River Rehabilitation in South Africa.

WRC. 2016. The Development of a Comprehensive Manual for River Rehabilitation in South Africa.

WRC. 2016. The Development of a Comprehensive Manual for River Rehabilitation in South Africa.

WRC. 2004. A River Rehabilitation Planning Pilot Trial: The Ihlanza River, East London, South Africa. Based on the Australian River Rehabilitation Guidelines

Where, V is the average discharge velocity (m/s); n is the roughness coefficient of the culvert material; R is the average of the hydraulic radius [cross-sectional area of flow divided by a wetted parameter (m)]; S is the channel bed slope (m/m) and the outlet perch was the elevation of the culvert outlet minus the elevation downstream.

South African National Roads Agency SOC Limited (SANRAL). 2021. The Upgrading of National Route 1 Section 17 Between Westleigh (KM 77.8) and Heuningspruit (KM 101.6). Final Basic Assessment Report. DFFE Reference-14-12-16-3-3-1-2312

WRC. 2007. Guidelines for the planning, design, and operation of fishways in South Africa.

WRC. 2007. Guidelines for the planning, design, and operation of fishways in South Africa.

WRC. 2007. Guidelines for the planning, design, and operation of fishways in South Africa.