## Slide 1
TECHNICAL PROGRESS
Presented by:
Delana Louw
Rivers for Africa
3 April 2014

## Slide 2
PROJECT PLAN & STUDY TASKS
1. Status quo, IUA delineation
TECHNICAL STEPS
3. Quantify EWRs & links to EGSA
4. ID & evaluate scenarios in IWRM
6. RQO
OTHER STEPS
2a Visioning
2b Stakeholder process
8. Capacity Building
8. Gazetting
In process
Complete
5. Evaluate scenarios with stakeholders and determine MC

## Slide 3
STEP 1: STATUS QUO & IUA DELINEATION
Purpose of task was to select IUAs, and
to determine the status quo of the IUAs.
12 IUAs identified, each with nodes.
The output in essence is a sustainable base configuration that equates to the present state.
Changes in this status are measured when evaluating operational scenarios within IWRM (Step 4).
Hotspots were identified that links to the prioritising of RU for RQO determination

## Slide 4
  STEP 3: QUANTIFY EWRS AND LINKS TO EGSA
Purpose of task was to determine EWRs at each biophysical node.
EGSAs are identified and key EGSA that can change with changes with scenarios highlighted.
Output is EWRs as flow duration tables for each node.
The EWRs informs the flow component of RQOs

## Slide 5
  STEP 4 & 5: ID & EVALUATE SCs WITHIN IWRM
Determine preliminary operational scenarios and test with stakeholders (previous PSC meeting)
Next: Determining consequences of scenarios – presented in this meeting.
Ranking scenarios – presented in this meeting
Determine draft Management Classes – presented in this meeting

## Slide 6
  STEP 4, 5, 7: MC DETERMINATION PROCESS
User water quality consequences
EcoSystem Services consequences
Determine Status Quo
Identify operational scenarios
Economic consequences
Ecological consequences
CHANGE FROM STATUS QUO? (PREDICT CONSEQUENCES)
Draft Management Classes for each Scenario
Select future operational scenario
MANAGEMENT CLASS
Presented and or discussed during THIS meeting.

## Slide 7
Test scenarios and associated MC with stakeholders
Select scenario and draft MC
Consider trade-offs
DWA decision
Recommended MC
MC (& CATCHMENT CONFIGURATION) & RQOs GAZETTED
Gazetting process
Presented and or discussed during THIS meeting.
  RECAP OF PROCESS TO DETERMINE MC
RQO determination

## Slide 8
  STEP 6: RESOURCE QUALITY OBJECTIVES
THE FOLLOWING STEPS HAVE ALREADY BEEN ADDRESSED WITHIN THE INTEGRATED STEPS:
Delineate IUAs & define RUs
Visioning
Prioritise RUs
Select and prioritise components in each RU as well as indicators
Draft RQOs and set numerical limits
Agree on RUs, RQOs, numerical limits.
Gazette RQOs

## Slide 9
  STEP 6: RESOURCE QUALITY OBJECTIVES
In summary:
Priority RUs for RQOs selected
Indicators and driving variables selected.
Narrative RQOs available.
Numerical RQOs available or being finalised
Gazetting information in process

## Slide 10
  WHERE TO FROM HERE
In summary:
Consequences and MC report provided for comment.
RQO report will be provided for comment.
Public meeting.