## Slide 1
Presented by: Dr T Ntili
Designation: Regional Head: Free State
NATIONAL MINISTERIAL WEBINAR
IMPLEMENTATION OF THE 2025
WATER AND SANITATION INDABA RESOLUTIONS:
Free State Report
FRIDAY, 10 APRIL 2026
TIME:
10:00 to 13:00
VENUE:
ZOOM VIRTUAL PLATFORM

## Slide 2
Distribution of Water Services Authorities in 2025 Water and Sanitation Indaba
Water Service Authorities were grouped based on performance measured in the 2023 Full Blue Drop and 2022 Full Green Drop (2024) assessments
  Group 1 (2a) This group consists of 67 municipalities that scored critical on average across their water supply systems and/or wastewater systems in the above mentioned assessments
  Group 2 (2b) This group consist of thirty-eight municipalities that scored poor on average across their water supply systems and/or wastewater supply systems in the above mentioned assessments
  Group 3 (2c in 2025) This group consists of 27 municipalities that scored average across their water supply systems in the above mentioned assessments
  Group 4 (2d in 2025): This group consist of twelve municipalities which either scored good or excellent on average across their water supply systems and wastewater systems in the above mentioned assessments
The provincial reports provided today reflects all four groups within the relevant provincial boundary

## Slide 3
Distribution of Free State Province WSAs in Group 2 of the 2025 Water Indaba
Chart: 
| Critical | Poor | Average | Good and Excellent
# of WSAs | 14 | 5 | 0 | 0
Critical: Group 2a
Kopanong LM
Mafube LM
Maluti-a-Phofung LM
Mantsopa LM
Masilonyana LM
Matjhabeng LM
Metsimaholo LM
Mohokare LM
Moqhaka LM
Nala LM
Ngwathe LM
Phumelela LM
Setsoto LM
Tokologo LM
Poor Group 2b
Dihlabeng LM
Letsemeng LM
Mangaung MM
Nketoana LM
Tswelopele LM

## Slide 4
4
Tracking progress
Each DWS regional office was tasked to follow up with relevant WSAs for each resolution within the short, medium and long term of the 5 themes
In reporting the department summarized progress as follows:
  Not yet started
  Started but less than 50% complete
  Started and more than 50% complete
  Achieved
  No response received
Where resolutions were not applicable e.g. where a Water Services Authority is not served by a Water Board ‘Not applicable’ was recorded
This progress report is based on information collected from water services authorities. The data provided by the WSAs has not been independently verified, and some of the WSAs may have overstated their progress.
Progress for each province will be provided separately in more detail on each resolution

## Slide 5
5
Theme 1 Delivery implementation models
Chart: Status of Implementation
| Res 1.5 | Res 1.3
Not yet started | 16 | 26
Less than 50% | 47 | 62
More than 50% | 26 | 5
Achieved | 11 | 5
Not Applicable | 0 | 0
(1.5) in FS 47% of WSAs reported having commenced (<50%) with the separation of the WSA and WSP functions, with 26% indicating good progress (>50%), 16% indicating no progress and 11% indicating WSA and WSP function has been separated
(1.3) 63% indicate having commenced (<50%) with the implementation of a utility model, 5% indicating good progress (>50%) towards implementation, 65% reportedly have implemented the utility model, 26% indicating no progress

## Slide 6
6
Theme 2: Increasing investment through financing options and ensuring financial viability
Chart: Status of Implementation
| Res 2.2 | Res 2.8 | Res 2.9 | Res 2.12 | Res 2.11 | Res 2.14
Not yet started | 0 | 0 | 21 | 42 | 11 | 84
Less than 50% | 21 | 58 | 53 | 16 | 32 | 11
More than 50% | 21 | 32 | 16 | 26 | 26 | 5
Achieved | 26 | 11 | 11 | 16 | 32 | 0
Not Applicable | 32 | 0 | 0 | 0 | 0 | 0
(2.2) 26% of all WSAs are paying current invoices in full to the Water Boards, 21% have started but is not consistent and 21% have made arrangements and honoring such arrangements. 32% have indicated this resolution was not applicable
(2.8) 58% of WSAs have commenced with development of NRW programmes with 32% having made good progress. 11% of WSA have achieved
(2.9) 53% of WSAs have commenced (<50%) with ringfencing of revenue from sale of water, 16% have made good progress (>50%) and 11% have reportedly ringfenced. 21% have not started
(2.12) Partnerships with the private sector has been concluded with 16% of WSAs, 16% have started (<50%) and 26% have made good progress (>50%). 42% of WSAs have not started
(2.11) 32% of WSAs have reviewed their indigent register, 32% have started (<50%) and 26% have made good progress (>50%). 11% of WSAs have not yet started with the review
(2.14) 11% are making good progress (>50%). 84% of WSAs have not yet started to collaborate with the Infrastructure Fund

## Slide 7
7
Theme 3: Enhancing and Strengthening technical and operational capacity and efficiency
Chart: Status of Implementation
| Res 3.1 | Res 3.3 | Res 3.7 | Res 3.8
Not yet started | 0 | 16 | 0 | 21
Less than 50% | 11 | 47 | 21 | 47
More than 50% | 26 | 32 | 26 | 26
Achieved | 63 | 5 | 21 | 5
Not Applicable | 0 | 0 | 32 | 0
(3.1) 63% of WSAs with critical systems have submitted Corrective Action Plans. 268% have one CAP outstanding for one of the Drops and 11% have two or more CAPS outstanding for either Blue Drop, Green Drop or No Drop critical systems
(3.3) 5% of WSAs have implemented the Corrective Action Plans submitted. Implementation has started in 47% (<50%) and progressing well for 32% of WSAs where (>50%) of the CAP is implemented. 16% have not yet started
(3.7) 21% of WSAs have stepped tariffs, with 53% busy with development. 26% of WSAs reported not having demand exceeding available supply
(3.8) 5% of all WSAs have WCDM programmes in place. 47% have commenced (<50%) and 26% have made good progress (>50%) in establishing Water Conservation Demand Management programmes. 21% have not yet started

## Slide 8
8
Theme 3: Enhancing and Strengthening technical and operational capacity and efficiency (2)
(3.10) 84% of WSAs reported incident protocols with issuing advisory notes, when required, in place. Whilst 16% have commenced with implementation of such incident management protocols
(3.11) 89% of WSAs reported achieving using grants to increase access to a basic level of service
(3.5) 58% of WSAs reported having started to put in place plans to reduce demand, through communication campaigns and stakeholder engagements, 32% reported good progress (>50%), and 5% of WSAs in the province achieving the target of having plans to reduce demand through communication campaigns and stakeholder engagements in place. 5% reported no progress
Chart: Status of Implementation
| Res 3.10 | Res 3.11 | Res 3.5
Not yet started | 0 | 0 | 5
Less than 50% | 16 | 11 | 58
More than 50% | 0 | 0 | 37
Achieved | 84 | 89 | 0
Not Applicable | 0 | 0 | 0

## Slide 9
9
Theme 3: Enhancing and Strengthening technical and operational capacity and efficiency (3)
(3.6) 37% of WSAs reported good (>50%) progress in implementing leak detection and repair programmes. 58% of WSAs have started (<50%) with the process. 5% of WSAs have not yet started
(3.9) 5% of WSAs reported having climate change and disaster management plans in place, 53% reported to be (<50%) complete and 11% reporting to be (>50%) complete. 33% of WSAs reported not having started with the development of these plans
(3.12) 5% of WSAs reported having asset management plans in place. 89% reporting working on such plans. 5% WSA has not yet started
(3.13) 47% of WSAs reported having started to equip their maintenance and repairs team with the necessary tools of trade. 37% have made good progress (>50%), 11% have equipped their teams and 5% of WSAs have not yet started
Chart: Status of Implementation
| Res 3.6 | Res 3.9 | Res 3.12 | Res 3.13
Not yet started | 5 | 32 | 5 | 5
Less than 50% | 58 | 53 | 47 | 47
More than 50% | 37 | 11 | 42 | 37
Achieved | 0 | 5 | 5 | 11
Not Applicable | 0 | 0 | 0 | 0

## Slide 10
10
Theme 3: Enhancing and Strengthening technical and operational capacity and efficiency (4)
Chart: Status of Implementation
| Res 3.14 | Res 3.17 | Res 3.18
Not yet started | 11 | 0 | 5
Less than 50% | 58 | 74 | 42
More than 50% | 26 | 21 | 42
Achieved | 5 | 5 | 11
Not Applicable | 0 | 0 | 0
(3.14) 58% of WSAs/WSP has started to implement the local government professionalisation framework, 26% have made good progress (>50%), 5% have achieved but 11% have not yet started
(3.17) 74% of WSAs reported having started to prioritise creation and filling of key technical positions, 21% reporting making good progress (>50%) and 5% have prioritised the creation and filling of key technical positions
(3.18) 11% of WSAs reported having reviewed their bylaws with regard to enforcement of water and sanitation policies, 42% have reported having started such reviews and 42% reporting making good progress (>50%). 5% of WSAs have not yet started

## Slide 11
11
Theme 4: Building partnerships through building water sensitive and resilient communities
(4.1) 47% of WSAs report working with business and civil society leaders. 26% have reported that they are starting to work with these leaders while 2% have reported no progress
(4.4) 37% of WSAs reported having started to work with local business and civil society to address W&S challenges, 21% of WSAs reported working with local business and civil society. 37% of WSAs have not yet started
Chart: Status of Implementation
| Res 4.1 | Res 4.4
Not yet started | 21 | 37
Less than 50% | 26 | 37
More than 50% | 5 | 5
Achieved | 47 | 21
Not Applicable | 0 | 0

## Slide 12
12
Theme 5: Fighting criminality and corruption in the water and sanitation sector
(5.1) 37% of WSAs reported having started to develop an infrastructure security strategy, with 32% reported making good progress (>50%) against this resolution, 21% of WSAs in this province achieving this target, 11% reported no progress
(5.3) 53% of WSAs reported implementing community and awareness programmes, 21% of WSAs have commenced with the development of such programmes and 16% making good progress. 11% of WSAs have not started with the implementation of the resolution
(5.4) 37% of WSAs reported having started with establishing water committees. 21% of WSAs have made good progress and a further 16% have established water committees. 26% of WSAs reported no progress
Chart: Status of Implementation
| Res 5.1 | Res 5.3 | Res 5.4
Not yet started | 11 | 11 | 26
Less than 50% | 37 | 21 | 37
More than 50% | 32 | 16 | 21
Achieved | 21 | 53 | 17
Not Applicable | 0 | 0 | 0

## Slide 14: Water Service Authorities in the Free State Province
Dihlabeng Local Municipality
Kopanong Local Municipality
Letsemeng Local Municipality
Mafube Local Municipality
Maluti a Phofung Local Municipality
Mangaung Metropolitan Municipality
Mantsopa Local Municipality
Masilonyana Local Municipality
Matjhabeng Local Municipality
Metsimaholo Local Municipality
Mohokare Local Municipality
Moqhaka Local Municipality
Nala Local Municipality
Ngwathe Local Municipality
Nketoana Local Municipality
Phumelela Local Municipality
Setsoto Local Municipality
Tokologo Local Municipality
Tswelopele Local Municipality