## Slide 1
Presented by: Ms Lucy Kobe
Designation: Regional Head: Limpopo
NATIONAL MINISTERIAL WEBINAR
IMPLEMENTATION OF THE 2025
WATER AND SANITATION INDABA RESOLUTIONS:
Limpopo Report
FRIDAY, 10 APRIL 2026
TIME:
10:00 to 13:00
VENUE:
ZOOM VIRTUAL PLATFORM

## Slide 2
Distribution of Limpopo Province WSAs in Group 2 of the 2025 Water Indaba
Chart: 
| Critical | Poor | Average | Good and Excellent
# of WSAs | 4 | 6 | 0 | 0
Critical: Group 2a
Mogalakwena LM
Polokwane LM
Thabazimbi LM
Vhembe DM
Poor Group 2b
Bela-Bela LM
Capricorn DM
Greater Sekhukhune DM
Lephalale LM
Modimolle / Mookgophong LM
Mopani DM

## Slide 3
3
Theme 1 Delivery implementation models
Chart: Status of Implementation
| Res 1.5 | Res 1.3
Not yet started | 60 | 80
Less than 50% | 20 | 20
More than 50% | 0 | 0
Achieved | 20 | 0
Not Applicable | 0 | 0
(1.5) In LP 20% of WSAs reported having achieved the separation of WSA and WSP functions, 20% have commenced (<50%), 60% indicating no progress
(1.3) 80% of WSAs reported not having started yet with the implementation of a utility model, 20% indicate have commenced (<50%)

## Slide 4
4
Theme 2: Increasing investment through financing options and ensuring financial viability
Chart: Status of Implementation
| Res 2.2 | Res 2.8 | Res 2.9 | Res 2.12 | Res 2.11 | Res 2.14
Not yet started | 0 | 10 | 90 | 30 | 10 | 70
Less than 50% | 0 | 20 | 0 | 10 | 50 | 20
More than 50% | 0 | 20 | 0 | 10 | 10 | 0
Achieved | 100 | 50 | 10 | 50 | 30 | 10
Not Applicable | 0 | 0 | 0 | 0 | 0 | 0
(2.2) 100 % of all WSAs are reportedly paying current invoices in full to the Water Boards
(2.8) 20% of WSAs have commenced with development of NRW programmes, 20% have made good progress (>50%) with 50% of WSAs having NRW programmes in place, 10% (1WSA) not yet started
(2.9) 90% of WSAs have not commenced with ringfencing of revenue from sale of water, 10% have reportedly ringfenced
(2.12) Partnerships with the private sector has been concluded with 50% of WSAs, 30% have not, 10% have started (<50%) and 10% have made good progress (>50%)
(2.11) 30% of WSAs have reviewed their indigent register, 50 % have started (<50%) and 10% have made good progress (>50%). 10% of WSAs have not yet started with the review
(2.14) 70% of WSAs have not yet started to collaborate with the Infrastructure Fund. 20% have started and 10% are collaborating with the IF

## Slide 5
5
Theme 3:Enhancing and Strengthening technical and operational capacity and efficiency
Chart: Status of Implementation
| Res 3.1 | Res 3.3 | Res 3.7 | Res 3.8
Not yet started | 0 | 0 | 10 | 0
Less than 50% | 10 | 80 | 20 | 20
More than 50% | 60 | 20 | 0 | 0
Achieved | 0 | 0 | 70 | 80
Not Applicable | 0 | 0 | 0 | 0
(3.1) 30% of WSAs with critical systems have submitted all (BD GD and ND) Corrective Action Plans. 60% of WSAs have one CAP outstanding, 10% have more than one outstanding
(3.3) 80% of WSAs have started implementing the Corrective Action Plans submitted. 20% have made good progress (>50%)
(3.7) 10% of WSAs have started with development (<50%) of stepped tariffs. 70% of WSAs reported having stepped tariffs in place. 10% (1 WSA) have not yet started
(3.8) 80% of all WSAs have WCDM programmes in place. 20% have commenced (<50%) in establishing Water Conservation Demand Management programmes

## Slide 6
6
Theme 3:Enhancing and Strengthening technical and operational capacity and efficiency (2)
(3.10) 90% of WSAs reported incident protocols with issuing advisory notes, when required, in place. Whilst 10% have commenced with implementation of such incident management protocols
(3.11) 80% of WSAs reported achieving using grants to increase access to a basic level of service. 20% have started (<50%)
(3.5) 20% of WSAs reported having started to put in place plans to reduce demand, through communication campaigns and stakeholder engagements, 10% of WSAs are making good progress and 50% of WSAs in the province achieving the target of having plans to reduce demand through communication campaigns and stakeholder engagements in place. 20% of WSAs have not yet started
Chart: Status of Implementation
| Res 3.10 | Res 3.11 | Res 3.5
Not yet started | 0 | 0 | 20
Less than 50% | 10 | 20 | 20
More than 50% | 0 | 0 | 10
Achieved | 90 | 80 | 50
Not Applicable | 0 | 0 | 0

## Slide 7
7
Theme 3:Enhancing and Strengthening technical and operational capacity and efficiency (3)
(3.6) 70% of WSAs have started (<50%) with developing leak detection and repair programmes. 10% have leak detection and repair programmes. 20% of WSAs have not yet started
(3.9) 20% of WSAs reported having climate change and disaster management plans in place, 30% reported to be less than 50% complete and 10% reporting to be more than 50% complete. 40% of WSAs reported not having started with the development of these plans
(3.12) 30% of WSAs reported having asset management plans in place. 30% reporting working on such plans (<50%) and 10% making good progress (>50%) 30% WSA has not yet started
(3.13) 30% of WSAs reported having started to equip their maintenance and repairs team with the necessary tools of trade. 10% have made good progress (>50%), 40% have equipped their teams. 20% of WSAs have not yet started
Chart: Status of Implementation
| Res 3.6 | Res 3.9 | Res 3.12 | Res 3.13
Not yet started | 20 | 40 | 30 | 20
Less than 50% | 70 | 30 | 30 | 30
More than 50% | 0 | 10 | 10 | 10
Achieved | 10 | 20 | 30 | 40
Not Applicable | 0 | 0 | 0 | 0

## Slide 8
8
Theme 3:Enhancing and Strengthening technical and operational capacity and efficiency (4)
Chart: Status of Implementation
| Res 3.14 | Res 3.17 | Res 3.18
Not yet started | 20 | 10 | 20
Less than 50% | 30 | 30 | 30
More than 50% | 40 | 50 | 30
Achieved | 10 | 10 | 20
Not Applicable | 0 | 0 | 0
(3.14) 30% of WSAs/WSP has started to implement the local government professionalisation framework, 40% have made good progress (>50%), 10% have achieved but 20% have not yet started
(3.17) 30% of WSAs reported having started to prioritise creation and filling of key technical positions, 50% reporting making good progress (>50%). 10% have prioritised creation and filling of key posts whilst 10% have not yet started
(3.18) 30% of WSAs have reported having started such reviews, 30% of WSAs reported making good progress in reviewing their bylaws (>50%) with regard to enforcement of water and sanitation policies. 20% of WSAs have reviewed their bylaws, whilst 20% of WSAs have not yet started

## Slide 9
9
Theme 4: Building partnerships through building water sensitive and resilient communities
(4.1) 60% of WSAs reported working with business and civil society to raise awareness but 30% of WSAs reported not having started. 10% have reported that they are starting to work with these leaders
(4.4) 10% of WSAs reported commencing (>50%) on this resolution to work with local business and civil society to address W&S challenges, 50% of WSAs reported working with local business and civil society. 20% of WSAs have not yet started
Chart: Status of Implementation
| Res 4.1 | Res 4.4
Not yet started | 30 | 20
Less than 50% | 10 | 10
More than 50% | 0 | 0
Achieved | 60 | 70
Not Applicable | 0 | 0

## Slide 10
10
Theme 5: Fighting criminality and corruption in the water and sanitation sector
(5.1) 30% of WSAs reported having started to develop an infrastructure security strategy, with 10% of WSAs in this province is achieving this target. 60% of WSAs reported not having started
(5.3) 90% of WSAs reported implementing community and awareness programmes, 10% of WSAs have commenced with the development of such programmes
(5.4) 20% of WSAs reported having started with establishing water committees. 10% of WSAs have made good progress and a further 40% have established water committees. 30% of WSAs reported no progress
Chart: Status of Implementation
| Res 5.1 | Res 5.3 | Res 5.4
Not yet started | 60 | 0 | 30
Less than 50% | 30 | 10 | 20
More than 50% | 0 | 0 | 10
Achieved | 10 | 90 | 40
Not Applicable | 0 | 0 | 0

## Slide 12: Water Service Authorities in the Limpopo Province
Bela-Bela Local Municipality
Capricorn District municipality
Greater Sekhukhune District Municipality
Lephalale Local Municipality
Modimolle / Mookgophong
Mopani District municipality
Mogalakwena Local Municipality
Polokwane Local Municipality
Thabazimbi Local Municipality
Vhembe District municipality