## Slide 1
NATIONAL STEERING COMMITTEE MEETING MONITORING AND INFORMATION SYSTEMS AND FUNCTIONS AND DELEGATIONS FOR CMAs TASK TEAMS 03 DECEMBER 2013
PROTEA HOTEL OR TAMBO AIRPORT

## Slide 2: PURPOSE
To report on the progress of the CMAs set up requirements
To give progress on the monitoring & information systems and delegation of functions task teams
Challenges and way forward

## Slide 3: Road Map
Task Team Established
TOR
Info Gathering
High level functions
Business case input requirements
Critical success factors/ enablers
Systems relating to info
Info / delegations aligned to functions
Processes, roles
Dependencies
Alignment of task teams
Input to business case
Test
Refine and finalise
Support implementation

## Slide 4: Information and systems progress
Implementation matrix developed (info gathering, existing documentation, task meetings, consultations)
Aligns directly with delegations therefore combined the information
Costing and resource allocation in progress
Presentation of the document to NSC/Top Management for comment – January 2014

## Slide 5
CMA ESTABLISHMENT PROCESS

## Slide 6: TRANSFER OF FUNCTIONS TO CMA
Phase 1: Developing relationships and legitimacy
  developing administrative systems,
  developing a catchment management strategy,
  building relationships and building its profile amongst stakeholders
Phase 2: Build capacity and consolidate
  after the CMS has been developed
  increase in capacity within the CMA and the undertaking of WRM
Phase 3: Fully functional and responsible authority

## Slide 7: CMA FUNCTIONS Phase 1: Developing relationships and legitimacy
Advising and supporting licence applicants on the licensing process and requirements
Advising DWA on water use authorisations and licenses
Checking of water use against licence conditions and informing
DWA of the results where compliance enforcement is required.
Validation of information submitted for registration.
Notes: As an inherent function, CMAs should, during this phase, be responsible for determining their water user charges for abstraction uses, based on information provided by DWA in relation to registered water use and allocable water quantity.
The CMA should also be responsible, during this phase, for verifying account information generated by DWA before the distribution of bills, and the managing of customer queries and customer care.

## Slide 8: CMA FUNCTIONS AFTER THE FIRST TWO YEARS
Phase 2: Build capacity and consolidate
Water Resources Monitoring
Disaster Management
Water Conservation & Demand Management
Issuing of general authorisations and limited authorisation functions
Institutional Oversight

## Slide 9: FUNCTIONAL DELEGATION
  Draft document on CMA initial, inherent and delegated functions and time frame, DELEGATION TABLE.docx has been consulted in task team meetings and must be aligned to the proposed amended legislation
  Alignment of the delegation and information document and development of the institutional business model is in progress – to be finalised by March 2014

## Slide 10: CMA STARTER PACK
The development of a starter pack is in process.
The starter pack will provide generic policies/guidelines/best practice and systems to enable quicker functionality to CMAs.
Topics/ Documents that will be covered in the starter pack was presented in the last NSC:
List of documents to be added to the starter pack as annexure include:
    List of relevant stakeholders and profiles
    Pricing strategy

## Slide 11: CONT...
    NWRS
    Reconciliation strategy documents
    Disaster management protocols
    Institutional roles and responsibilities
    Catchment management strategy guidelines.(need to relook at existing guideline as
    Reporting templates and timeframes aligned to NT regulations and PFMA
    Policy CMA IT/IS vers 3 and SITA contract pricing
    First draft agenda for GB

## Slide 12: Progress and Way Forward
Task Team Established
TOR
Info Gathering
High level functions
Business case input requirements
Critical success factors/ enablers
Systems relating to info
Info/ delegations aligned to functions
Processes, roles
Dependencies
Alignment to task teams
Input to business case
Test
Refine and finalise
Support implementation

## Slide 13: RECOMMENDATIONS AND WAY FORWARD
      Way forward
      Finalise info systems and delegation document
      Resolve any outstanding challenges raised by task teams
        Administrative system queries
        Archiving
        WMA change implications e.g WARMS information and water use charges
        Disruption of services – finalisation of transfer agreement
        Recommendation
        Delegation of section 35 – relating to V&V CMA as IA

## Slide 14: Thank you