## Slide 1: NWRS2 Progress and way forward

## Slide 2: Progress to date
First draft NWRS2 was published on 07.09.2012 for comments
Deadline for submissions was 07.12.2012, extended to 31.01.2013.
Consultation workshops were held in all Provinces and with sectors
Formal submissions were received from most sectors
Some sector workshops still outstanding – Finance and Infrastructure, Skills development and Research. Will take place during Feb/March

## Slide 3: Way forward
Task | Timeframe
Redraft NWRS2, incorporating comments and inputs | March 2013
Submit to DWA Governance Structures | April 2013
Submit to Minister for approval | May 2013
Submit to Government structures – MINMEC, Clusters, Fosad | May 2013
Submit to Cabinet for final approval | June 2013
Implementation – agreements formalised | At least 3 by March 2014
Implementation | Ongoing
Monitoring, review and reporting framework developed | September 2013

## Slide 4: Areas of integration/alignment
One NWRS – all DWA and Sector programmes must be aligned
Agreed Implementation plans
Communications
Information