| Item | Minutes of Meeting | Action |
| --- | --- | --- |
|  | WESTERN CAPE RECONCILIATION STRATEGY STEERING COMMITTEE |  |
|  | Minutes of the 8th Strategy Steering Committee Meeting held at the Protea Hotel, Technopark, Stellenbosch, on 14 March 2011 at 09h00 |  |
|  | WELCOME AND INTRODUCTION |  |
|  | Peter van Niekerk (PvN) welcomed everyone to this 8th meeting of the WC Reconciliation SSC and asked those present to introduce themselves. A special welcome was given to the project team from the Department of Environmental Affairs and Development Planning (Catherine Bill, Russell Mehl and Sunette Ruch) who are spearheading the IWRM Action Plan for the Western Cape. |  |
|  | ATTENDANCE AND APOLOGIES |  |
|  | present |  |
|  | Nominated Members of the Committee: Peter van Niekerk (PvN) DWA: Integrated Water Resource Planning Johan van Rooyen (JvR) DWA: National Water Resource Planning Dr Beason Mwaka (BM) DWA: Water Resource Planning Systems Rashid Khan (RK) DWA: WCRO – Chief Director Ashia Petersen (AP) DWA: WCRO – Institutional Establishment Simpiwe Mashicila (SM) DWA: WCRO – WC/WDM Danie Klopper (DK) CCT: WC/WDM Derril Daniëls (DD) DWA: WCRO – Berg WMA Paul Herbst (PH) DWA: WC/WDM Catherine Bill (CB) WC D: EA&DP - Planning Philemon Mashoko CCT: Water & Sanitation Pumza Gasa-Lubelwana (PG-L) DWA: WCRO – Water Sector Support Smangele Mgquba (SM) DWA: Climate Change Dewald Coetzee DWA: NWRI: Southern Operations Fanie Bekker (FB) Cape Nature Conservation – Operations Chris Rabie (CR) WC D: EA&DP: Planning Peter Flower (PF) CCT: Manager Bulk Water Nic Faasen (MF) West Coast DM Louis Bruwer (LB) Breede-Overberg WMA: Water Users Associations |  |
|  | EC Malan (ECM) Berg River WUAs |  |
|  | Representatives of Nominated Members: Arne Singels (AS) CCT: Bulk Water Supply Paul Rhode (PR) CCT: Bulk Water Supply Peter Keuck (PK) WC Dept of Agriculture Bertrand van Zyl (BvZ) DWA: NWRI: Operations: Western Cape Anneke Schreuder (ASch) DWA: WCRO – Institutional Establishment Elkerine Rossouw (ER) BOCMA (Breede-Overberg CMA) Willie Enright (WE) Berg WMA: Water Users Associations Elias Nel (EN) DWA: WRPS Brett Keyser (BK) Stellenbosch Local Authority Others Russell Mehl WC D:EA&DP: Planning Sunette Ruch WC D:EA&DP: Planning |  |
|  | Providing Support to the Committee: Isa Thompson (IT) DWA: National Water Resource Planning (South) Mike Shand (MS) Aurecon Mike Killick (MK) Aurecon Bea Whittaker (BW) Milkwood Communications Gerrit van Zyl (GvZ) Milkwood Communications |  |
|  | apologies |  |
|  | André Roux (AR) Provincial Dept of Agriculture: Western Cape Fanus Fourie (FF) DWA: WRPS Francois van Eck Winelands District Municipality Kevin Samson CCT: Waste Water Menard Mugumo (MM) DWA: Options Analysis (South) Bayanda Zenzile (BZ) DWA: WCRO – Water Sector Support Wilna Kloppers (WK) DWA: WCRO – Water Sector Support Esias de Jager (EdJ) Stellenbosch Local Municipality Izak vd Westhuizen (IvdW) West Coast DM Jan van Staden BOCMA Solly Mabuda (SM) DWA: IWRP |  |
|  | ACCEPTANCE OF AGENDA |  |
|  | The agenda was adopted as is. |  |
|  | APPROVAL OF MINUTES OF MEETING No 7 (dated 16 September 2010) |  |
|  | Approval of Minutes |  |
|  | The minutes were approved with the following three grammatical corrections: - Pg 3: 3rd paragraph from the bottom: MAR = mean annual runoff (not rainfall) - Pg 6: Under the bullet point “monitoring to continue”: endure should be ensure - 8.1.2 MINTEK should be MINTEC. |  |
|  | Matters Arising not on the Agenda: Water from Theewaterskloof Dam |  |
|  | Rashid Khan (RK) said that the water available from Theewaterskloof Dam, which was earmarked for the agricultural sector, has not been used for agriculture since 1998. Any request for this water must therefore be done by means of a licence application. The same is applicable to Cape Town, which has been using the water to date. Peter Flower replied that the City of Cape Town (CCT) will not be applying for that specific allocation, but for additional water from the system. RK agreed that a licence application from the system will be needed and said that this application is required a.s.a.p., as it could otherwise be seen as an unlawful use. EC Malan’s question on compulsory licensing was answered by Ashia Petersen. She said the process of verification and validation of existing lawful water use in the Lower Berg that is to start soon is the beginning of the process for compulsory licensing. The ecological Reserve and the Resource Quality Objectives will also be taken into account as part of this process. Once all of these elements have been determined, the water that is still available (if any) could be allocated by means of the licensing process. | CCT |
|  | MONITORING THE PROGRESS WITH THE WC RS IMPLEMENTATION |  |
|  | Recommendations of the Reconciliation Strategy Study: DWA studies |  |
|  | Surface water feasibility studies |  |
|  | Mike Shand (MS) gave a presentation to further elaborate on the information in Annexure 2 and said that public meetings to provide feedback on the surface water options were held in December 2010. (Updated version of Annexure 2 is attached to these minutes as Annexure A.) |  |
|  | Michell’s Pass Diversion: It was agreed that the 3 to 5 m3/s diversion from the Dwars River (tributary to the Breede River) be taken to feasibility level as this lower-order version will have the least impact on the downstream Breede River system, and also has the lowest URV (unit reference value). Problems are, however, being experienced to obtain permission from landowners to access some of the farms along the proposed pipeline route in order to undertake the required geotechnical investigations. It is important to note that, whilst the initial intent was a continuous diversion over a period during winter, more defined operating rules will have to be developed to restrict diversions from the Breede River to only when there are flows above a certain threshold during those winter months, to ensure the ecological water requirements (EWRs), especially during summer low flow conditions, are being met. Voëlvlei Phase 1: The aerial survey for the proposed pipeline route from the Berg River to Voëlvlei Dam was completed in January 2011. River cross-sections across the Berg River at the proposed weir site (Lorelei) have also been completed, as well as at upstream and downstream locations to support design requirements. |  |
|  | Upon a question by Johan van Rooyen (JvR) MS replied that the Voëlvlei Phase 1 option should be available for comparison and decision-making purposes by March 2012. This would not be the case for the Michell’s Pass option because of the recommendation from BOCMA’s catchment management strategy (CMS) for a review of the EWRs and their requirements for further development in the catchment. The outdated hydrology of the Breede River system will need to be updated to determine whether there is any water available for further irrigation or other development. |  |
|  | Peter Keuck asked whether the Berg WAAS information will be taken into consideration before a decision is made, as a substantial investment has been made into an HDI farming development on the Klip River in the upper Breede River, for which a licence application has been made. MS replied that this is vital information as it will affect the way in which the pump station at Papenkuils will have to be operated to ensure the sustainable supplies from the Brandvlei Dam. Louis Bruwer (LB) added that a licence application has also been submitted for an additional water use allocation from the Brandvlei Dam, and that this will affect the Michell's Pass option. LB was requested to provide this information to MS. | MS / PK / LB |
|  | Willie Enright asked whether the raising of the Lower Steenbras Dam is a long-term option, to which Peter Flower replied that it will probably be the CCT’s next option to pursue. This will be investigated in a future feasibility study. |  |
|  | West Coast aquifer recharge |  |
|  | Elias Nel (EN) reported on Annexure 3, and said that 5 options for the recharge of the Langebaan aquifer will be investigated during the coming year. Nick Faasen (NF) from the West Coast District Municipality (WC DM) urged the DWA to keep them informed and to be part of the studies, so that the WC DM can inform their water monitoring committee accordingly. EN was requested to ask Fanus Fourie to make contact with NF. | FF |
|  | WC/WDM Report on progress and activities |  |
|  | Simpiwe Mashicile gave an overview of water consumption and losses by the various municipalities, as well as the WC/WDM measures put in place by some municipalities. Gerrit van Zyl queried the Stellenbosch population figure, and said this possibly only reflects the permanent residents and not the student population. Paul Herbst said that the histograms of this information indicate that the information could be erratic and that one should not rely 100% on this information. More important is to know how much can be saved by means of WC/WDM measures before looking at additional supply options. Rashid Khan said that the SSC also needs to obtain similar WC/WDM information from the agricultural sector, as water efficiency is becoming more and more important. | EdJ/BK AR |
|  | All Towns Reconciliation Strategies Study |  |
|  | Gerrit van Zyl did not further elaborate on Annexure 5, except to re-iterate that all towns in the WCWSS are reliant on the same resources and should be an integral part of the planning process for future water requirements from the Western Cape Water Supply System’s (WCWSS). In many cases the sources that could have been developed locally, already form part of the resources of the larger WCWSS and any further development of these resources will have an impact on the present or future yield of the WCWSS. It also makes sense for the smaller towns to benefit from the economy of scale when being part of the bigger system. |  |
|  | Recommendations of the Reconciliation Strategy Study: CCT studies |  |
|  | WC/WDM programme |  |
|  | Danie Klopper (DK) said that, looking at the capital expenditure, the R320 million spent to date from a budgeted amount of R410 million indicates that the CCT will not be able to meet the anticipated water savings as per their WC/WDM Strategy and programme. This is because projects such as pressure management, network rehabilitation and leak detection are all money-related. Rashid Khan said that the DWA had met with CCT and that it was agreed that the CCT had a number of ambitious targets that cannot be met. The strategy will therefore be reviewed, and more achievable short-term targets will be set instead of those in their 10-year WC/WDM programme. Mike Killick said that this information was required a.s.a.p. as it will have an effect on the scenario planning for the September meeting. | DW |
|  | JvR voiced his concern as some feasibility studies (i.e. Michell’s Pass diversion, CCT’s water re-use and seawater desalination) will not be ready for decision-making by March 2012, and the CCT’s WC/WDM savings are also less than anticipated. This means that water restrictions will have to be put in place should the area have a subnormal rainy season. Philemon Mashoko said the CCT is concerned about the deficit in savings, and that 90 000 m3/day must be saved as part of the new strategy. He added that the unaccounted for water has been reduced from 25.8% to 22% during the last financial year. |  |
|  | Water re-use for potable use: feasibility study |  |
|  | Paul Rhode (PR) reported that the terms of reference have been completed and that the tender will go out within the following month. The yield of a potential scheme could be 20 – 40 million m3/annum. Two options will be looked at: 1) Direct re-use, i.e. treating effluent from the wastewater treatment works along the False Bay coast to potable standards and taking it to a water purification works e.g. Faure WTW, where it will be blended before being distributed; and 2) Indirect re-use, i.e. treating effluent to potable standard and transferred for storage in a raw water storage dam where it will be naturally blended and then treated at a water purification works. | PR/PF |
|  | Desalination feasibility study |  |
|  | PR said the Terms of Reference have been completed and that the CCT is looking at a plant that can treat 80–160 Ml/day – either implemented in phases or all at once. PR said that detailed investigation and design will be part of both feasibility studies and the intention is for the information to be available for the SSC’s March 2012 decision-making process. | PR/PF |
|  | TMG aquifer |  |
|  | PR reported that there had been some delays in receiving some of the final technical reports, but that all Exploratory Phase reports will be finalised by end May 2011. Four potential well-fields have been identified; the biggest potential being the site at Theewaterskloof where 5 – 6 boreholes could yield 5 million m3/annum. The pilot phase will also be used to determine the sustainable yield, environmental effects etc. It will take approximately 4 – 5 years from the start of the pilot phase to production, and PR reminded the committee that the TMG aquifer has not been identified as an option for implementation by 2019. | PR/PF |
|  | Municipal Report on WCRSS actions |  |
|  | Drakenstein Municipality |  |
|  | André Kowalewski (AK) tendered his apologies |  |
|  | Witzenberg Municipality |  |
|  | Hendrik Kröhn was not present to report. |  |
|  | Stellenbosch Municipality |  |
|  | Esias de Jager’s report was tabled as Annexure 6. Brett Keyser (Stellenbosch Municipality) added that (referring to 5.1.3. above) more reliable population figures will be in place. They have a major problem in obtaining (reliable) data and this will hopefully be addressed a.s.a.p. They are also looking at re-use, but this can only be done once the Wemmershoek treatment works is upgraded (tender awaited at the moment). Both Stellenbosch and Franschhoek are using much more water than allocated, and they are considering making use of unused agricultural allocations and to provide irrigators with treated effluent in return. The biggest problem is the time delay in funding being made available for upgrades / refurbishments. The Stellenbosch Municipality is actively involved in providing information to stakeholders and have regular meetings with industry and agriculture. They have also initiated an Adopt-a-River programme to try and upgrade/rehabilitate the Plankenburg River. |  |
|  | West Coast District Municipality (WC DM) |  |
|  | Nic Faasen (NF) reported that they are a bulk water services provider that supplies water to the reservoirs of the B municipalities. The losses in their ring-fenced system are therefore only 5.5%, and information on the losses in the systems of the B-municipalities (Berg River, Swartland and Saldanha) must be obtained from them. At the moment they can monitor 83% of their water “live” (real-time) via their telemetry and Scada system, and are upgrading this to 93% (the remainder being for small users whose meters are read on a monthly basis). He added that the upgrading/ optimisation of their purification works is directly related to the decreasing quality of water in the Berg River. He added that they have applied for RBIG funds for a desalination plant (26.5 Ml) at Saldanha, which has gone out on tender for a consultant to handle this project on a design, construct and operate tender. The Swartland WTW is operated above capacity as the WC DM is using more than the allocated quota from Voëlvlei Dam. The design capacity of the WTW is, however, fine, but the WC DM must be kept informed on the proposed Voëlvlei upgrade so that they can plan timeously. Mike Shand answered that the Michell's Pass and Voëlvlei upgrades are mainly to provide water to the West Coast. | NF/RK/ SM |
|  | Witzenberg Municipality |  |
|  | Nothing to report as they do not receive water from the WCWSS. |  |
|  | SSC support team activities (Administrative and Technical Support Group) |  |
|  | Current and projected water requirements: CCT |  |
|  | Mike Killick gave a brief overview of the CCT’s monthly water requirements since October 2010. The monthly water requirements were also compared to the same months of previous years. The months November 2010 through to February 2011 showed an increase in the monthly water requirements. It was estimated that the CCT would have a growth of between 1% and 2% in water requirement for their 2010/2011 financial year. |  |
| 5.4.2 | Role of the Water Resources Planning Model (WRPM) |  |
|  | MK showed a schematic of the WCWSS yield model system diagram to give the SSC an idea of how complicated the system is. MK said that in addition to the Water Resources Yield Model, the WRPM had the following features: - Scheme scheduling - Water requirement growth scenarios - Water supply reliability requirement for different consumer categories The outputs are: - Timing of new interventions required based on water resource status - Risk of having to impose water restrictions (short term and long term) He said that the Water Resource Planning Model (WRPM) was currently being adapted to take into account the various EWR (ecological water requirement) sites. To do so, the land use information available from the completed Berg Water Availability Assessment Study is being apportioned according to the areas upstream and downstream of the EWR sites. The Planning Model for the Western Cape Supply System is being updated to use the latest WRPM and the latest hydrology. MK said the model would be used to run various scenarios for the September 2011 SSC meeting. | MK |
| 5.4.3 | Berg River water quality task team |  |
|  | Ashia Petersen said that there is not yet much to report. They have requested the municipalities to report on the water quality they receive, and the reports from Drakenstein DM and the West Coast DM is still outstanding. Mike Shand added that the monitoring of water quality in the Berg River (gauging stations) is becoming critical, especially as it could affect the feasibility of the Voëlvlei Phase 1 option. Using data collected at gauging stations will also be the way to determine the effect (if any) of climate change. Gerrit van Zyl added that a possible water supply failure during the recent drought in the southern Cape was predictable if the rainfall and flow gauging patterns had been interpreted with that in mind. He emphasised the importance of a well-designed monitoring network, as well as a process to evaluate and to warn water resource managers when short or longer term shortages might be expected. Recommendations for such monitoring objectives will also be made under the All Towns Reconciliation Study for implementation by the relevant Water Services Authorities. This will then be applicable to the WCWSS as well. | AP |
|  | Mike Killick gave a brief overview of the CCT’s monthly water requirements since October 2010. The monthly water requirements were also compared to the same months of previous years. The months November 2010 through to February 2011 showed an increase in the monthly water requirements. It was estimated that the CCT would have a growth of between 1% and 2% in water requirement for their 2010/2011 financial year. It was also pointed out that one should be careful when comparing water requirements as the annual total could be based on financial year, calendar year or hydrological (planning model) year. |  |
| 5.4.4 | Effect of invasive alien vegetation on water supply |  |
|  | Annexure 1 was made available for information purposes. |  |
| 5.4.5 | Payment for eco-services in water pricing strategy |  |
|  | Fanie Bekker (FB) gave a presentation on this aspect (attached as Annexure A) and said that the pricing strategy could easily be broadened to embrace Watershed Management – in line with the National Water Act. The restoration of watersheds and its subsequent prudent management should be seen as a complimentary water development option by securing sustainable quality supply and development of new water sources currently not covered adequately in pricing strategy. The presentation was well received and supported by the meeting and it was resolved that the matter needs to be referred to the ATSG for addressing to ensure that it is synchronized with the National Water Resource Strategy update process. The meeting also resolved that the matter needs to be dealt with as a matter of urgently in light of the fact that the current Water Pricing Strategy is now in the process of being revised and the content of the presentation should be mainstreamed into this process. | ATSG |
| 5.4.6 | Effect of the non-removal of cleared vegetation on flood damage |  |
|  | Fanie Bekker (FB) gave a presentation on this aspect (attached as Annexure B) and said that the Pricing Strategy could easily be broadened to embrace Watershed Management – in line with the requirements of the National Water Act. The restoration of degraded watersheds and their subsequent prudent management should be seen as a complementary water development option by securing sustainable and good quality water supplies and development of new water sources currently not covered adequately in the Pricing Strategy. |  |
| 5.4.7 | Report from the climate change task team |  |
|  | Refer to Gerrit van Zyl's comment under 5.4.3 above. |  |
| 5.5 | WCRSS responsibilities per institution |  |
| 5.5.1 | Department of Water Affairs |  |
|  | Johan van Rooyen reported that all progress reports, newsletters and media releases were submitted to and discussed at the Department’s Top Management. |  |
| 5.5.2 | CCT |  |
|  | Peter Flower said that the last progress report was submitted to the City’s Utility Services Portfolio Committee for noting. |  |
| 5.5.3 | WC Department of Agriculture |  |
|  | Peter Keuck said that the department adheres to Provincial Objective 7: Sustainable resource development. He used the example of their “Water Watch” project to assist farmers with real-time irrigation scheduling (refer to www.grapelook.co.za). They also support the watershed management concept, but emphasized that this is only possible with proper integrated management plans that are aligned with each another. |  |
| 5.5.4 | WC Department of Environmental Affairs and Development Planning |  |
|  | The Chief Directorate Environmental and Land Management administers three functional areas, i.e. Environmental and Spatial Planning (ESP), Regulatory Planning and Land Use Management and Regulatory Environmental Management. The Provincial Spatial Development Framework (PSDF) which was approved in 2009 sets general principles for development in the WC Province and is aligned with the NSDF in terms of directing government spending towards locations where the highest return would be gained and the most benefits derived by the community. The PSDF addresses water under the theme Environmental Sustainability, Objective 9: Minimise the consumption of scarce environmental resources, particularly water, fuel, building materials, mineral resources, electricity and land. The components within the Department dealing with regulatory planning matters assess development applications at the hand of these policy statements and may determine conditions of approval to ensure adherence thereto in terms of the NEMA. Policy documents developed by this Directorate are taken through thorough public participation and once approved are made available to all clients of the Department either by way of hard copies, CDs or circulars. |  |
| 5.5.5 | WC Department of Environmental Affairs and Development Planning: IWRM Action Plan |  |
|  | Ms Catherine Bill reported that their Department is spearheading the IWRM Action Plan for the Western Cape, and that they have both a technical and management committee, representing various departments, to oversee the process. The first round of public meetings to draw up the Status Quo Report has just been completed. Once completed there will be a further 12 months to draw up the action plan in line with provincial Key Strategic Objective 7. CB to report back at the next meeting. | CB |
| 5.5.6 | Berg Water User Association |  |
|  | In addition to the information in Annexure 8, Willie Enright reported that all water abstracted from the system is monitored daily. The Berg Water Quality Task Team works side-by-side with the WC DM to inform the DWA of any water quality problems. |  |
| 5.5.7 | Breede-Overberg Water User Associations |  |
|  | Louis Bruwer (LB) voiced his dissatisfaction about the fact that they feel that their recommendations are never taken into consideration, as they have raised numerous concerns about, e.g. the proposed Michell’s Pass diversion and yet the process continues. Mike Shand replied that their concerns were indeed taken into consideration and that they are well aware of the fact that using water diverted from the Breede River at Michell’s Pass could prohibit further development in the Breede catchment. LB replied that the Michell’s Pass diversion still being an option being investigated means that the recommendations of this committee could rather be regarded as a rubber stamp than real input. Elkerine Rossouw added that the feedback from the BOCMA CMA process is that the farmers in the Breede valley do not want the Michell’s Pass diversion option to proceed. Johan van Rooyen replied that no decision has been made on Michell's Pass, and that information from the feasibility study is required to make an informed decision in March 2012. The EIA process will accommodate the Breede River Valley community’s concerns and it will be taken into account when a decision is made, but a final decision can only be made when all the information has been evaluated in the current comparative feasibility study. |  |
| 5.5.8 | Berg CMA |  |
|  | Ashia Petersen gave a general overview of the CMA process to date and said that the amalgamation of the Berg & Olifants-Doorn WMAs under one CMA, as well as the Breede-Overberg and Gouritz WMAs under one CMA, is currently waiting for ministerial approval. With regards to the Berg CMA, Derril Daniels reported that they are informing the catchment forums of this situation, and intend having a Reference Group meeting in May 2011. | AS/DD DD |
|  | COMMUNICATION |  |
|  | Newsletter |  |
|  | The draft newsletter was distributed and it was requested that comments be sent to Bea Whittaker by Friday 18 March. Suggestions for additional topics to be covered included the message that Capetonians must save water or face restrictions; the fact that the farmers in the system provide the best economic return on water used in the country (the “at-farm-gate” return being R9.50 per cubic metre used); and that South Africa is known for inter-basin water transfers to enable economic growth. |  |
|  | Other communications |  |
|  | Johan van Rooyen asked that the progress report after this meeting must be made available within 2 weeks in order for all SSC members to provide their managements with the latest information regarding issues such as the Michell’s Pass diversion. A draft press release should also be circulated by 18 March. |  |
|  | GENERAL |  |
|  | Project Team |  |
|  | This being the last Strategy Steering Committee meeting to be served by the consultants appointed to provide administrative and technical support, Isa Thompson thanked the team for their excellent professional service provided over the past three years. A new tender for these services is being prepared and a seamless transition is envisaged. |  |
|  | NEXT MEETING |  |
|  | The date of the next meeting was set for Wednesday 21 September 2011 at 09h00. The venue will be announced at a later stage. |  |
|  | Note: Date subsequently changed to 15 November 2011 at 08:30 at the DWA WC Regional Office, Board Room Sigma Building, Blanckenberg Road, Bellville |  |
|  | CLOSURE |  |
|  | PvN thanked everyone for attending and for their valuable contributions. The meeting closed at 13:00. |  |

ATTACHMENTS TO THESE MINUTES:

- Annexure A:	Updated Annexure 2 that was distributed with the agenda for this meeting.

- Annexure B: 	Item 5.4.6:  Presentation on the Effect of the non-removal of cleared vegetation on flood 			damage.