ANNEXURE 4

FEEDBACK ON RECOMMENDATIONS FROM RECONCILIATION STRATEGY STUDY: CCT STUDIES

Item 5.2.2:	Water Re-use

- DWA has completed a broad assessment study of potential implementation of water re-use as a supply scheme for Cape Town.

- The CCT is currently conducting the professional service provider appointment process for co-ordinating a feasibility study on water re-use as a supply scheme.

Item 5.2.3:	Cape Flats and Newlands Aquifer

- Implementation planned for 2010/11.

- Implementation of a monitoring programme for Cape Flats Aquifer being addressed.

Item 5.2.4:	TMG Aquifer Feasibility and Pilot Study

- Exploratory diamond core borehole drilling has been completed.

- Analysis of results currently being conducted.

- Exploratory Phase of the Study expected to be completed mid-2010.

Item 5.2.5:	Lourens River Diversion

- Implementation planned for 2010/11.

- Monitoring of river quality commenced.

Item 5.2.6:	Desalination Pilot Study

- The CCT is currently conducting the professional service provider appointment for co-ordinating the implementation of a Desalination Pilot Plant.