ANNEXURE 6

ACTIONS ASSIGNED BY MEANS OF THE WESTERN CAPE RECONCILIATION STRATEGY TO LOCAL AUTHORITIES

5.3.1:	DRAKENSTEIN MUNICIPALITY:  No reply received

5.3.2:	WITZENBERG MUNICIPALITY:  Will report at meeting

5.3.4:	STELLENBOSCH MUNICIPALITY:   (Esias de Jager)

| NR. | ACTION |
| --- | --- |
| 1e | Ensure that there is an appropriate population projection, number of households and economic growth (based on updated census data or other factors). |
|  | Population in informal settlements are purely estimates and it is likely to be much higher. |
| 1f | A summary of monthly water use (incl. industries) (Link to Water Availability and System Operation Theme) |
|  | Information is available via financial system (meter readings). Reports are not compiled on a monthly basis. |
| 1h | Summary of the information from WSDPs that affects the cumulative future water requirement of other towns in the system |
|  | WSDP are in process of being compiled. |
| 6d | Develop strategies, targets and implementation plans for water re-use |
|  | WDM Strategy is in process of being compiled with help from DWA, will definitely address re-use. New Wemmershoek WWTW will include a pump line to pump effluent back to Franschhoek town for irrigation purposes. |
| 6e | Maintain a database of the quantity and quality of effluent from WWTWs and the extent of existing re-use |
|  | An independent service provider is currently monitoring our quality from WWTWs. All data including quantities are documented. |
| 16c | Disseminate information for engagement with stakeholders and consider feedback (Link to Stakeholder Engagement Theme) |
|  | Information sessions have held with public and targeted stakeholders. |
| 20b | Bring non-compliance affecting the WCWSS to the attention of the relevant authority |
|  | Constant process. |
| 21 | Implement measures and strategies to mitigate the impact of water quality on the WCWSS |
|  | “Adopt a river” kicked off. Consists of working groups to address various issues. |
| 25 & 27c | Report to relevant management committee regarding the entire WCWSS (progress report, press releases, newsletters etc) |
| 32a | Compile and regularly update a catalogue referencing all documents pertaining to the WCWSS |
|  | To be put in place |
| 32b | Compile and regularly update a list of professionals and organisations who have had involvement in the operation and planning of the WCWSS |
|  | To be put in place. |
| 33a | Facilitate the establishment of MOUs to identify ownership, responsibilities, continuity of data and to ensure co-operation and co-ordination between all monitoring role-players |
|  | To be put in place. |
|  | ANY ADDITIONAL INFORMATION (budget constraints etc) |

5.3.4:	WEST COAST DISTRICT MUNICIPALITY: Will report at meeting

5.3.5:	CAPE WINELANDS DISTRICT MUNICIPALITY:  Reply received that they are not a water services provider.