## Slide 1
TECHNICAL PROGRESS
Presented by:
Delana Louw
Rivers for Africa
17 March 2014

## Slide 2
PROJECT PLAN & STUDY TASKS
1. Status quo, IUA delineation
TECHNICAL STEPS
3. Quantify EWRs & links to EGSA
4. ID & evaluate scenarios in IWRM
6. RQO
OTHER STEPS
2a Visioning
2b Stakeholder process
8. Capacity Building
8. Gazetting
In process
Complete
5. Evaluate scenarios with stakeholders and determine MC

## Slide 3
STEP 1: STATUS QUO & IUA DELINEATION
Task completed.
Purpose of task is to select homogenous areas that can be managed as an entity (IUA), and
to determine the status quo of the IUAs.
The output in essence is a sustainable base configuration that equates to the present state.
Changes in this status are measured when evaluating operational scenarios within IWRM (Step 4).
33 IUAs identified, each with nodes.

## Slide 4
  STEP 3: QUANTIFY EWRS AND LINKS TO EGSA
Task complete (draft report – end of the month)
Purpose of task is to determine EWRs at each biophysical node.
EGSAs are identified and key EGSA that can change with changes with scenarios highlighted.
Output is EWRs as flow duration tables for each node

## Slide 5
  STEP 4: ID AND EVALUATE SCs WITHIN IWRM
First task: Determine preliminary operational scenarios and test with stakeholders.
Next: Determining consequences of scenarios,
Ranking scenarios,
Make study team recommendation,
Take consequences and draft MC to stakeholders

## Slide 6
  RECAP OF PROCESS TO DETERMINE MC
User water quality consequences
EcoSystem Services consequences
Determine Status Quo
Identify operational scenarios
Economic consequences
Ecological consequences
CHANGE FROM STATUS QUO? (PREDICT CONSEQUENCES)
Draft Management Classes for each Scenario
Select future operational scenario
MANAGEMENT CLASS

## Slide 7
Test scenarios and associated MC with stakeholders
Select scenario and draft MC
Consider trade-offs
DWA decision
Recommended MC
MC (& CATCHMENT CONFIGURATION) & RQOs GAZETTED
Gazetting process

## Slide 8
  RECAP OF PROCESS TO DETERMINE MC
To prepare stakeholders for their role in the determination of the MC an illustration using a test catchment will be provided during this meeting

## Slide 9
  END