## Slide 1
27-28 March 2025 | Gallagher Convention Centre
Group 2b: WATER SERVICES SECURITY
Group 2bb: WSAS WITH POORLY PERFORMING SYSTEMS
Facilitated by: Mr. X Zwane, DDG: Regulation Compliance and
Enforcement
Presenter: Ms Moloko Raletjena
March 2025

## Slide 2: Agenda for Groups 2a-2d work
Presentation to group by DWS on progress with implementation of the 2024 Summit resolutions for each group
Input by sector expert
Discussion on DWS presentation
  Does the group agree that the presentation is an accurate description of progress?
  Where there is a lack of progress, what are the causes?
  What should be done to accelerate implementation?
  Is there a common understanding of what is meant by ‘ringfencing’?
  Are all municipalities moving towards obtaining Council approval for ringfencing and implementing ringfencing?
  Have all municipalities created a separation between the water service authority and water service provider as required by the Water Services Act? Is a service level agreement in place between the WSA and the WSP?
  Are municipalities planning MSA Section 78 processes where necessary?
  Are municipalities prioritizing providing access to a basic level of service to communities without such access?

## Slide 3: Agenda for Group 2b work: Five Pillars of Focus
Pillars | Action | Responsibility | Timeframe
An Implementation and Delivery Model |  |  | 
Financial Viability of the Water and Sanitation Sector |  |  | 
Technical and Operational Capacity |  |  | 
Efficiency of the System |  |  | 

## Slide 4
Introduction
This group consist of thirty-eight municipalities that scored poor on average across their water supply systems and/or wastewater supply systems in the 2023 full Blue Drop and 2022 full Green Drop assessments
Key Positive Results
Across the 38 municipalities, on average 90.3% of the required supervisors’ posts are filled with properly qualified supervisors (Blue Drop); (61% Green Drop)
72% of the required qualified engineering posts across the 38 municipalities are filled (Blue Drop); (83% Green Drop)
Across the 38 municipalities, the average Blue Drop infrastructure condition is 70%. 20 of the 38 municipalities scored average for the Blue Drop infrastructure condition and 13 scored good, 1 of the 38 municipalities was not assessed as it has no Water Treatment Works, and 4 of the 38 scored poor
Part A: Recap on Summary of key results

## Slide 5
Key Negative Results
Across the 38 municipalities, the average Green Drop Infrastructure condition is 49% (poor condition). 19 of the 38 municipalities scored average and 19 had less than average (poor or critical) scores for the condition of the infrastructure
35 of the 38 municipalities had NRW of 30% or higher
Across the 38 municipalities, the average %NRW is 51%, with 8 municipalities having % NRW between 50% and 60%, 8 municipalities having a %NRW between 60 % and 70% and 5 having %NRW higher than 70%
31 of the 38 municipalities scored unsatisfactory for operational monitoring (i.e. onsite daily testing) (three do not require this monitoring as they have no Water Treatment Works)
Across the 38 municipalities, on average there is 63.4% shortages of the required qualified process controllers (Blue Drop); (47% Green Drop)
Shortfall level of qualified scientists is at 70% (Blue Drop); (36% Green Drop)
27 of the 38 municipalities are not able to, or are only partially able to, provide the requested financial information e.g operations and maintenance budget, capital budget, percentage expenditure on O&M, asset value (Blue Drop)
Part A: Recap on Summary of key results (2)

## Slide 6
Key Negative Results continued
35% of the drinking water systems in the 38 municipalities did not achieve acceptable microbiological water quality compliance during the 2021/2022 municipal financial year
Of the 38 municipalities, 30 (79%) are failing to conduct the compliance monitoring (daily on-site testing) for wastewater that is required by law
Of the 38 municipalities, 35 (92%) are failing to conduct the tests for drinking water required by law
  26 municipalities failed to issue advisory notices for 103 drinking water systems which did not meet chemical or microbiological water quality standards during testing in this time period – this is against the law
Part A: Recap of Summary of key results (3)

## Slide 7
The overall poor performance of most municipalities in this group is mainly due to the poor performance of their wastewater systems
The results indicate that municipalities in this group are neglecting their wastewater systems in particular:
  The condition of wastewater infrastructure is significantly worse than the condition of drinking water infrastructure
The results indicate that the key issue for drinking water systems for this group of municipalities is to address the shortages of process controllers and scientists; whereas the key issue for wastewater systems is to improve the condition of the infrastructure
The fact that 72% of engineering/technical posts are filled questions the commonly held view that poor performance is due to an absence of engineers
The shortages of certified process controllers and scientists may partially explain the relatively poor performance of this group of municipalities in terms of compliance monitoring i.e. carrying out the required tests, given that generally process controllers are responsible for daily on-site testing
The fact that the shortages of process controllers are high but for supervisors are relatively low indicates that this group of municipalities generally needs to put more emphasis on addressing the shortage of qualified process controllers
More than 50% of these municipalities have NRW above 50%. It is impossible for a municipality to run the water service function effectively, or to obtain any surplus from the sale of water, if % NRW is 50%, 60% or higher than 70% . It also makes it very difficult for the municipality to budget adequately for operations and maintenance, which cannot be funded from national grants
PART B: Recap on Analysis of results

## Slide 8: Part C: General Agreed actions by WSAs WSS Summit 2024
    All WSAs/WSPs to implement non-revenue water programmes, with targets and timeframes. The case study of the successful NRW programme in Ekurhuleni provides a good example.
    All WSAs/WSPs to implement water conservation and demand management programmes, with targets and timeframes, to reduce demand towards the international norm of 176l/c/d.
    All WSAs to consider ringfencing revenues from water services for water services functions.
  All WSA will develop an infrastructure security strategy/ plan, to combat vandalism and theft of water and sanitation infrastructure.

## Slide 9: Specific agreed actions by WSAs Group 2b
The action plans for the municipalities in Group 2b must also include:
consideration of the Municipal Systems Act S78 process referred to above
WSA water safety plans must include identification of potential pollution from upstream WWTW, and consultation with other relevant WSA to address this, within 3 months
where appropriate the WSA in this group will engage relevant neighboring WSAs regarding joint catchment risk abatement planning to collectively deal with sewage pollution, within 6 months
prioritization of investment infrastructure and equipment to reduce nonrevenue water (e.g. meters)
engagement with their communities to address non-payment.

## Slide 10: Progress of Group 2b against agreed actions

## Slide 11
Chart: WSA feedback RECEIVED from 2024 Summit
| Group 1 | Group 2 | Group 3 | Group 4
Number in Group | 69 | 38 | 27 | 12
Number Responded | 67 | 36 | 25 | 7
Responses received from Water Services Authorities regarding 2024 summit actions

## Slide 12: Group 2b: WSAs report on WSP function is ringfenced or has been ringfenced since the summit or in process (36 out of 38)
Chart: 
| WSP function being ringfenced due to other reforms or process | WSP function ringfenced prior to Summit | No information | WSP function ringfenced subsequent to Summit
Number of WSAs | 24 | 9 | 2 | 0
0% of WSAs in Group 2b reported ringfencing of WSP function subsequent to 2024 Summit
6% of WSAs in Group 2b didn’t report on ringfencing
26% of WSAs in Group 2b reported that WSP function was ringfenced prior to Summit
68% of WSAs in Group 2b reported that WSP were being ringfenced due to other reforms or process
This information is as reported by WSAs and has not yet been verified

## Slide 13
Group 2b: WSAs report on likelihood of compliance to Regulation 3630 in terms of registration of all treatment works and process controllers by June 2025 as required (36 out of 38)
Chart: Likelihood of achieving compliance to Regulation 3630
| Higly unlikely | Somewhat unlikely | Somewhat likely | Higly likely | Already compliant
Treatment works | 1 | 4 | 9 | 9 | 12
Process Controllers | 5 | 2 | 7 | 12 | 9
Ave 3,7
Ave 3,5
Note
1 WSA did not provide information on readiness for registration of treatment works and
1 WSA did not provide information on readiness for registration of process controllers
This information is as reported by WSAs and has not yet been verified – Drop Reports

## Slide 14
Group 2b: WSAs report on addressing Non-Revenue Water (36 out of 38)
Chart: 
| Plan developed to address NRW, but not yet implemented | Plan developed and being implemented to address NRW | No plan to address NRW | No information provided
Number of WSAs | 8 | 23 | 4 | 0

## Slide 15
Group 2b: WSAs progress report on implementing responsive systems for leak and sewage spill reporting (36 out of 38)
Chart: 
| Sytems in place and operational | Systems in place but response times can improve | No information provided
Number of WSAs | 8 | 20 | 7

## Slide 16
Group 2b: WSAs report on review of water safety plans to identify potential pollution from upstream WWTWs
Chart: 
| Water Safety plans already addressed the upstream challenges | Reviewed plan approved and being implemented | Water Safety plan in draft | Water Safety plan not reviewed | No information provided
Number of WSAs | 3 | 7 | 16 | 5 | 5

## Slide 17
Group 2b: WSAs progress report on joint catchment risk abatement planning (36 out of 38)
Chart: 
| Joint catchment risk abatement plan approved by multiple parties | Joint catchment risk abatement plan in draft | No joint catchment risk abatement plan | No information provided
Number of WSAs | 1 | 17 | 15 | 3

## Slide 18
Group 2b: WSAs progress report on joint catchment risk abatement planning (36 out of 38)
Chart: 
| Joint catchment risk abatement plan approved by multiple parties | Joint catchment risk abatement plan in draft | No joint catchment risk abatement plan | No information provided
Number of WSAs | 1 | 17 | 15 | 3

## Slide 19
Group 2b: WSAs report on progress in reviewing bylaws to enforce revenue collection (36 out of 38)
Chart: 
| Existing bylaws reported as effective in enabling revenue collection | Revenue collection bylaws reviewed, approved by Council and being enforced | Revenue collection bylaws reviewed, but not yet approved | No revenue collection bylaws in place | No information provided
Number of WSAs | 7 | 12 | 7 | 3 | 7

## Slide 20
Group 2b: WSAs progress report on improving the condition of wastewater systems (36 out of 38)
Chart: 
| No progress reported | WSA in process of conducting assessments and developing plans | WSA in process of sourcing funding | WSA reported positive progress | No information provided
Number of WSAs | 3 | 0 | 10 | 21 | 2

## Slide 21: Group 2b: WSAs report on measures taken to improve financial management of WSS function (36 out of 38)
Chart: 
| Meetings /Consultations/Roadshows | Installation of Prepaid meters | Replacement of meters | Revenue and WCDM Strategies implemented | Update of Indigent policy | New Billing System | Billing peri-urban areas | Incentives to reduce historic debt and increase collection | Enforcement - Disconnection | None | No information
Number of WSAs | 15 | 6 | 3 | 7 | 3 | 2 | 1 | 4 | 6 | 1 | 1
42% of WSAs in Group 2b indicated community engagement and meetings as measures to improve financial management
19% of WSAs in Group 2b indicated implementation of Revenue and WCDM Strategies
17% of WSAs in Group 2b indicated installation of prepaid meters whilst 8% indicated replacement of meters as measures to improve financial management
11% of WSAs in Group 2b indicated the use of incentives to reduce historic debt and to increase revenue collection

## Slide 22: Group 2b: WSAs reported measures implemented to upskill existing staff with support of training (36 out of 38)
15 WSAs in Group 2b reported training interventions for Process Controllers, plumbers, Technicians etc
5 WSAs in Group 2b indicated implementation of annual skills plan
8 WSAs in Group 2b indicated skills audits are being undertaken
5 WSAs in Group 2b indicated dependencies on securing funding from EW /LG SETA and DWS
6 WSAs reported no measures against this action

## Slide 23
Proposed new Regulatory Tools
for
For Municipal Water Supply and Sanitation Services

## Slide 24: Sector Reform
Triggered by the decline in municipal water and sanitation services delivery, as demonstrated by the latest Drop Reports, the Department, in consultation with sector partners, has identified the need to do things differently
The Water Services Amendment Bill introduces 2 new concepts:
The requirement that a municipal service delivery mechanism must have a minimum competency
The requirement that the WSA must regulate performance of the WSP by contract – whether internal and/or external
The proposed concepts are within the existing Constitutional Framework in terms of which:
Local government is accountable for ensuring service delivery in a sustainable manner
National government has a duty to make sure municipalities perform their functions

## Slide 25: Distinguishing local and national regulation
Municipal
water supply
and sanitation services delivery
Water Services Authority
Water Services Provider Mechanism
National Regulator
License and enforce:
Water use license under National Water Act
WSP Operating Licence under the Water Services Act (if promulgated)
Local Service Delivery Regulation
Service delivery contract
Performance management system (SDBIP)
Intergovernmental Protocols
Enforce national norms (may) and standards (must)
Enforce Regulations (shall)
Support through guidelines and model contracts
Internal WSP
External WSP
Bulk and intermediaries have a separate regulatory space
Notes: There is a three way relationship.
Local government – the municipalities authorised in terms of the Municipal Structures Act – are the water services authority.
This legislative and executive function bests in the Council.
The authority must ensure service delivery – and appoint and regulate the service delivery mechanism (the WSP).
DWS sets national norms and standards – including minimum contracting requirements between a WSA and a WSP.
The legislative reform process is now requiring that WSPs have a minimum competency requirement (the Licensing System).
It is important that DWS does not impede the autonomy of the WSA – but it is equally important that DWS ensure compliance with national norms and standards

## Slide 26: Minimum competency
Whilst it is the Council’s imperative to choose how to deliver services, it is national regulator duty to set minimum national norms and standards
The WSP, whether internal or external, will need to have competency
  In line with National treasury’s trading services reform, it will ultimately need to have its assets, liabilities and income separately reported on, have accountable management and be sustainable
The Water Services Act (as amended) will require all WSPs to apply for a license
If they don’t meet the minimum criteria, the WSA, together with SALGA, COGTA and NT, will need to address how the WSA will ensure minimum WSP competency

## Slide 27: Ensuring sustainable service delivery - the WSAs constitutional duty
In executing its legislative and executive authority the WSA must
  Choose and appoint its WSP
  Ensure the WSP has minimum competency so that it can be licensed
  Regulate the performance of the WSP, ensuring it meets national norms and standards
Contracting with an external mechanism is regulated by the Water Services Act (S19), the Systems Act (S80) and the MFMA (S116)
So what regulates the performance of an internal mechanism?
  The SDBIP process with the head of the water and sanitation trading service (S53 of the MFMA)
  An agreement must be concluded between the WSA and the unit in the municipality responsible for water and sanitation services delivery (WSP). It must reported against and monitored by the WSA
Notes: Service Delivery Budget and Implementation Plan (SDBIP)
The MFMA requires municipalities to develop SDBIPs annually.
According to Section 53(1)(c)(ii), the SDBIP is defined as a detailed plan approved by the Mayor of a municipality for implementing the municipality's delivery of municipal services and its annual budget and which must indicate the following:
(a) projections for each month of:
(i) revenue to be collected by source; and
(ii) operational and capital expenditure by vote
(b) service delivery targets and performance indicators for each quarter; and
(c) other matters prescribed.
The Mayor is required to approve the SDBIP within 28 days after the approval of the IDP and Budget
It must be publicised within 14 days after approval by the Mayor
Monthly, quarterly and annual reporting is required against the SDBIP

## Slide 28
Group 2b:
Poor Performing Systems/WSAs
Chris Hani DM 14. Alfred Nzo DM 27. Emalahleni LM
Letsemeng LM 15. Joe Gqabi DM 28. Govan Mbeki LM
Nketoana LM 16. O R Tambo DM 29. Thembisile LM
Amajuba DM 17. Dihlabeng LM 30. Victor Khanye LM
King Cetshwayo DM 18. Mangaung Metro 31. Sol Plaatjie LM
Capricorn DM 19. Tswelopele LM 32. Thembelihle LM
Greater Sekhukhune DM 20. Emfuleni LM 33. Tsantsabane LM
Lephalale LM 21. Ugu DM 34. Madibeng LM
Emakhazeni LM 22. uThukela DM 35. Matlosana LM
Hantam LM 23. Bela-Bela LM 36. Hessequa LM
Siyathemba LM 24. Modimolle-Mookgophong LM 37. Matzikama LM
Cederberg LM 25. Mopani DM 38.Oudshoorn LM
Laingsburg LM 26. Dr J S Moroka LM