## Slide 1
27-28 March 2025 | Gallagher Convention Centre
GROUP 2: WATER SERVICES SECURITY
GROUP 2c: WSAS WITH AVERAGE PERFORMING SYSTEMS
Facilitated by: Dr Tseliso Ntili, DWS Provincial Head
Free State
Presenter: Mrs. Anet Muir
March 2025

## Slide 2: Agenda for Groups 2a-2d work
Presentation to group by DWS on progress with implementation of the 2024 Summit resolutions for each group
Input by sector expert
Discussion on DWS presentation
  Does the group agree that the presentation is an accurate description of progress?
  Where there is a lack of progress, what are the causes?
  What should be done to accelerate implementation?
  Is there a common understanding of what is meant by ‘ringfencing’?
  Are all municipalities moving towards obtaining Council approval for ringfencing and implementing ringfencing?
  Have all municipalities created a separation between the water service authority and water service provider as required by the Water Services Act? Is a service level agreement in place between the WSA and the WSP?
  Are municipalities planning MSA Section 78 processes where necessary?
  Are municipalities prioritizing providing access to a basic level of service to communities without such access?
Adjustments to presentation to be made to plenary

## Slide 3: Agenda for Group 2c work: Five Pillars of Focus
Pillars | Action | Responsibility | Timeframe
An Implementation and Delivery Model |  |  | 
Financial Viability of the Water and Sanitation Sector |  |  | 
Technical and Operational Capacity |  |  | 
Efficiency of the System |  |  | 

## Slide 4
Introduction
This group consists of 27 municipalities that scored average across their water supply systems in 2023 full Blue Drop and or 2022 full Green Drop Assessments
Key Positive Results
Across the 27 municipalities, on average 99% of the required supervisors’ posts are filled with properly qualified supervisors (Blue Drop); (81% Green Drop)
89% of the required qualified engineering posts across the 27 municipalities are filled
Across the 27 municipalities, the average Blue Drop infrastructure condition is 75%. Fifteen of the 27 municipalities scored higher than 80% for Blue Drop infrastructure condition (good or excellent), 11 had infrastructure in an average condition and one had no Technical Site Assessment as it did not have a water treatment works
  Based on water quality tests carried out by the 27 municipalities in this group during the 2021/2022 municipal financial year, 88% of systems achieved excellent or good, 12% of systems unacceptable chemical water quality compliance
Part A: Recap Summary of key results (1)
Notes: Across the 27 municipalities, the average Green Drop infrastructure condition is 68%. 8 of the 27 municipalities scored good or excellent for Green Drop infrastructure condition, 15 had infrastructure in an average condition and 4 municipalities had poor treatment worse in poor Green Drop Infrastructure condition.

## Slide 5
Key Negative Results
Many of the 27 municipalities had less than average (poor or critical) scores for some of their water supply systems and wastewater systems
Of the 27 municipalities, 6 scored poor or critical for 2023 No Drop
22 of the 27 municipalities had NRW of 30% or higher
Across the 27 municipalities, the average %NRW is 42% with 10 municipalities having an average higher than 50%. 5 of these 10 municipalities' %NRW is above 60%
17 of the 27 municipalities scored unsatisfactory for operational monitoring
Across the 27 municipalities, the average Green Drop infrastructure condition is 68%. Four municipalities had Green Drop Infrastructure in a poor condition
Across the 27 municipalities, there is on average a shortfall of 32% of the required properly qualified process controllers (Blue Drop); (35% Green Drop)
Shortfall levels of qualified scientists is at 37%
Ten of the 27 municipalities are not able to, or are only partially able to, provide the requested financial information e.g operations and maintenance budget, capital budget, percentage expenditure on O&M, asset value
Recap summary of key results (2)

## Slide 6
Key Negative Results continued
Of the 27 municipalities, 23 (85%) are failing to conduct the required compliance monitoring (testing) for wastewater (required by law)
Of the 27 municipalities, 17 (63%) are failing to conduct the required tests for drinking water (required by law)
  Based on water quality tests carried out by the 27 municipalities in this group during the 2021/2022 municipal financial year 45% of systems achieved excellent or good, 55% unacceptable microbiological water quality compliance
  13 municipalities failed to issue advisory notices for 103 drinking water systems which did not meet chemical or microbiological water quality standards during testing in this time period – this is against the law
Recap: Summary of key results (3)

## Slide 7
The average performing municipalities are well staffed in terms of qualified supervisors and engineers, but have severe shortage of certified process controllers and scientists
The shortages of certified process controllers and scientists may partially explain the relatively poor performance of this group of municipalities in terms of compliance monitoring i.e carrying out the required tests, given that generally process controllers are responsible for daily on-site testing
Drinking water infrastructure is generally in a good condition. This indicates that non–infrastructure factors such as hiring certified process controllers are more important than infrastructure factors in terms of explaining lapses in performance for drinking water
The municipalities in this group have relatively high NRW, which in turn indicates ineffective maintenance and management to minimise losses as well as ineffective billing and revenue collection systems
The relatively poor condition of wastewater infrastructure is an indication of a lack of prioritisation of maintenance of wastewater infrastructure in particular
PART B: Recap on Analysis of results

## Slide 8: Part C: General Agreed actions by WSAs WSS Summit 2024
    All WSAs/WSPs to implement non-revenue water programmes, with targets and timeframes. The case study of the successful NRW programme in Ekurhuleni provides a good example.
    All WSAs/WSPs to implement water conservation and demand management programmes, with targets and timeframes, to reduce demand towards the international norm of 176l/c/d.
    All WSAs to consider ringfencing revenues from water services for water services functions.
  All WSA will develop an infrastructure security strategy/ plan, to combat vandalism and theft of water and sanitation infrastructure.

## Slide 9: Specific agreed actions by WSAs Group 2c
The action plans for the municipalities in Group 2c must also include:
All WSA to ensure registration of plant, Process Controllers and upload monitoring data on IRIS with DWS support, within 6 months
WSA to assess their compliance against the new Regulation 3630 on classification of works and Process Controller registration and ensure compliance by 26 June 2025
Where under performance against KPAs are identified in BD, GD and ND reports these must be listed in the risk registers and discussed in Risk Management and Council meetings, within 2 months
WSA to plan to recruit Supervisors, Engineers, Process Controllers & Scientists to replace the aging workforce (ongoing)

## Slide 10: Specific agreed actions by WSAs Group 2c (2)
The action plans for the municipalities in Group 2c must also include:
WSA to partner with private sector and civil society where possible and feasible to improve service delivery and to protect infrastructure (e.g. PPP, collaboration with industry), supported by the Strategic Water Sector Partnership Network and Water Partnership Office (ongoing)
WSA should plan to invest a portion of revenue for Infrastructure renewal
WSA should engage with their communities to address non-payment (ongoing)
WSA must focus on upskilling of existing staff with support of training bodies
WSA to consider long-term planning (20y)
WSA to assess possibility of obtaining direct feed from Eskom for their water and sanitation infrastructure to enable exemption from loadshedding.

## Slide 11: Progress of Group 2c against agreed actions

## Slide 12
Chart: WSA feedback RECEIVED from 2024 Summit
| Group 1 | Group 2 | Group 3 | Group 4
Number in Group | 69 | 38 | 27 | 12
Number Responded | 67 | 36 | 25 | 7
Responses received from Water Services Authorities regarding 2024 summit actions

## Slide 13: Group 2c: WSAs report on WSP function is ringfenced or has been ringfenced since the summit or in process (25 out of 27)
Chart: 
| WSP function being ringfenced due to other reforms or process | WSP function ringfenced prior to Summit | No information | WSP function ringfenced subsequent to Summit
Number of WSAs | 13 | 8 | 1 | 3
12% of WSAs in Group 2c reported ringfencing of WSP function subsequent to 2024 Summit
32% of WSAs in Group 2c reported that WSP function was ringfenced prior to Summit
52 % of WSAs in Group 2c reported that WSP were being ringfenced due to other reforms or process
4% of WSAs in Group 2c didn’t report on ringfencing

## Slide 14: Group 2c: WSAs report on Systems Act Section 78 process for water and sanitation services (25 out of 27)
Chart: 
| Section 78 process for water and sanitation approved and being implemented | Section 78 process for water and sanitation approved by Council | Section 78 process underway | No section 78 process underway | No information
Number of WSAs | 7 | 4 | 3 | 11 | 0
28% of WSAs in Group 2c reported that the Section 78 process for water and sanitation services has been approved and being implemented
16% of WSAs in Group 2c reported that the Section 78 process for water and sanitation services has been approved by Council
12% of WSAs in Group 2c reported Section 78 process was underway (Draft)
44% of WSAs in Group 2c reported no section 78 process is being undertaken for water and sanitation services

## Slide 15
Group 2c: WSAs report on likelihood of compliance to Regulation 3630 in terms of registration of all treatment works and process controllers by June 2025 as required (25 out of 27)
Chart: Likelihood of achieving compliance to Regulation 3630
| Higly unlikely | Somewhat unlikely | Somewhat likely | Higly likely | Already compliant
Treatment works | 0 | 1 | 5 | 11 | 8
Process Controllers | 3 | 1 | 5 | 11 | 5
Ave 4
Ave 3,6
This information is as reported by WSAs and has not yet been verified –through Drop Reports

## Slide 16
Group 2c: WSAs progress report on registration of plant data and Process Controllers (PCs) on the Integrated Regulatory Information System (25 out of 27)
Chart: Registration Status on IRIS
| All Plants successfully registered | Majority of Plants Registered | All Process Contollers and Supervisors registered | Majority of Process Contollers and Supervisors registered | Stuggling to register plant | Struggling to register PC | No information provided
Treatment works | 14 | 7 | 3 | 1
Process Controllers | 11 | 11 | 2 | 1
56% of WSAs in Group 2c reported all plants successfully registered
28% of WSAs in Group 2c reported majority of plants successfully registered
12% of WSAs in Group 2c reported challenges in registering plants
44% of WSAs in Group 2c reported all PC and supervisors successfully registered
44% of WSAs in Group 2c reported majority of PCs and supervisors successfully registered
8% of WSAs in Group 2c reported challenges in registering PCs
1 WSA did not report against this required action for both the plant and PC registration

## Slide 17
Group 2c: WSAs report on addressing Non-Revenue Water (25 out of 27)
Chart: 
| Plan developed to address NRW, but not yet implemented | Plan developed and being implemented to address NRW | No plan to address NRW | No information provided
Number of WSAs | 7 | 15 | 3 | 0

## Slide 18
Group 2c: WSAs progress report on joint catchment risk abatement planning (25 out of 27)
Chart: 
| Joint catchment risk abatement plan approved by multiple parties | Joint catchment risk abatement plan in draft | No joint catchment risk abatement plan | No information provided
Number of WSAs | 2 | 9 | 13 | 0

## Slide 19
Group 2c: WSAs progress report on updating risk register with underperformance KPAs identified in the Drop Reports (25 out of 27)
Chart: 
| Risk Registers updated with Drop KPA where systems are underperforming | Risk Registers partially updated with Drop KPA where systems are underperforming | Risk Registers not updated | No information provided
Number of WSAs | 11 | 11 | 3 | 0

## Slide 20
Group 2c: Percentage revenue being invested for infrastructure renewal per annum (25 out of 27)
Chart: 
TBD | 3
0% | 1
<5% | 8
>5<10% | 5
>10<20% | 0
>20<30% | 4
>30<40% | 2
12% of WSAs in Group 2c indicated that the requested information has not been determined
4% of WSAs in Group 2c reported 0% investment of revenue for renewal per annum
32% of WSAs in Group 2c reported investment below 5% of revenue for renewal per annum
20% of WSAs in Group 2c reported investment between 5 and 10% of revenue for renewal per annum
16% of WSAs in Group 2c reported investment between 20 and 30% of revenue for renewal per annum
8% of WSAs in Group 2c reported investment between 30 and 40% of revenue for renewal per annum
This information is as reported by WSAs and has not yet been verified –through Drop Reports

## Slide 21
Group 2c: WSAs progress report on improving the condition of wastewater systems identified as poor (26 out of 27)
Chart: 
| No progress reported | WSA in process of conducting assessments and developing plans | WSA in process of sourcing funding | WSA reported positive progress | N/A Systems not identified as poor
Number of WSAs | 5 | 0 | 5 | 11 | 4

## Slide 22: Group 2c: WSAs report on measures taken to improve financial management of WSS function (26 out of 27)
Chart: 
| Meetings /Consultations/Roadshows | Installation of Prepaid meters | Replacement of meters | Review revenue and WCDM Strategies | Implement revenue and credit policies | Maintenance of Indigent register | Incentives to reduce historic debt and increase collection | None
Number of WSAs | 9 | 4 | 1 | 4 | 9 | 2 | 3 | 2
35% of WSAs in Group 2c indicated community engagement and meetings as measures to improve financial management
35% indicated implementation of revenue and credit policies as measures to improve financial management
15% of WSAs indicated review of Revenue and WCDM Strategies
15% of WSAs in Group 2c indicated installation of prepaid meters whilst 3% indicated replacement of meters as measures to improve financial management
12% of WSAs in Group 2c indicated the use of incentives to reduce historic debt and to increase revenue collection
Group 2c: WSAs report on measures taken to improve financial management of WSS function (26 out of 27)

## Slide 23: Group 2c: WSAs reported measures implemented to upskill existing staff with support of training (26 out of 27)
1 WSA in Group 2c indicated all supervisors have undergone NQF4 training
2 WSAs in Group 2c indicated NQF 2 and 4 water and wastewater training in progress
1 WSA in Group 2c indicated use of laboratory equipment training
5 WSAs in Group 2c indicated implementation of annual skills plan
1 WSA in Group 2c indicated that Rand Water has been appointed to conduct skills audit and to identify training needs
1 WSA in Group 2c indicated collaboration with Umgeni Uthukela and skills plan development
1 WSA in Group 2c indicated training can occur if there is budget
5 WSAs reported no measures against this action

## Slide 24
Proposed new Regulatory Tools
for
For Municipal Water Supply and Sanitation Services

## Slide 25: Sector Reform
Triggered by the decline in municipal water and sanitation services delivery, as demonstrated by the latest Drop Reports, the Department, in consultation with sector partners, has identified the need to do things differently
The Water Services Amendment Bill introduces 2 new concepts:
The requirement that a municipal service delivery mechanism must have a minimum competency
The requirement that the WSA must regulate performance of the WSP by contract – whether internal and/or external
The proposed concepts are within the existing Constitutional Framework in terms of which:
Local government is accountable for ensuring service delivery in a sustainable manner
National government has a duty to make sure municipalities perform their functions

## Slide 26: Distinguishing local and national regulation
Municipal
water supply
and sanitation services delivery
Water Services Authority
Water Services Provider Mechanism
National Regulator
License and enforce:
Water use license under National Water Act
WSP Operating Licence under the Water Services Act (if promulgated)
Local Service Delivery Regulation
Service delivery contract
Performance management system (SDBIP)
Intergovernmental Protocols
Enforce national norms (may) and standards (must)
Enforce Regulations (shall)
Support through guidelines and model contracts
Internal WSP
External WSP
Bulk and intermediaries have a separate regulatory space
Notes: There is a three way relationship.
Local government – the municipalities authorised in terms of the Municipal Structures Act – are the water services authority.
This legislative and executive function bests in the Council.
The authority must ensure service delivery – and appoint and regulate the service delivery mechanism (the WSP).
DWS sets national norms and standards – including minimum contracting requirements between a WSA and a WSP.
The legislative reform process is now requiring that WSPs have a minimum competency requirement (the Licensing System).
It is important that DWS does not impede the autonomy of the WSA – but it is equally important that DWS ensure compliance with national norms and standards

## Slide 27: Minimum competency
Whilst it is the Council’s imperative to choose how to deliver services, it is national regulator duty to set minimum national norms and standards
The WSP, whether internal or external, will need to have competency
  In line with National treasury’s trading services reform, it will ultimately need to have its assets, liabilities and income separately reported on, have accountable management and be sustainable
The Water Services Act (as amended) will require all WSPs to apply for a license
If they don’t meet the minimum criteria, the WSA, together with SALGA, COGTA and NT, will need to address how the WSA will ensure minimum WSP competency

## Slide 28: Ensuring sustainable service delivery - the WSAs constitutional duty
In executing its legislative and executive authority the WSA must
  Choose and appoint its WSP
  Ensure the WSP has minimum competency so that it can be licensed
  Regulate the performance of the WSP, ensuring it meets national norms and standards
Contracting with an external mechanism is regulated by the Water Services Act (S19), the Systems Act (S80) and the MFMA (S116)
So what regulates the performance of an internal mechanism?
  The SDBIP process with the head of the water and sanitation trading service (S53 of the MFMA)
  An agreement must be concluded between the WSA and the unit in the municipality responsible for water and sanitation services delivery (WSP). It must reported against and monitored by the WSA
Notes: Service Delivery Budget and Implementation Plan (SDBIP)
The MFMA requires municipalities to develop SDBIPs annually.
According to Section 53(1)(c)(ii), the SDBIP is defined as a detailed plan approved by the Mayor of a municipality for implementing the municipality's delivery of municipal services and its annual budget and which must indicate the following:
(a) projections for each month of:
(i) revenue to be collected by source; and
(ii) operational and capital expenditure by vote
(b) service delivery targets and performance indicators for each quarter; and
(c) other matters prescribed.
The Mayor is required to approve the SDBIP within 28 days after the approval of the IDP and Budget
It must be publicised within 14 days after approval by the Mayor
Monthly, quarterly and annual reporting is required against the SDBIP

## Slide 29
Group 2c:
Average Performing Systems/WSAs
Amathole District Municipality
Beaufort West Local Municipality
Bergrivier Local Municipality
Breede Valley Local Municipality
Buffalo City Metro Municipality
Cape Agulhas Local Municipality
City of Johannesburg Metropolitan Municipality
City of Tshwane Metropolitan Municipality
Dawid Kruiper Local Municipality
eThekwini Metropolitan Municipality
George Local Municipality
Harry Gwala District Municipality
iLembe District Municipality
Knysna Local Municipality
15. Lesedi Local Municipality
16. Mbombela/ Umjindi Local Municipality
17. Midvaal Local Municipality
18. Mkhondo Local Municipality
19. Mogale City Local Municipality
20. Msunduzi Local Municipality*
21. Nelson Mandela Metropolitan Municipality
22. Newcastle Local Municipality
23. Nkomazi Local Municipality
24. Rustenburg Local Municipality
25. Stellenbosch Local Municipality
26. Steve Tshwete Local Municipality
27. uMhlathuze Local Municipality