## Slide 1
27-28 March 2025 | Gallagher Convention Centre
GROUP 2: WATER SERVICES SECURITY
GROUP 2d: WSAS WITH GOOD/EXCELLENT PERFORMING SYSTEMS
Facilitated by: Mr Luxolo Mditshane, DWS
Act Provincial Head North West
Presented by: Mr Solomon Makate
March 2025

## Slide 2: Agenda for Groups 2a-2d work
Presentation to group by DWS on progress with implementation of the 2024 Summit resolutions for each group
Input by sector expert
Discussion on DWS presentation
  Does the group agree that the presentation is an accurate description of progress?
  Where there is a lack of progress, what are the causes?
  What should be done to accelerate implementation?
  Is there a common understanding of what is meant by ‘ringfencing’?
  Are all municipalities moving towards obtaining Council approval for ringfencing and implementing ringfencing?
  Have all municipalities created a separation between the water service authority and water service provider as required by the Water Services Act? Is a service level agreement in place between the WSA and the WSP?
  Are municipalities planning MSA Section 78 processes where necessary?
  Are municipalities prioritizing providing access to a basic level of service to communities without such access?

## Slide 3: Agenda for Group 2d work: Five Pillars of Focus
Pillars | Action | Responsibility | Timeframe
An Implementation and Delivery Model |  |  | 
Financial Viability of the Water and Sanitation Sector |  |  | 
Technical and Operational Capacity |  |  | 
Efficiency of the System |  |  | 

## Slide 4
PART A : Recap Summary of key results
Introduction
This group consist of twelve municipalities which scored good or excellent on average across their water supply systems and/or wastewater systems in 2023 full Blue Drop and 2022 full Green Drop assessments
Key negative results
Some of the twelve municipalities had less than good or excellent scores for some of their water supply systems and wastewater systems
Of these 12 municipalities, 7 scored good/excellent for 2023 No Drop and 5 scored average
Six of the 12 municipalities scored unsatisfactory for operational monitoring (on-site daily testing)
6 of the 12 municipalities had NRW of 30% or higher
Four of the 12 municipalities’ wastewater infrastructure is in an average condition
Six drinking water systems in three municipalities of the 12 municipalities failed to issue advisory notices when their drinking water failed to meet microbiological standards - this is against the law

## Slide 5
Recap Summary of key results (2)
Key positive results
Across the twelve municipalities, on average 80% of the required process controller posts are filled with properly qualified process controllers (Blue Drop); (92% Green Drop)
Across the twelve municipalities, on average 98% of the required supervisors’ posts are filled with properly qualified supervisors (Blue Drop); (100% Green Drop)
Shortfall levels of qualified scientists and engineers are also extremely low across all the 12 municipalities
Of the 12 municipalities, 9 (75%) are regularly carrying out the required tests for drinking water (same for wastewater)
These 12 municipalities are able to provide almost all the requested financial information e.g. operations and maintenance budget, capital budget, percentage expenditure on O&M, asset value
Across the 12 municipalities, the average Blue Drop infrastructure condition is 85% (81% for Green Drop). Eleven of the 12 municipalities scored higher than 80% for Blue Drop infrastructure condition (good or excellent) - one had infrastructure in an average condition); (8 for Green Drop)
Across the 12 municipalities, the average NRW is 29%
Across the 12 municipalities there is a 100% excellent compliance with chemical standards for drinking water quality
Across the 12 municipalities there is 91% good or excellent compliance with microbiological standards for drinking water

## Slide 6
PART B: Recap Analysis of results
The results indicate that the best performing municipalities generally:
  Have adequate staff with the right qualifications
  Keep their infrastructure in a well-maintained condition
  Have relatively low NRW, which in turn indicates effective maintenance and management to minimise losses as well as effective billing and revenue collection systems
  Have effective compliance and operational monitoring systems, i.e. they carry out required water quality tests and ensure that proper processes are followed
  Have effective financial and asset management systems in place and are able to accurately report on their budgets and expenditure and assets
The results also indicate that the best performing municipalities generally need to improve further in the following areas:
  They need to make sure that all their individual systems obtain good or excellent scores
  Many of them need to do more to reduce NRW and leaks
  Many of the municipalities need to improve their operational monitoring (i.e. ensure that proper treatment process are followed, and necessary tests are done on-site)
  Some of the municipalities need to improve condition of their infrastructure particularly wastewater infrastructure
  All municipalities must issue advisory notices without fail when their drinking water fails to meet microbiological water standards

## Slide 7: Part C: General Agreed actions by WSAs WSS Summit 2024
    All WSAs/WSPs to implement non-revenue water programmes, with targets and timeframes. The case study of the successful NRW programme in Ekurhuleni provides a good example.
    All WSAs/WSPs to implement water conservation and demand management programmes, with targets and timeframes, to reduce demand towards the international norm of 176l/c/d.
    All WSAs to consider ringfencing revenues from water services for water services functions.
  All WSA will develop an infrastructure security strategy/ plan, to combat vandalism and theft of water and sanitation infrastructure.

## Slide 8: Specific agreed actions by WSAs Group 2d
The action plans for the municipalities in Group 2d must also include:
making sure that all their individual systems obtain good or excellent scores
reducing NRW and leaks
improving their operational monitoring (i.e. ensure that proper treatment process are followed, and necessary tests are done on-site)
improving the condition of their infrastructure particularly wastewater infrastructure
developing security plans to deal with water infrastructure for the next budgeting cycle, including public awareness
investment in generators/alternative power supply/energy efficiency programmes in their coming budget cycles
using next midterm budget reviews to prioritise improvement/action plans
working with the Water Partnerships Office to mobilise private sector finance e.g. leaking pipe replacement
embracing and developing new technologies supported by institutions of higher learning
being open to reasonable requests from less well performing municipalities for knowledge sharing, advice and mentoring, within their available resource constraints
where appropriate, engaging with relevant neighboring municipalities and other water users regarding joint catchment-based risk abatement planning to collectively deal with pollution
utilising IGR platforms to share lessons on best practices e.g Catchment Forums.

## Slide 9: Progress of Group 2d against agreed actions

## Slide 10: Group 2d: WSAs report on WSP function is ringfenced or has been ringfenced since the summit or in process (7 out of 12)
Chart: 
| WSP function being ringfenced due to other reforms or process | WSP function ringfenced prior to Summit | No information | WSP function ringfenced subsequent to Summit
Number of WSAs | 3 | 1 | 3 | 0
0% of WSAs in Group 2d reported ringfencing of WSP function subsequent to 2024 Summit
43% of WSAs in Group 2d didn’t report on ringfencing
14% of WSAs in Group 2d reported that WSP function was ringfenced prior to Summit
43% of WSAs in Group 2d reported that WSP were being ringfenced due to other reforms or process

## Slide 11: Group 2d: WSAs report on Systems Act Section 78 process for water and sanitation services (7 out of 12)
Chart: 
| Section 78 process for water and sanitation approved and being implemented | Section 78 process for water and sanitation approved by Council | Section 78 process underway | No section 78 process underway | No information
Number of WSAs | 3 | 1 | 0 | 3 | 0
43% of WSAs in Group 2d reported that the Section 78 process for water and sanitation services has been approved and being implemented
14% of WSAs in Group 2d reported that the Section 78 process for water and sanitation services has been approved by Council
0% of WSAs in Group 2d reported Section 78 process was underway (Draft)
43% of WSAs in Group 2d reported no section 78 process is being undertaken for water and sanitation services

## Slide 12
Group 2d: WSAs report on likelihood of compliance to Regulation 3630 in terms of registration of all treatment works and process controllers by June 2025 as required (7 out of 12)
Chart: Likelihood of achieving compliance to Regulation 3630
| Higly unlikely | Somewhat unlikely | Somewhat likely | Higly likely | Already compliant
Treatment works | 0 | 0 | 2 | 2 | 3
Process Controllers | 0 | 2 | 3 | 1 | 2
Ave 4,1
Ave 3,8
Note
1 WSA did not provide information on readiness for registration of process controllers
This information is as reported by WSAs and has not yet been verified –through Drop Reports

## Slide 13
Group 2d: WSAs report on addressing Non-Revenue Water (7 out of 12)
Chart: 
| Plan developed to address NRW, but not yet implemented | Plan developed and being implemented to address NRW | No plan to address NRW | No information provided
Number of WSAs | 1 | 6 | 0 | 0

## Slide 14
Group 2d: WSAs progress report on joint catchment risk abatement planning (7 out of 12)
Chart: 
| Joint catchment risk abatement plan approved by multiple parties | Joint catchment risk abatement plan in draft | No joint catchment risk abatement plan | No information provided
Number of WSAs | 0 | 2 | 5 | 0

## Slide 15
Group 2d: WSAs progress report on updating risk register with underperformance KPAs identified in the Drop Reports (7 out of 12)
Chart: 
| Risk Registers updated with Drop KPA where systems are underperforming | Risk Registers partially updated with Drop KPA where systems are underperforming | Risk Registers not updated | No information provided
Number of WSAs | 3 | 3 | 1 | 0

## Slide 16
Group 2d: Percentage revenue being invested for infrastructure renewal per annum (7 out of 12)
Chart: 
<5% | 3
>5<10% | 2
>10<20% | 1
>20<30% | 1
42% of WSAs in Group 2d reported investment below 5% of revenue for renewal per annum
28% of WSAs in Group 2d reported investment between 5 and 10% of revenue for renewal per annum
14% of WSAs in Group 2d reported investment between 10 and 20% of revenue for renewal per annum
14% of WSAs in Group 2d reported investment between 20 and 30% of revenue for renewal per annum
This information is as reported by WSAs and has not yet been verified –through Drop Reports

## Slide 17
Group 2d: WSAs progress report in working with the Water Partnerships Office to mobilise private sector funding (7 out of 12)
Chart: 
| Not assessed | No progress
Number of WSAs | 3 | 4

## Slide 18
Group 2d: WSAs progress report on improving the condition of wastewater systems (7 out of 12)
Chart: 
| No progress reported | WSA in process of conducting assessments and developing plans | WSA in process of sourcing funding | WSA reported positive progress | No information provided
Number of WSAs | 0 | 0 | 0 | 7 | 0

## Slide 19
Group 2d: WSAs report on development and implementation of security plans (7 out of 12)
Chart: 
| Security plans in place and yielding results | No additional plans or specific plans developed yet
Number of WSAs | 5 | 2

## Slide 20
Proposed new Regulatory Tools
for
For Municipal Water Supply and Sanitation Services

## Slide 21: Sector Reform
Triggered by the decline in municipal water and sanitation services delivery, as demonstrated by the latest Drop Reports, the Department, in consultation with sector partners, has identified the need to do things differently
The Water Services Amendment Bill introduces 2 new concepts:
The requirement that a municipal service delivery mechanism must have a minimum competency
The requirement that the WSA must regulate performance of the WSP by contract – whether internal and/or external
The proposed concepts are within the existing Constitutional Framework in terms of which:
Local government is accountable for ensuring service delivery in a sustainable manner
National government has a duty to make sure municipalities perform their functions

## Slide 22: Distinguishing local and national regulation
Municipal
water supply
and sanitation services delivery
Water Services Authority
Water Services Provider Mechanism
National Regulator
License and enforce:
Water use license under National Water Act
WSP Operating Licence under the Water Services Act (if promulgated)
Local Service Delivery Regulation
Service delivery contract
Performance management system (SDBIP)
Intergovernmental Protocols
Enforce national norms (may) and standards (must)
Enforce Regulations (shall)
Support through guidelines and model contracts
Internal WSP
External WSP
Bulk and intermediaries have a separate regulatory space
Notes: There is a three way relationship.
Local government – the municipalities authorised in terms of the Municipal Structures Act – are the water services authority.
This legislative and executive function bests in the Council.
The authority must ensure service delivery – and appoint and regulate the service delivery mechanism (the WSP).
DWS sets national norms and standards – including minimum contracting requirements between a WSA and a WSP.
The legislative reform process is now requiring that WSPs have a minimum competency requirement (the Licensing System).
It is important that DWS does not impede the autonomy of the WSA – but it is equally important that DWS ensure compliance with national norms and standards

## Slide 23: Minimum competency
Whilst it is the Council’s imperative to choose how to deliver services, it is national regulator duty to set minimum national norms and standards
The WSP, whether internal or external, will need to have competency
  In line with National treasury’s trading services reform, it will ultimately need to have its assets, liabilities and income separately reported on, have accountable management and be sustainable
The Water Services Act (as amended) will require all WSPs to apply for a license
If they don’t meet the minimum criteria, the WSA, together with SALGA, COGTA and NT, will need to address how the WSA will ensure minimum WSP competency

## Slide 24: Ensuring sustainable service delivery - the WSAs constitutional duty
In executing its legislative and executive authority the WSA must
  Choose and appoint its WSP
  Ensure the WSP has minimum competency so that it can be licensed
  Regulate the performance of the WSP, ensuring it meets national norms and standards
Contracting with an external mechanism is regulated by the Water Services Act (S19), the Systems Act (S80) and the MFMA (S116)
So what regulates the performance of an internal mechanism?
  The SDBIP process with the head of the water and sanitation trading service (S53 of the MFMA)
  An agreement must be concluded between the WSA and the unit in the municipality responsible for water and sanitation services delivery (WSP). It must reported against and monitored by the WSA
Notes: Service Delivery Budget and Implementation Plan (SDBIP)
The MFMA requires municipalities to develop SDBIPs annually.
According to Section 53(1)(c)(ii), the SDBIP is defined as a detailed plan approved by the Mayor of a municipality for implementing the municipality's delivery of municipal services and its annual budget and which must indicate the following:
(a) projections for each month of:
(i) revenue to be collected by source; and
(ii) operational and capital expenditure by vote
(b) service delivery targets and performance indicators for each quarter; and
(c) other matters prescribed.
The Mayor is required to approve the SDBIP within 28 days after the approval of the IDP and Budget
It must be publicised within 14 days after approval by the Mayor
Monthly, quarterly and annual reporting is required against the SDBIP

## Slide 25
Group 2d:
Good Performing Systems/WSAs
Bitou Local Municipality
City of Cape Town Metro
City of Ekurhuleni Metro
Drakenstein Local Municipality
JB Marks Local Municipality
Mosselbay Local Municipality
Overstrand Local Municipality
Saldanha Bay Local Municipality
Swartland Local Municipality
Theewaterskloof Local Municipality
uMgungundlovu District Municipality
Witzenburg Local Municipality